# Status of WIS implementation plans (Regional and National)

## 1. Introduction

- With the 15 GISCs being operational the focus of WIS implementation has moved to the national level and is being guided by Regional Associations.  Information on WIS implementation for the regions is at http://wis.wmo.int/page=Regional-Implementation. This page has a link to each Regional WIS implementation page and their associated Regional WIS Implementation Plan.

- Another important resource is the six monthly survey sent to WIS focal points tracking their organization level of WIS knowledge and progress on implementation. Under the Regional Plans, each country is expected to have a national WIS implementation strategy, supported by an appropriate plan.

- A third measure of WIS uptake and benefits for Members is the Annual survey on WMO Expected Results. This is completed by the PR and is more official than the WIS focal point survey.

## 2. Focal Point Survey results

- The results at the time of writing for the current WIS survey are provided in Annex 1. At the time of writing there were 60 returns, roughly one third of Members.

- Figure 1 is the distribution of GISCs supporting each region as the Principal GISC. It can be seen that GISCs are largely working within their region although the results are starting to reveal the trend of some countries preferring to go with a GISC in a different region. It is expected that this will be more obvious as other returns come in.

- Figure 2 looks at the knowledge of WIS. It can be seen that RA VI, with the most returns to date, is showing several centres with a good knowledge of WIS. The aim of all regional plans is to have no returns indicating level 1, and a significant decrease in level 2 by the end of 2016.

- Figure 3 looks at the level of WIS implementation. Regional plans aim to have all centres at least with an implementation plan or strategy in place and at least using the GISC web service to manage their metadata. Interestingly, these two categories are empty at the time of writing.

- Figure 4 looks at the associated GISCs. It is noted that some countries might include the principal GISC while others do not. Thus countries like Germany, may have a number or counts on principal GISC but no associated GISCs. Perhaps this needs clarification in the focal point survey.

## 3. Expected Result Survey results

- These surveys form part of the WMO Monitoring and Evaluation process. A web page for this activity is at https://www.wmo.int/pages/about/monitoring_evaluation_en.html. The full report for 2015 is linked from this page but can be accessed directly at https://www.wmo.int/pages/about/documents/Fullreport_Survey_Impacts_2015.pdf. Figures referred to in the following text are those in the Report, not duplicated here.

- ET-WISC are encouraged to review the results of this survey, in particular expected results one (ER 1) which, although relating to Services, uses WIS access and effectiveness as a measure. Globally,  about  half of the 103 respondents indicated that they had ‘mostly reliable’ access to products  delivered  by  the  WMO  global and  regional  centres,  whereas  another 43% rated  their access as ‘highly  reliable’ (Figure 2). Seven percent regarded their access as intermittent. Of these,  three  belonged  to  Region  I,  one respondent to  Region  II  and another  one  to  Region III.  Only one Member from Region I, standing for 1% of the overall respondents, reported no access to products at all.

- Access to products delivered by WMO Global and Regional Centres shown as number of NMHSs. Globally, 81% of 104 respondents noted improvements in the level of access to products provided by the global and regional centres in the past two years (Figure 3).  These were most pronounced in Regions II and IV where almost all respondents reported enhanced access.   In the rest of the regions, a quarter to a third of respondents did not observe such improvements in 2015.

- The majority of respondents used the WMO World Weather Watch Global Telecommunication System (86%) to access data and products, as evident from Figure 4.  All respondents in Regions II and III indicated using the GTS.  Regions I and IV had the lowest level of GTS utilization at 74% and 64%, respectively.

- Another large  portion  of  respondents  (83%) used the  internet to  access  data  and  products, whereas  31% utilized private  or  dedicated  lines.   Close  to  a  fifth  of  respondents  used  other communication  systems,  including satellite  systems and  aeronautical  systems.  Other systems mentioned include the Regional Meteorological Data Communication Network (RMDCN), the National Oceanic and Atmospheric Administration (NOAA) network, and MSGWIS via the internet.

- Another statistic directly related to WIS is under Expected Result 4 (KPI 4.1.2) which showed that Globally, 78%  of 81 respondents  indicated  an  increase  in  the  availability  of  observations  for users/user groups.  Advances were most significant in Regions II, V and VI, as exhibited in Figure 25.  They were least evident in Regions I and IV.

- Actual WIS monitoring in this survey is under Key outcome 4.2 WIS developed and implemented. Over  half  of 96respondents  implemented  some  functions  of  the  WIS  defined  in  the  Manual  on WMO Information System (WIS), WMO-No 1060, over the past two years.  Members implementing such functions were most numerous in Regions II and V and least prevalent in Regions I and III, as demonstrated by Figure 26.

- The specific functions in operationalization were as follows:

Global Information System Centres (GISCs);

Data (data access and retrieval; data exchange, metadata management and archival, etc.);

Data Collection or Production Centres (DCPCs);

National Centres (NCs);

Climate database management systems (e.g. CLIDATA, MCH).

- Over 68% of 66 respondents improved data access by means of obtaining more observational data, whereas 58% indicated improvements in receiving more products. Regarding users, two-thirds of 66 respondents indicated that users improved data access by obtaining more observational data, whereas 54% of respondents remarked that users improved data access through acquiring more products. Figure 27 presents Members’ rating of the maturity of the WIS functions implemented at their respective NMHS. Globally, over half of 67respondents indicated basic implementation of some functions (category 1 and 2). About a fifth fully implemented functions appropriate to their centres, while another fifth approached or had reached systematic continuous improvement of full functionality (see 4-5 rating categories in Figure 27). In Region I, close to 70% of respondents assessed the maturity of the implemented WIS functions as basic, as compared to 31-42% in the rest of the regions.

- Of the 64 respondents who had implemented some WIS functions, forty-eight (or  75%)  indicated improvement in data processing and management capabilities. All five respondents from Region V and 75-85% of those from Regions I, II, III and VI supported this statement.  Only five Members from Region IV replied to this question.    Of these, three found their capabilities enhanced as a result of implementation of WIS functions; the other two responded negatively.

- In terms of the level of data processing and data management capabilities, 45% of 87 respondents globally indicated basic implementation of some WIS functions (category 1 and 2), as presented in Figure 28. A fifth implemented fully functions of WIS, whereas 36% approached or had achieved systematic continuous improvement of full functionality appropriate to centres (category 4 and 5). Implementation was basic for 50-60% of respondents from Regions I, III and IV. In the rest of the regions, this was the case for a third of respondents.

## 4. References

[1] WIS Regional Implementation http://wis.wmo.int/page=Regional-Implementation  (13 April 2016)

[2] WMO Monitoring and Evaluation site https://www.wmo.int/pages/about/monitoring_evaluation_en.html (13 April 2016)

[3] Full report of WMO monitoring and evaluation for 2015 https://www.wmo.int/pages/about/documents/Fullreport_Survey_Impacts_2015.pdf (13 April 2016) (Copy Attached)

## 5. Recommended Text

The meeting noted the results of the surveys showing that national implementation of WIS is proceeding, albeit much slower than required by Congress. It noted that the national implementation was being overseen at the regional level and that all regions now have active regional WIS implementation plans. ET-WISC noted that there are still some countries not connected to the GTS and many have little or no knowledge of WIS.

It noted the focal point figures (insert from updated data) from the survey had not reflected the uptake of WIS by centres using the GISC infrastructure and that Members were either into progressing WIS implementation or had yet to start. ie  no centres indicated that they just had a WIS IP. The meeting also noted some potential confusion about including Principal GISC in associated list of GISCs. This may need clarification on the questionnaire.

The meeting noted the results of the WMO Monitoring and Evaluation Survey which provide a more formal view of WIS implementation.

## 6. Inclusions

Annex 1 – Figures for WIS Focal Point Survey

Attachment 1 – PDF of 2015 WMO Monitoring full report.

# Annex 1 Graphs

Figure 1 Principal GISC

Figure 2 Level of Knowledge of WIS (1=low, 5=High)

Figure 3 Level of WIS Implementation

Figure 4 Associated GISCs