# Action Plans for ET-WISC and task teams

## ET-WISC Action Plan

As the WIS becomes more operational across the WIS centres the ET-WISC will begin to focus more on user related aspects. (This is starting to happen now)

| Reference | Action ET-WISC | Person or Team | Status |
| --- | --- | --- | --- |
| ET-WISC/01 | Determine the operational criteria for GISCs and DCPCs, and develop the procedures for periodic assessments to assess quality of services offered by WIS Centres, especially GISCs. Submit the first draft to CBS 2014 | TT-CAC | Done, included in WIS manual Cg-17 |
| ET-WISC/02 | Determine the monitoring requirements for the WIS and develop WIS monitoring scheme to monitor the WIS-GTS operational information flow and the conformance of WIS centres' interfaces to the agreed specifications and practices. (TT-OM) - Submit the first draft to CBS 2014. - Pilot implementation of WIS monitoring in the operational WIS centres. - Analyse the implementation status and monitoring results. - Review the monitoring scheme. | TT-OM | In progress. Monitoring workshop done. Pilot demonstrated to Cg-17. Planned for CBS-16 |
| ET-WISC/03 |  | Propose amendments to the Manual on WIS. Based on the outcome of TT-GISC, TT-DC, TT-OM, propose amendments to the Manual on WIS, the Guide on WIS and associated informal guidance for enhanced operational arrangements of WIS centres, especially GISCs, to CBS 2014. |  | TT-GISC, TT DC, TT-OM |  |  | Done, changes include GISC services to NCs, Tech Specs, Use cases, … |
| ET-WISC/04 | Develop a management procedure to deal with the future requests for possible changes of the associations between National Centres and their Principal GISCs and Associated GISCs | TT-GISC | Done,Cg-17 |
| ET-WISC/05 | Development of a WIS Competence Framework. Review the outputs of the workshop for the development of WIS competencies and curriculum, which planned in October, 2013, and submit an analysis of Job Tasks, Competencies, Training needs and a draft Curriculum to CBS 2014 together with other OPAG-ISS groups | Mr Robert Bunge, Dr. Weiqing Qu and Dr. Sunghoi Huh | Done. Cg-17 |

## TT-GISC Action Plan

| Reference |  | Action TT-GISC |  | Person (if identified) |  |  | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TT-GISC/01 |  | Metadata harvesting. Today each operational GISC make the set of metadata of its area of responsibility available without following standard procedure, we have to harmonize the set of metadata structure |  |  |  |  | Done, OAI practices have been harmonized between GISCs. Issues of xml different representations not an issue as xml a transport mechnaism |
| TT-GISC/02 |  | Metadata catalogue consistency Define processes to ensure the consistency and completeness of Metadata catalogue at each GISC |  |  |  |  | In progress: Tools developed for GISC self-monitoring. Feature included in monitoring dashboard |
| TT-GISC/03 |  | 24h cache completeness In order to plan bandwidth need, the volume and data categories for global exchange data in the area of responsibility of GISC. Define mechanism to ensure that GISC cache contain all global data exchanged during the past 24h. Discuss with TT- OM the way to monitor cache completeness and TT-CAC for auditing. |  |  |  |  | In progress: Tools developed for GISC self-monitoring. Feature included in monitoring dashboard. Keyword flag developed to clearly identify what should be in all caches when available |
| TT-GISC/04 |  | User interface (Base functions…) Harmonization of user interface functionality in order to help user to find data from any GISCs |  |  |  |  | In progress: Features identified in TT-GISC2015. Task team established ET-WISC 2016 |
| TT-GISC/05 |  | GISC backup procedures Define recommendation for GISC backup procedures |  |  |  |  | Done, approved by Cg-17. Need to add some more details toGISC Ops page on wiki |
| TT-GISC/06 |  | WIS monitoring Participate to the work of TT-OM in order to define axes for WIS monitoring |  |  |  |  | In progress |
| TT-GISC/07 |  | Data policies management Propose recommendation for Data policies management |  |  |  |  | In progress |
| TT-GISC/08 |  | User registration parameters Propose a recommendation procedure for more consistency between GISC for user registration |  |  |  |  | Issue considered at TT-GISC 2015. No further progress |
| TT-GISC/09 |  | Standard support provided by GISC to their NCs and DCPCs. Define the basic support package that GISC should offer to NCs and DCPCs in their area of responsibility |  |  |  |  | Done. Added to MoW as approved by Cg-17 |
| TT-GISC/10 |  | Harmonization of File format of 24h cache ET-WISC 2012 final report mention under item 4.11.4 that the GISCs should harmonize the Cache file format |  |  |  |  | Done, agreed to use full bulletin (TT-GISC2015) |
| TT-GISC/11 | Operational GISCs communication Define procedures between GISCs to communicate in case of events such as : scheduled updates, maintenance work, changes in the set WIS-GISC-XXX if members/ organization are added or removed |  | In progress. Initial proposal was asked to be generalized to data centres by ICT-ISS. DWD proposed GISCs used their standard outage notice at least for outages |
| TT-GISC/12 | Provide support to TT-CAC for GISC rolling review To be consolidated with TT-CAC |  | Done, GISCs now have clear role in certification process for data centres. |
| TT-GISC/13 | Propose a standard for WIS users authentication and authorization and potential solutions to implement it |  | Not done. Looking at GD11 task on federated authentication of accademincs as a pilot for federated and standardized process |
| TT-GISC/14 | Propose procedures for NC sand DCPCs wishing to change their principal GISC |  | Done. In MoW. Gc-17 |
| TT-GISC/15 | Organize TT-GISC group meeting GISC should meet on regular bases to discuss the operation of WIS. This should be through face2face meeting or virtual meeting. A first face2face meeting could be organized at the end of this year or at the beginning of next year. A virtual meeting should be organized before the face2face meeting to prepare it. | Chair, Secretariat | Ongoing. TT-GISC has met annually in 2014, 15 and 15 and had several telcos |

## TT-DC Action Plan

| Reference | Action TT-DC | Person (if identified) | Status |
| --- | --- | --- | --- |
| TT-DC/01 | List of requirements (to be included into the WIS manual) that address the interfaces and services between Data Centres and GISCs in more detail |  | Requirements included |
| TT-DC/02 | Review Documentation. Provide a gap analysis with respect to what aspects are missing or not sufficiently defined in the current set of documents and provide suggestions on such |  | Monitoring: requires further work after input from monitoring team. So far the metrics had been defined by GISC only |
| Guidelines for TT-DC members | - Taking a “user view” for both: a Data Centre as a user of a GISC, - as well as users (including NCs and others) of Data Centres; - Change process definition; - Clarification and review of the operational interfaces between Data Centres and GISCs and potentially emerging new requirements - Service indicators for Data Centre; - Status of interfaces to GISCs; - Status of data delivery to GISC cache and GISC cache global synchronisation; - Status of Meta data ingestion into GISC. - Recognising that Data Centres might be associated with a variety of communities and out of this they have to comply to various potentially conflicting requirements in addition to WIS - Clarification of the presentation of the service interfaces to users by Data Centres; - Transition to WIS operationally with regards to data provision to end users and GTS data ingestion and non-GTS data provision; |  | - CGMS working group contribution on both meta data and WIS portal usability - Ongoing - Transition to data provision to end users via WIS not started or ongoing - Meta data ingestion completed for most centers |

## TT-OM Action Plan

| Reference | ActionTT-OM | Person (if identified) | Status |
| --- | --- | --- | --- |
| TT-OM/01 | Develop the WIS monitoring general concepts and submit them to ET-WISC approval. |  | Done. WIS monitoring workshop |
| TT- OM/02 | Develop draft requirements for GISC and core network monitoring |  | Done as above |
| TT- OM/03 | Prepare proposals on WIS monitoring in the area of responsibility of GISC. |  | In progress |
| TT-OM/04 | Prepare proposals on informing the users of the monitoring results by WIS centres. |  | Under development as part of WIS monitoring project |
| TT- OM/05 | Prepare proposals on monitoring the time of transmission of emergency messages (Tsunami) through WIS |  | Under development |
| TT- OM/06 | Establish a team of dynamic response to negative events in WIS. |  | Not started |
| TT- OM/07 | Identify implementation and operational issues requiring the urgent consideration ET-WISC. |  | Some minor activity |
| TT- OM/08 | Provide support to RTH in issues related to GTS operations. |  | Some minor activity |
| TT- OM/09 | Coordinate monitoring of WIS-GTS and analyze the outcomes |  | Some minor activity |

## TT-CAC Action Plan

| Reference | Action TT-CAC | Person (if identified) | Status |
| --- | --- | --- | --- |
| TT- CAC/01 | Complete audits and reviews of existing DCPCs and GISCs |  | Ongoing |
| TT- CAC/02 | Update the document WIS DEMONSTRATION PROCESS PROCEDURES AND GUIDELINES (http://www-db.wmo.int/WIS/centres/guidance.doc) based on past experience |  | Partially done. Still waiting on some actions to be completed |
| TT- CAC/03 | Draft document on the procedure on rolling review of WIS centres |  | Done. In MoW approved by Cg-17 |
| Guidance for TT members |  | See report to ET-WISC 2013 (http://wis.wmo.int/doc=2587 ) TT-CAC action plan |  |  |  | Most of the work has been done, including provision of standard practices and addressing TT-CAC lead’s concerns |  |