| OPAG | ### ISS - Expert Team on Communication Techniques and Systems (ET-CTS) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Task | Deliverable/Activity | Due | Responsible | Impacted ETs | Status | Comment |
| ET-CTS-1 | WMO IPv6 Initiative | Questionnaire on IPv6 Analysis of the survey Recommendation on potential follow-up activities (eg training) | Q1-2018 and Q1-2020 | O.Gorwits I.Glaser |  | This is a permanent action that allows us to monitor the progress of IPv6 within members. We have already issued the questionnaire twice |  |
| ET-CTS-2.1 | Cache in and through the cloud – Phase 1 | Report on technical, management and financial options for establishing a cloud solution to facilitate the exchange between the GISCs | Q4-2017 | R.Giraud | ET-WISC (TT-GISC) |  | This action is a follow-up of the pilot managed by ET-CTS in 2016 |
| ET-CTS-2.2 | Cache in and through the cloud – Phase 2 | Implement the cloud solution to facilitate the exchange between the GISCs | Q2-2020 | TBC | ET-WISC (TT-GISC) |  | If outcome of ET-CTS-2.1 is approved, the next phase for the 2018-2020 will be to implement the agreed solution. |
| ET-CTS-3 | Review of the Attachment II-15 | Updated version of the attachment II-15 in the area of responsibilities | Q1-2018 and Q1-2020 | TBC |  | In order to keep with the technical evolution, we update on a regular basis the attachment II-15 to make sure it is still fit for purpose |  |
| ET-CTS-4 | Review of the guide on IT security (Publication WMO 1115) | Updated version of the WMO 1115 document | Q1-2018 and Q1-2020 | TBC |  | In order to keep with the technical evolution, we update on a regular basis the document WMO 1115 to make sure it is still fit for purpose |  |
| ET-CTS-5 | Review of the guide on VPN via the Internet (Publication WMO 1116) | Updated version of the WMO 1116 document | Q1-2018 and Q1-2020 | TBC |  | In order to keep with the technical evolution, we update on a regular basis the document WMO 1116 to make sure it is still fit for purpose |  |
| ET-CTS-6 | WIS emergency security response strategy | Implementation of the proposed security strategy | Q4-2017 | P.Chamberlain |  | A proposal is being prepared for the implementation of a structured response to potential security incidents affecting members. | Depending on the outcome of the proposal at CBS in Nov-2016 the purpose of this task will be adjusted accordingly. |
| ET-CTS-7 | Monitor technological evolution in the area of responsibility such as - Internet of Things and slow speed network (LORA, SIGFOX…) - BigData and Cloud technologies | Reports related experience within members and if required initiate experiments | Q1-2018 and Q1-2020 | All | TT-eWIS |  |  |
| ET-CTS-8 | Contribute to the implementation of the WIS Strategy in the area of responsibility | TBC – Based on TT-eWIS outcome | Q2-2020 | TBC | TT-eWIS |  | Depending on the outcome of the proposed WIS Strategy, and after actions from the Inter Task Team on the evolution of WIS, it is likely that ET-CTS will have to contribute toward the implementation of the strategy. |
| ET-CTS-9 | Contribute to the WIS Monitoring activity | Propose or assess proposal regarding monitoring solutions for the WIS | Ongoing | TBC | ET-WISC |  |  |
| ET-CTS-10 | Contribute to task GD-11 (Activities for GEOSS) | Technical evaluation of solution such as eduGAIN | Ongoing | Chair of ET-CTS |  |  |  |
| ET-CTS-11 | Contribute to SATCOM Forum | Support the organisation of the SATCOM forum and reports to CBS | Ongoing | Chair of ET-CTS |  |  |  |
| ET-CTS-12 | Maintain liaison with telecommunication related activities within SWIM |  | Ongoing | Chair of ET-CTS |  |  |  |