| OPAG-ISS/ET-WISC Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Task | Deliverable/Activity | Due | Responsible | Impacted ETs | Status | Comment |
| ET-WISC/01 | Review, further develop and oversee routine WIS monitoring activities | (1) Pilot implementation of WIS monitoring in the operational WIS centres. (2) Analysis of implementation status and monitoring results. (3) Proposals on monitoring the time of transmission of emergency messages (Tsunami) through WIS. (4) Monitoring scheme review. (5) Proposals on WIS monitoring in the AoR of GISC. (6) Proposals on informing the users of the monitoring results by WIS centres. | 2017 | ET-WISC |  |  |  |
| ET-WISC02 | Harmonization of user interface. | Proposals on the harmonization of user interface functionality to help user find data from any GISCs and improve user experience | 2017-2018 | ET-WISC | IPET-DD |  |  |
| ET-WISC03 | Improvement of metadata catalogue consistency | Procedure to ensure the consistency and completeness of Metadata catalogue at each GISC | 2017-2018 | ET-WISC |  |  |  |
| ET-WISC04 | Improvement of 24h cache completeness | Mechanism to ensure that GISC cache contain all global data exchanged during the past 24h | 2017-2018 | ET-WISC |  |  |  |
| ET-WISC05 | Implementation of data policies management | Recommendation for Data policies management | 2017-2018 | ET-WISC |  |  |  |
| ET-WISC06 | Harmonization of user registration parameters | Standard WIS authentication and authorization design and candidate implementation solutions. | 2017 | ET-WISC |  |  |  |
| ET-WISC07 | Operational GISCs communication. | Procedures for intra-GISCs communication in case of events such as : scheduled updates, maintenance work, changes in the set WIS-GISC-XXX if members/ organization are added or removed | 2017 | ET-WISC |  |  |  |
| ET-WISC08 | GISC backup procedures | Recommended GISC-GISC backup procedures | 2017 | ET-WISC |  |  |  |
| ET-WISC09 | Review and develop the Manual on WIS (WMO-No 1060), the Guide to WIS (WMO No 1061) and associated informal guidance to better meet the needs of Members, | Proposals on the amendments for the Manual on WIS (WMO-No 1060), the Guide to WIS (WMO No 1061) and associated informal guidance. | 2018 | ET-WISC |  |  |  |
| ET-WISC10 | Review WIS competencies related to WIS centre operations and associated training and learning guides, | Proposals on the amendments for WIS competencies. | 2018 |  |  |  |  |
| ET-WISC11 | Advise the technical commissions, regional associations and partner organizations on roles, responsibilities and implementation of WIS centres | An update to the Guide on WIS covering: roles, responsibilities and implementation of WIS centres for the technical commissions, regional associations and partner organizations | 2017-2018 |  |  |  |  |