TT-AvXML 2017T3

Date: 19 July 2017

Time: 1500 Geneva

Location: WebEx

Attendance

Chair: Mark HEDLEY

Secretary: Steve FOREMAN

Apologies: Neil HALSEY

Attendance: Robert McLeod WILSON, Boon Leung CHOY, Dirk ZINKHAN, Jan KOROSI, Mark OBERFIELD, Wanchalearm PETSUWAN,  Siegfried FECHNER,

Notes (Type: Action, Information, Decision)

| No. | Description | Who | When | Type |
| --- | --- | --- | --- | --- |
|  | Identify milestones for TT-AvXML work programme |  |  |  |
|  | The milestones will be placed in the issue tracker. | Hedley |  | A |
|  | - September 2017: IWXXM 2.1 ready for operations - September 2017: last opportunity for changes in requirements for information to be represented in IWXXM. - May 2018: Demonstration of concepts to WG-MIE-4 - June 2018: test version (IWXXM 3.0 RC1) available for testing - September 2018: IWXXM 3.0RCn schema available for draft amendments to Manual on Codes - December 2018: Formal approval procedure initiated. - March 2019: Conclusion of formal approval procedure and (subject to the result being approval) IWXXM 3.0 schemas available on the web with draft documentation - May 2019: IWXXM 3.0 “published” |  |  | D |
| 2. | Discussion on the outcome of WG-MIE-3 in Montreal |  |  |  |
|  | Steve outlined the outcomes of the WG-MIE meeting as they impact on TT-AvXML. Dirk commented that evem though the phenomena differ between low and high level significant weather charts, al correspond to an area, type, intensity and other common attributes, so it should be possible to create a common data model for significant weather. Jan Korosi suggested that, to inform the discussion, his organization share examples of low level significant weather charts used by their customers. |  |  |  |
|  | Create a README file on GitHub to explain how GitHub is used by TT-AvXML (for use as a reference for WG-MIE and other sources). | Hedley |  | A |
|  | Review open issues |  |  |  |
|  | Issues migrated from: - https://software.ecmwf.int/issues/projects/AVXML/issues (closed read access, account required) to - https://github.com/wmo-registers/AvXML/issues (open read access) - organise issues into projects and milestones |  |  |  |
|  | Managing the issues list - tie the issues in GitHub to the milestones. | Hedley |  | A |
|  | The issues list was updated during the meeting and leads assigned. |  |  |  |
|  | Comments on use of XML schema 1.1 - there is no reason to move to 1.1 if we do not want to embed schematrons in the schema. The decision will be made by IWXXM 3.1RC1. |  |  |  |
|  | Identify new issues |  |  |  |
|  | All IWXXM reports should be in COLLECT containers. (Add to issue list) | Hedley | 2.1 | A |
|  | METAR/SPECI observation elements can all have nilReason (to ensure that untranslatable reports are valid). This will be added to the issues list. | Hadley | 3.0RC1 | A |
|  | Jan Korosi has identified issues with coding tropical cyclone significant weather. This will be added to the issues list. | Korosi |  | A |
|  | Choy will add a bug report for schematron rule 18 to the issue list (to be resolved for 2.1). | Choy |  | A |
|  | Access and permissions for SVN and GitHub |  |  |  |
|  | Register through Steve for using the SVN site. Issues on Github can be raise |  |  |  |
| 6. | Face-to-face meetings |  |  |  |
|  | HKO is hosting an implementation workshop 10-12 October. The team considered it desirable to have the next TT-AvXML face-to-face meeting held back-to-back with the workshop and is seeking Hong Kong, China's view on the possibility of hosting the meeting 13-15 October. A second meeting to finalize the publicatoin of IWXXM 3.0 will be held 7-9 May following the WG-MID meeting the previous week (possibly in Boulder). |  |  | D |
| 7. | AOB |  |  |  |