# IWXXM 3.0 development schedule agreed by TT-AvXML-7

| Date | Time |
| --- | --- |
| 23 May 2018 | Code table entries passed to secretariat |
| 21 June 2018 | Release iwxxm 3.0RC1 |
| 15 September 2018 | Decision on whether second release candidate for testing is needed. |
| 15 October 2018 | Optional release to respond to issues with iwxxm 3.0RC1 (to form iwxxm 3.0RC2) |
| 15 October 2018 to 30 November 2018 | TT-AvXML prepare additional material for approval (Manual on Codes, examples…) |
| 28 November | iwxxm 3.0RCfinal ready for upload |
| 1 December 2018 | Approval procedure starts (approval by Chair OPAG ISS requested) |
| 15 December 2018 | Formal consultation with WMO Members starts (between sessions procedure) |
| 15 February 2019 | Formal consultation ends |
| 15 March 2019 | Notification to Members of result of consultation (iwxxm 3.0 released) |
| 15 May 2019 | Implementation date for iwxxm 3.0 |