Working paper (to be updated by TT-GISC-2018)

Background

Following table was updated by TT-GISC-2016 in Brasilia, 18-22 April 2016

TT-GISC-2017 (Nov, 2017) agreed to take over the plan

Action required

Participants are requested to review the TT-GISC Action Plan and to update status of each action.

TT-GISC Work plan (2017-2020)

| Reference | Action TT-GISC | Person if identified | Status To be updated As of Sep 2018 |
| --- | --- | --- | --- |
| TT-GISC/01 | Metadata harvesting. Today each operational GISC make the set of metadata of its area of responsibility available without following standard procedure, we have to harmonize the set of metadata structure |  | Done. OAI practices have been harmonized between GISCs. Issues of xml different representations not an issue as xml a transport mechanism |
| TT-GISC/02 | Metadata catalogue consistency Define processes to ensure the consistency and completeness of Metadata catalogue at each GISC |  | In progress: Tools developed for GISC self-monitoring. Feature included in monitoring dashboard |
| TT-GISC/03 | 24h cache completeness In order to plan bandwidth need, the volume and data categories for global exchange data in the area of responsibility of GISC. Define mechanism to ensure that GISC cache contain all global data exchanged during the past 24h. Discuss with TT- OM the way to monitor cache completeness and TT-CAC for auditing. |  | In progress: Tools developed for GISC self-monitoring. Feature included in monitoring dashboard. Keyword flag developed to clearly identify what should be in all caches when available |
| TT-GISC/04 | User interface (Base functions…) Harmonization of user interface functionality in order to help user to find data from any GISCs |  | In progress: Features identified in TT-GISC2015. Task team established ET-WISC 2016 |
| TT-GISC/05 | GISC backup procedures Define recommendation for GISC backup procedures |  | Done, approved by Cg-17. Need to add some more details to GISC Ops page on wiki |
| TT-GISC/06 | WIS monitoring Participate to the work of TT-OM in order to define axes for WIS monitoring |  | In progress |
| TT-GISC/07 | Data policies management Propose recommendation for Data policies management |  | In progress |
| TT-GISC/08 | User registration parameters Propose a recommendation procedure for more consistency between GISC for user registration |  | Issue considered at TT-GISC 2015. No further progress |
| TT-GISC/09 | Standard support provided by GISC to their NCs and DCPCs. Define the basic support package that GISC should offer to NCs and DCPCs in their area of responsibility |  | Done. Added to MoW as approved by Cg-17 |
| TT-GISC/10 | Harmonization of File format of 24h cache ET-WISC 2012 final report mention under item 4.11.4 that the GISCs should harmonize the Cache file format |  | Done. Agreed to use full bulletin (TT-GISC2015) |
| TT-GISC/11 | Operational GISCs communication Define procedures between GISCs to communicate in case of events such as : scheduled updates, maintenance work, changes in the set WIS-GISC-XXX if members/ organization are added or removed |  | In progress. Initial proposal was asked to be generalized to data centres by ICT-ISS. DWD proposed GISCs used their standard outage notice at least for outages |
| TT-GISC/12 | Provide support to TT-CAC for GISC rolling review |  | Done, GISCs now have clear role in certification process for data centres. |
| TT-GISC/13 | Propose a standard for WIS users authentication and authorization and potential solutions to implement it |  | Not done. Looking at GD11 task on federated authentication of accademincs as a pilot for federated and standardized process |
| TT-GISC/14 | Propose procedures for NC sand DCPCs wishing to change their principal GISC |  | Done. In MoW. Gc-17 |
| TT-GISC/15 | Organize TT-GISC group meeting GISC should meet on regular bases to discuss the operation of WIS. This should be through face2face meeting or virtual meeting. A first face2face meeting could be organized at the end of this year or at the beginning of next year. A virtual meeting should be organized before the face2face meeting to prepare it. | Chair, Secretariat | Ongoing. TT-GISC has met annually in 2014, 15 and 15 and had several telcos |