| World Meteorological Organization Commission for Basic Systems Technical Conference Geneva, Switzerland, 26 - 29 March, 2018 | CBS TECO 2018/Doc. 5(2) |
| --- | --- |
|  | Submitted by: Chair OPAG ISS 5.Mar.2018 DRAFT 1 |

WMO Information System 2.0

(Submitted by Chair OPAG ISS)

SUMMARY AND PURPOSE OF DOCUMENT The document provides information on the implementation strategy for WIS 2.0, the structure of real time communications arrangements in the current version of WIS and on cybersecurity.

ACTION PROPOSED

The Conference is invited to advise CBS Management Group on the issues identified in this document:

- Issue 5(2)/1: WIS 2.0 implementation plan

- Issue 5(2)/2: Cache in the cloud

- Issue 5(2)/3: Guidance on managing ICT Operations

- Issue 5(2)/4: Information Management (WIS Part C)

____________

References:

- Ref 5(2)/1/1: WIS 2.0 strategy

- Ref 5(2)/1/2: Outline implementation plan for WIS 2.0. CBS-TECO-2018-Inf-5(1)-WIS2-Implementation-Approach

- Ref 5(2)/2/1: Report of cache in the cloud project to ICT-ISS-2018

- Ref 5(2)/2/2: Background information on the cache in the cloud request for information

- Ref 5(2)/3/1: Draft guidance on managing ICT Operations. CBS-TECO-2018- Inf-5(2)-WIS-ICT-Operations

- Ref 5(2)/3/2: WMO No. 1060 Manual on the WMO Information System

- Ref 5(2)/3/3: WMO No. 1061 Guide to the WMO Information System

- Ref 5(2)/4/1: Resolution 33 (Cg-17) – Report of the extraordinary session (2014) of the Commission for Basic Systems relevant to standardization of data management practices.

- Ref 5(2)/4/2: Draft framework for Information Management in the WIS. CBS-TECO-2018-Inf-5(4)-WIS-Information-Management

### Issue 5(2)/1: WIS 2.0 implementation plan

| Issue #5(2)/1 | WIS 2.0 implementation plan |  |  |
| --- | --- | --- | --- |
| References | 1. WIS 2.0 strategy. 2. Outline implementation plan for WIS 2.0. CBS-TECO-2018-Inf-5(1)-WIS2-Implementation-Approach |  |  |
| Background | EC-69 endorsed the WIS 2.0 strategy (Ref 1). WIS 2.0 seeks to make it easier for Members to publish, exchange and receive information through the WMO Information System, and to make information from Members more readily available to users. Recognizing that WMO information will continue to grow in size to the extent that it is unlikely that users will be able to transfer all the data they need to their own computing facilities, WIS 2.0 standards will allow computing facilities co-located with the data to be used to reduce the volume of information that has to be transferred. The same facilities would also allow Members that are unable to operate their own computing facilities to create products tailored to their own needs. |  |  |
| Rationale for the proposed advice | TT-eWIS (the Task Team on the evolution of WIS) is developing an outline implementation plan for WIS 2.0. Ref 2 gives the current draft of this document. This will be developed further during 2018, issued for consultation in the final quarter of 2018, and prepared for endorsement by eighteenth Congress. These documents will then be used to guide the implementation of WIS 2.0. |  |  |
| Advice for CBS-MG | What | By whom | Deadline |
|  | Provide feedback for TT-eWIS on the outline plan for WIS 2.0. Use email wis-help@wmo.int. | Members | 30 June 2018 |
| Advice on recommendations to EC and Congress | What | To whom (e.g. EC-70, Cg-18, …) | Time frame |
|  | Include the WIS 2.0 implementation plan in the agenda for Cg-18. | EC-70 | June 2018 |
|  | Recommendation on WIS 2.0 implementation | Cg-18 | March 2019 |

### Issue 5(2)/2: Cache in the cloud

| Issue #5(2)/2 | Cache in the cloud |  |  |
| --- | --- | --- | --- |
| References | 1. Report of cache in the cloud project to ICT-ISS-2018. 2. Background information on the cache in the cloud request for information. |  |  |
| Background | The target time for transmitting warnings (such as tsunami warnings) between the originator and recipient cannot be met reliably using the store-and-forward approach of the Global Telecommunications System. ET-CTS has developed a technical solution that will allow delivery times to be reduced and that offers the prospect of reducing the operational costs of GISCs. Known as “cache in the cloud” (Ref 1), this uses cloud-based technologies to provide a common data store to and from which GISCs can transfer information directly. WMO had sought information on the costs of such a service (Ref 2), and the likely total annual cost of the service was expected to be of order €300k each year. Proceeding with this would provide an operational demonstration of one of the technologies that will underpin WIS 2.0. |  |  |
| Rationale for the proposed advice | ICT-ISS has recommended that a cache in the cloud service should be procured and the costs shared by the GISCs. Operational supervision of the cache would form part of the GISC watch (see Doc 5(3)). |  |  |
| Advice for CBS-MG | What | By whom | Deadline |
|  | Endorse the proposal for an operational cache in the cloud service. | CBS-MG | 29 March |
|  | Agree funding mechanisms | GISCs | 29 June |
| Advice on recommendations to EC and Congress | What | To whom (e.g. EC-70, Cg-18, …) | Time frame |

### Issue 5(2)/3: Guidance on managing ICT Operations

| Issue 5(2)/3 | Guidance on managing ICT Operations |  |  |
| --- | --- | --- | --- |
| References | 1. Draft guidance on managing ICT Operations. CBS-TECO-2018-Inf-5(2)-WIS-ICT-Operations 2. WMO-No. 1060 Manual on the WMO Information System 3. WMO-No. 1061 Guide to the WMO Information System |  |  |
| Background | WMO Members are reliant on Information and Communication Technologies (ICT) to deliver their services. The Manual and Guide on the WIS (Ref 2 and Ref 3) include definition of competencies related to managing ICT operations, but offer no guidance on appropriate practices, relying instead on the wide open literature on the topic. TT-IM and the WMO Workshop on Information Management concluded that guidance was needed on managing ICT. This will not form part of the Information Management section of the Manual on WIS, but will form a separate section as it supports both the original concept for the WIS and the broader information management concept. |  |  |
| Rationale for the proposed advice | A draft of standards and practices on ICT operations has been prepared and will be used to generate a proposal for Cg-18 to include in the Manual and Guide to the WIS. |  |  |
| Advice for CBS-MG | What | By whom | Deadline |
|  | Provide advice on the relevance and utility of the proposals for guidance on ICT operations. | Members | 29 March |
| Advice on recommendations to EC and Congress | What | To whom (e.g. EC-70, Cg-18, …) | Time frame |
|  | Provide advice on the proposed contents of the Manual and Guide to the WIS on the topic of ICT operations. | Members through consultation |  |
|  | Introduce ICT Operations standards and guidance into the Manual and Guide to WIS. | Cg-18 | May 2019 |

### Issue 5(2)/4: Information Management (WIS Part C)

| Issue 5(2)/4 | Information Management (WIS Part C) |  |  |
| --- | --- | --- | --- |
| References | 1. Resolution 33 (Cg-17) – Report of the extraordinary session (2014) of the Commission for Basic Systems relevant to standardization of data management practices 2. Draft framework for Information Management in the WIS. CBS-TECO-2018-Inf-5(4)-WIS-Information-Management |  |  |
| Background | Resolution 33 (Cg-17) requested CBS to lead a cross-cutting activity that involves all technical commissions to coordinate development of guidance for Members in relation to all stages of the effective management of information throughout its lifecycle, and to include this guidance, associated standards and procedures in Part C of the WMO Information System. CBS set up a Task Team to define standard practices and guidance on information management for inclusion in the Manual and Guide on the WIS, together with other supporting guidance. TT-IM has used the outputs of the WMO Workshop on Information Management to design an approach to defining standards and guidance to assist Members in managing their information, especially that information that is to be shared with other Members. |  |  |
| Rationale for the proposed advice | TT-IM proposes using a “maturity model” approach to define the standards, to help Members improve their information management practices, and to monitor progress with improving information management practices in the WIS. This is outlined in Ref 2 that also states the topics expected to be covered by the Information Management standards and guidance. TT-IM will continue to develop the contents of Ref 2 until Q3 2018 and then format it in a form suitable for inclusion in the Manual and Guide to the WIS. |  |  |
| Advice for CBS-MG | What | By whom | Deadline |
|  | Provide advice on whether the approach being taken on Information Management | Members | 29 March |
| Advice on recommendations to EC and Congress | What | To whom (e.g. EC-70, Cg-18, …) | Time frame |
|  | Provide advice in the proposed content of the Manual and Guide to WIS on the topic of Information Management. | Members through consultation. | Q4 2018 and Q1 2019 |
|  | Introduce information management standards and guidance into the Manual and Guide to WIS. | Cg-18 | May 2019 |

________