## Slide 1: TT-eWIS/2018 Implementation plan
Jeremy Tandy (Chair)

## Slide 2: WIS 2.0 Strategy
WIS 2.0 Strategy fit for purpose?
Agree that no change required & can be submitted to Cg-18 as is?
What to provide to Cg-18?
WIS 2.0 Strategy
“Preliminary WIS 2.0 Implementation Plan” – taking into account feedback from consultation with Members
Statement from CBS Future Technology workshop
Plan to develop Technical Specifications for implementation

## Slide 3: Document package for Member consultation
Draft WIS 2.0 Implementation plan
WIS 2.0 Strategy
Detailed plan to develop Technical Specifications
Do we need to signpost the Future Technology workshop?
Do we need a super-short summary of the changes?
i.e. “Internet, Web, real-time messaging – are you ready?”
What response do we want from Members?
  Amendments and proposals for inclusion in the draft for Cg-18
  Ask Members if they understand the proposed changes – and if not, what is confusing?
  Ask Members to validate assumptions – e.g. on implementation timelines
Notes: Baseline for Implementation Plan is the CBS-TECO draft – but as per instructions from CBS MG and Executive Council, we can edit that early draft
Member consultation is not intended to gather information about implementation readiness – the process is not designed (?) to include a questionnaire…

## Slide 4: Implementation plan should (must?):
Indicate what the WIS 2.0 deliverables are – what will the WIS 2.0 Programme deliver vs. what will be implemented by the community
Indicate how those programme deliverables will be completed
Include time-lines
Help Members understand impact on their investment in existing WIS: “more information […] about the technical infrastructure supporting WIS 2.0” [Decision 18 (EC-70), Requests (3)]
Reference the CBS Future Technology workshop
Include the amended Functional Architecture and WIS → WIS2 mapping
Identify which WIS Tech Specs will change – these will be Regulatory changes and REQUIRE compliance from Members
Include a plan for development of new Technical Regulation [& Guidelines?]
Be clear where there is uncertainty and where we are making assumptions!
Avoid technical detail and identification of specific tech solutions
Notes: Tech Spec changes: will WIS Tech Specs need changing to permit Web-access / Web service / Web API as an ‘approved access mechanism’? WIS-TECHSPEC-12: DOWNLOADING FILES VIA OTHER METHODS plus WMO No. 1060 [§3.5.4 Disseminate information to the GISC area] and [§3.6.5 Provide information intended for global exchange] << doesn’t mention the mechanism for achieving the ‘downloading of files’
What level of detail are we providing to Members for consultation?
… Members want to know the principal details - e.g. creating a ‘super-GISC’ (which we’re not doing), or retiring Message Switching
Technical infrastructure – does this mean “people, data & systems” or “servers, databases and networks”?
Need to consider the impact of WIS 2.0 on existing investments - particularly those of GISC centres
… mandatory changes should be highlighted in the updated Functional Architecture; Members should be able to determine themselves how their WIS implementations map onto the Functional Architecture and therefore which systems will be affected

## Slide 5: Programme primary goals?
Break dependency on message switching
Enable use of Internet for communications networks
Increase registration of Members’ datasets in WIS Catalogue; e.g. through formal outreach activity like EMODnet (marine) and GEOSS
Coordinate sharing of recommended practices to support:
  adoption of Web services
  use of cloud-platforms
  better integration with commercial search engines
Note: there is nothing in the Technical Regulations prohibiting WIS Centres adopting Web services, cloud-platform and commercial search engine integration today!
Notes: Phasing out of message switching for real-time messaging will clearly impact all Members.
Other things (cloud adoption, use of Web services and integration with commercial search engines etc.) can develop organically as centres apply best practices to meet their needs.
… for example, search engines are “really useful” - we’re not forcing people to enable their data to be crawled and indexed, but we DO need to explain why it is useful
… new technology should be adopted at WIS Centres where it is useful, i.e. where there is business justification
… nothing stopping these facilities from being added to Centre’s offerings or the WIS Catalogue now – approach: develop recommended practices but don’t regulate

## Slide 6: Benefits to Members
What are the key issues that WIS 2.0 is responding to?
…
Increase the value derived from Members’ data holdings – better re-use etc.
(to be completed)
Notes: Will most PRs be interested only in continuity of operational data exchange for WWW?
Discoverability and accessibility of data are key to the broader goals of WIS 2.0
… establishing a ‘pathway from search to data’ will be essential to meet end-users’ expectations.

## Slide 7: Getting PRs’ attention (they are the decision makers)
Why should PRs care about WIS 2.0?
… what are PRs primary concerns? [relating to data exchange]
… need to avoid WIS 2.0 sounding like a technology programme.
…
Do PRs understand what we’re trying to do with WIS 2.0?
How do we get their attention to review the draft implementation plan during the consultation and provide useful feedback?
Can TT-eWIS participants check with their PRs? (probably too late before issuing the draft for consultation, but would be useful to gather feedback – help leverage your PRs as ‘ambassadors’ for WIS2)
Unless PRs understand what needs to be done, WIS 2.0 will not succeed – irrespective of decisions of Congress or Executive Council
Notes: At Met Office, we have 30% FTE just working through UKPR correspondence – PRs have a lot of competing interests.
Will most PRs be interested only in continuity of operational data exchange for WWW?
Discoverability and accessibility of data are key to the broader goals of WIS 2.0
… establishing a ‘pathway from search to data’ will be essential to meet end-users’ expectations.

## Slide 8: Programme deliverables
Updates to Technical Regulation – including detailed technical specifications
Updated Guidelines for recommended practices? (e.g. Guide to WIS WMO No. 1061)
etc.
(to be completed)

## Slide 9: Implementation strategy
work with industry to develop & rollout the solution – how do we use the Future Technology workshop to effectively engage the ‘Global Weather Enterprise’ (GWE)?
funding sources to support LDCs and SIDSs; leverage WMO Resource Mobilisation?
parallel operation for GTS: old message-switching, new pub/sub, gateways between?
… test candidate technical approaches _prior_ to seeking approval for regulatory change – allay concerns of Members by demonstrating effectiveness
… will rely on Members contributing resources: “The Executive Council - Urges Members to provide resources for development of potential solutions and feasibility studies [for WIS 2.0]” [Resolution 23 (EC-70)]
Notes: Don’t want to repeat the mistakes of WIGOS – approved before it had been designed, massive spend and very little real change for Members.
Members need to be engaged for implementation to be successful.

## Slide 10: Timelines: potential decision points
June 2018
Cg-18
April 2020
Consituent Body
(pending Cg approval)
July 2020
EC-72
mid-2021
Cg-EXT (2021)

## Slide 11: Timelines: implementation phases
Awareness and desire to change
Business case preparation
12-months?
Follow approach for WMO Reform – dialogue with RA in Session*
SG is the ultimate decision maker with funding; need to raise visibility and priority of WIS 2.0 with SG
How long?
Who has the longest lead-time to seek funding for new initiatives – USA?
*is it possible to select a year with RA meetings?
Implementation
How long?
Time period to complete extensive change to message switch infrastr.
2025
What impact does parallel running have on implementation phases? How long do we need to run in parallel? Does the parallel running need to be established in the first phase? (awareness and desire)

## Slide 12: Timelines: working back from 2025
June 2018
Cg-18
2021?
2025
mid-2024
Regulation enforced
mid-2023
Regulation approved
12-months grace period
Early-adopter implementation //
Parallel operation?
What needs to happen BEFORE we’re ready for parallel operation?

## Slide 13: Programme plan
Important so that Members know when they need to contribute
Can we identify key milestones? (as per previous slides)

## Slide 14: Quotes and questions
Omar Baddour:
“very few people understand the difference between WIS and GTS ... need to market this is a solution to Members about how to resolve data management problems and move on from talking about updated GTS”
…
Miriam Andrioli
“how do you envisage WIS 2.0 working - one global cloud, or separate solutions for each region?”
WMO regions are political structures, the [technical] cloud regional structures are based on other lines. It could be troublesome to align charging across technical and political regional boundaries.
We’re looking for global solution with regional components that are aligned with technical elements (Internet, networks etc.)