ET-WISC current action plans and status

| Action Number | Decision/recommendation/ action | Responsible | Objective/deadline As of March 2019 | Status As of March 2019 |
| --- | --- | --- | --- | --- |
| ET-WISC2013 |  |  |  |  |
| 13/1-1 | Determine the operational criteria for GISCs and DCPCs, and develop the procedures for periodic assessments to assess quality of services offered by WIS Centres, especially GISCs. Submit the first draft to CBS 2014 | TT-CAC | Done, included in WIS manual Cg-17 | Close. |
| 13/1-2 | Determine the monitoring requirements for the WIS and develop WIS monitoring scheme to monitor the WIS-GTS operational information flow and the conformance of WIS centres' interfaces to the agreed specifications and practices. (TT-OM) - Submit the first draft to CBS 2014. - Pilot implementation of WIS monitoring in the operational WIS | TT-OM | Done. Monitoring workshop done. Pilot demonstrated to Cg-17 and CBS-16 | Close |
| 13/1-3 | Propose amendments to the Manual on WIS. Based on the outcome of TT-GISC, TT-DC, TT-OM, propose amendments to the Manual on WIS, the Guide on WIS and associated informal guidance for enhanced operational arrangements of WIS centres, especially GISCs, to CBS 2014. | TT-GISC, TT-DC, TT-OM | Done, changes include GISC services to NCs, Tech Specs, Use cases, … | Close |
| 13/1-4 | Develop a management procedure to deal with the future requests for possible changes of the associations between National Centres and their Principal GISCs and Associated GISCs | TT-GISC | Done,Cg-17 | Close |
| 13/1-5 | Development of a WIS Competence Framework. Review the outputs of the workshop for the development of WIS competencies and curriculum, which planned in October, 2013, and submit an analysis of Job Tasks, Competencies, Training needs and a draft Curriculum to CBS 2014 together with other OPAG-ISS groups | Mr Robert Bunge, Dr. Weiqing Qu and Dr. Sunghoi Huh | Done. Cg-17 | Close |
| ET-WISC2016 |  |  |  |  |
| 16/1-1 | Review ET-WISC Structure/TOR/Action Plans for ICT-ISS 2016 meeting | Chair | 30 June 2016 Done, CBS-16 | Close |
| 16/1-2 | DCs to work with GISCs to report on the status of WIS compliance (See TT-GISC 16/1-13) | DCs, GISCs |  | Continue |
| 16/1-3 | Review WIS Focal Point Questionnaire content and extend to incorporate uptake of services by users | ET-WISC | Feedback to Secretariat August | Close |
| 16/1-4 | a) Alert ICT-IOS to problem with Vol A differentiation of surface and upper air stations b) CMA advise if potential impact to IQWMA software | a) Secretariat b) CMA | a) ASAP b) Next meeting of ET-WISC (ET-WISC 2017) | Close |
| 16/1-5 | TT on improving user experience (See para 106-107 of this report). | Ján Osuský (Lead) | TT-GISC2017 | Close. |
| 16/1-6 | Send liaison statement to CGMS in response to their input on GISC usability | WMO Secretariat | CGMS Secretariat | Close |
| 16/1-7 | Follow up on capacity development and education strategy for ET-WISC | Bob Bungie ET-WISC, TTs | Next meeting of ET-WISC | continue |
| 16/1-8 | Determine timing and hosts for next ET-WISC meeting | Chair (ET-WISC) | December 2016 | Close |
| ET-WISC2017 |  |  |  |  |
| 17/1-1 | GISC Audit: a) Review audit criteria and update the GISC Check List b) support ET-CAC in seeking support from GISCs to resume GISC assessment with an on-site audit. (A7) | ET-WISC TT-GISC | ICT-ISS meeting |  |
| 17/1-2 | Technical Regulations updating a) ICT Operations (D36) b) annual meeting of GISC operators c) operational monitoring of WIS (GISC Watch) | ET-WISC | CBS TECO 2018 | Done CBS Consult 2018/Doc. 2(1) |
| 17/1- | Actions and decisions related to WIS monitoring (GISC Watch, improve JSON files, GISC-GISC connectivity marix,), … | TT-GISC | TT-GISC action plan |  |
| ET-WISC2019 |  |  |  |  |
| 19/1-1 | Audit criteria: a) Review audit criteria and update the GISC Check List | ET-WISC | Next meeting of ICT-ISS (April 2019) |  |
| 19/1-2 | Operational Information exchange: a) Developing Guidelines and Regulations for the Exchange of Operational Information | Kai Wirt (lead) | Next meeting of ET-WISC |  |
| 19/1-3 | WIS monitoring: a) guideline for WIS tickets management b) review Interim guide on WIS Monitoring c) New service monitoring (including NC/DCPC Monitoring) | a) Leonardo Machado Santos (Lead) b) 3 subgroups (GISC, DCPC/NC, Programmes) c) ET-WISC, TT-GISC, TT-DC | a) TT-GISC 2019 b) TT-GISC2019 c) Next meeting of ET-WISC |  |
| 19/1-4 | Training and capacity development: a) Secretariat to create new menu in wis-wiki, TrainingAids (TT-GISC WP7) b) development of common training materials (TT-GISC WP7) c) review WIS competencies related to WIS centre operations and associated training and learning guides | a) WMO Secretariat b) TT-GISC c) ET-WISC | a) b) TT-GISC2019 c) Next meeting of ET-WISC |  |
| 19/1-5 | Technical Regulations updating （Manual, Guide） a) updates to WIS monitoring b) Metadata sync procedure | ET-WISC, TT-GISC (WP) | Next ICT-ISS meeting |  |
| 19/1-6 | WIS 2.0 Implementation plan a) Input for Future technologies workshop (19-20 March 2019) | ET-WISC | 19-20 March 2019 |  |
| 19/1-6 | Determine timing and hosts for next ET-WISC meeting | Chair | December 2019 |  |

References

[1] Final report of ET-WISC2016

[2] Final report of the joint meeting of ET-WISC2017/ET-CTS2017/TT-GISC2017

Recommended Text

The meeting reviewed the action plan based on the final report of ET-WISC2016 and the final report of the joint meeting of ET-WISC2017/ET-CTS2017/TT-GISC2017, and the action items from this joint meeting of ET-WISC and TT-DC.