## Slide 1: TT-GISC report
CBS-16 period

## Slide 2: TT-GISC Structure and membership
Re-established under the ET-WISC (in 2016)
TT-GISC ToR and Work Plan was updated
Membership
  1 Chair
  24 members (including a rep. from all GISCs)
Sub-groups
  Launched 8 Work packages to address following key issues
  Part-C, User-Interface, User-Federation, GISC-Committee, Metadata-Consistency, WIS-Monitoring, Capacity-Develop and Tech-Reg-Updating

## Slide 3: TT-GISC Status (1)
Statement
  All 15 GISCs stated “operational”
GISC-GISC connectivity (as of Sep. 2018)
  “1” GISC Offenbach connected to all 14 GISCs (100%)
  “7” GISCs connected to 8-13 GISCs (57-93%)
  Remaining “7” GISCs connected to 2-7 GISCs (14-50%)
GISC – GISC backup status
  “6” GISCs are in operational
  “7” GISCs are under negotiating and developing
  “1” GISC is not yet

## Slide 4: TT-GISC Status (2)
Meetings
  TT-GISC-2017 13-17 Nov., Geneva (joint with WISC/CTS)
  TT-GISC-2018 18-20 Sep., Casablanca, Morocco
  Plan: TT-GISC-2019 26-29 Aug., Offenbach, Germany
Metadata sync
  There are inconsistency between GISCs
  Testing a solution to avoid inconsistency
Capacity development activities (2016-2018)
  9 GISCs provided training opportunities for their area of responsibility
  There were three types of workshop
    Workshop held at GISC
    On-site training
    Remote online training

## Slide 5: Achievements
Drafted recommendations (amendment of No.1060 and 1061) to be approved by Cg-18
GISC Watch
  Started from 1st May 2018 according to the fortnight roster and using issue ticketing system with support from GISC Brasilia. All GISC are well attending.
  GISC Beijing and Tokyo started providing WIS common dashboard (WCD) on an operational basis
Started supporting Upper-Air BUFR issues with using the GISC ticketing system
Established GISC Operation page to share operational guidance/status/procedures
Established Training Aids page to share training materials and activities

## Slide 6: Thank you for your attention
TT-GISC-2018, Casablanca
TT-GISC-2017, Geneva

## Slide 7
GISC backup matrix
Operational
Planned (under developing)
Negotiating
To be confirmed(one-side info.)
As of TT-GISC 2018
GISC (2?)
Exeter
GISC (3?)
Offenbach
GISC (3)
Toulouse
GISC (2)
Moscow
GISC (2)
Beijing
GISC (2)
Seoul
GISC (3)
Tokyo
GISC (3)
Melbourne
GISC (1)
Washington
GISC (?)
Jeddah
GISC (1)
New Delhi
GISC (2)
Brasilia
GISC (1?)
Tehran
GISC (1)
Casablanca
GISC(2?)
Pretoria
Back

## Slide 8: Training activities for their AoR
 | 2016 | 2017 | 2018 |  | (Plan) 2019
Beijing | OST(2) | WS | OST(2) |  | 
Brasilia |  |  |  |  | 
Casablanca |  |  | ROT and WS |  | plan WS
Exeter |  | JWS with LFPW | JWS with LFPW |  | 
Jeddah |  |  |  |  | 
Melbourne |  |  |  |  | 
Moscow |  | ROT | ROT |  | plan ROT
New Delhi |  |  |  |  | plan WS
Offenbach | OST(2) | OST | OST(2) |  | plan WS
Pretoria |  | WS |  |  | 
Seoul | WS | ROT and WS | WS |  | plan WS
Teheran |  |  |  |  | 
Tokyo | WS | OST(2) | OST(3) |  | plan WS
Toulouse |  | JWS with EGRR | JWS with EGGR |  | plan ROT
Washington |  |  |  |  | plan WS
As of Sep. 2018
WS : Workshop
JWS : Joint Workshop
OST : On-Site Training
ROT : Remote Online Training
Back
Source: GISC status reports

## Slide 9: GISC Ticketing System (Mantis)
http://www.inmet.gov.br/giscticket/login_page.php
Back