# Status Report GISC Offenbach

GISC Offenbach is connected to the internet via two ISPs with an overall bandwidth of 18GB/s as well as a backup access point in Berlin. GISC Offenbach is also connected to the RMDCN with a bandwith of 100MB/s.

GISC Offenbach is harvesting the following metadata sets:

| GISC | Metadata set |
| --- | --- |
| Melbourne | WIS-GISC-MELBOURNE |
| Beijing | WIS-GISC-BEIJING |
| Brasilia | WIS-GISC-BRASILIA |
| Tehran | WIS-GISC-TEHRAN |
| Tokyo | WIS-GISC-TOKYO, WIS-CATALOGUE, WIS-UNASSOCIATED |
| Seoul | WIS-GISC-SEOUL |
| Toulouse | WIS-GISC-TOULOUSE |
| Jeddah | WIS-GISC-JEDDAH |
| Moscow | WIS-GISC-MOSCOW |
| Exeter | WIS-GISC-EXETER |
| Casablanca | WIS-GISC-CASABLANCA |

## Area of Responsibility

### AMDCN connectivity

GISC Offenbach covers an Area of Responsibility (AoR) of 29 countries. All NCs and DCPCs send the data for global exchange to GISC Offenbach and to both Backup GISC Moscow and Tokyo. Two countries currently only backup at GISC Moscow (work in progress).

### DCs WIS Compliance

-

## Training – Capacity Building Activity

GISC Offenbach hosted three Workshops in 2019:

- Usage of GISC Offenbach’s WIS Portal (21., 22. 05.)

- Usage of  GISC Offenbach’s Metadataeditor (22., 23.05.)

- Workshop with DCPC Norköpping (25., 26.06.)

Training Material has been provided to the GISC Ops Training Aids Page.

In February 2019 GISC Offenbach held internal training sessions on GISC Watch.

## Operational issues in last period

### Metadata Synchronization

There still are issues with the Synchronization of Metadata. GISC Offenbach informed about incorrect synchronization status and asked affected GISCs to address this issue. At the time of writing only three GISCs synchronized WIS-GISC_Offenbach correctly.

The status of Metadata Synchronization at GISC Offenbach is good (11 of the 15 remote sets are complete and in sync at the time of writing, 3 sets are in WIS_Unassociated and currently not synced, issues with the connection to Jeddah)

### FTP Server

DWD’s legacy FTP servers have been switched off. All accounts have been migrated to subscriptions or the replacement services.

### Upgrade to HTTPS

DWD switched its WIS services to https-only in April. Requests to the old http URLs are redirected by an http 302 status code. Since then multiple GISCs are unable to connect to the new services or have not updated their connection settings. There is a Ticket for this (000110).

## GISC Backup and activities

Automatic renewal of the Backup Agreement with JMA

## Monitoring Activity & volume

DWD is hosting the OAI Monitoring site. The site is used as reference in TT -GISC WP-5.

GISC Offenbach performed GISC Watch from 2019/04/16 - 2019/04/30

### Traffic size and volumes, uptime, user registration

DWD is currently receiving almost 80000 data sets for which Metadata is missing.

## Changes in GISC

In 2019 there has been an update of the WIS servers at DWD. With this update GISC Offenbach’s WIS Portal now has added Opensearch functionality additionally to SRU. The OpenSearch properties are announced via headers in the WIS Portal Frontpage.

As noted above the Services of GISC Offenbach are now https-only and are now employing several HTTP-Header Security Extensions (Same-origin Policy, XSRF-Protection Cookies, …)

Work in progress is the exposure of DAR Metadata to Google and other commercial search engines. To support this GISC Offenbach provides a Sitemap for indexing.

Additionally the subscription workflows are under review and minor usability issues are fixed.

## Progress on action items

-

## Outlook

Activity on improving availability, security and user experience (usability). Furthermore participation in WIS 2.0 Pilot Projects.

GISC Offenbach is discussing discontinuation of METNO Messages with Members in its AoR.

## References

[1] Status Report to TT GISC 2018

## Recommended Text

The awareness of WIS in GISC Offenbach’s Area of Responsibility is good. GISC Offenbach held Workshops to improve the usage of GISC Subscriptions over GTS message switching. Major issues in the past period have been synchronization of the WIS catalogue with different centers and problems with accessibility since the switch to https.

Currently ideas for replacing METNO GTS Messages and the completeness of the GISC cache are discussed in GISC Offenbach’s AoR. In order to achieve this, main focus should be put on the completeness of Metadata and getting the catalogue synchronization right.