TT-GISC Work Package

- TT-GISC2017 (Geneva, Nov, 2017) established Work packages (WP) to address key issues tasked by ICT-ISS. Each WPs are consist of representative of GISCs and ET-GISC members. Each WP is led by a leader and the leaders are requested to report its activities and updates on relevant action items annually.

- These WPs are expected to improve GISCs’ operation and WIS service level.

- There are eight WPs at the moment (2019). The membership and action items are listed in the ANNEX of this document.

Action required

- Participants are invited to review the list of WPs with actions in the ANNEX.

References

[1] Xxx URL (Date accessed)

[2] Etc

Recommended Text

The participants reviewed the membership and actions of each Work Package. The meeting thanked all the leaders and members of WPs for their contribution to the task team. TT-GISC agreed continuing the WPs to address specific issues.

ANNEX

TT-GISC Work Packages (2017-2020)

| Work Package |  | Members | Actions/Deliverables/Outcomes |
| --- | --- | --- | --- |
| WP-1 | Part C (TT-GISC2015) | pending | Pending |
| WP-2 | User Interface (TT-GISC2016) | Jan(lead, HMEI) Kai(de), JMauro(br), JiaSouglin(cn), Sergei(ru), Mark(uk), Darari(ma), CGMS, Benjamin(fr) | - Develop mechanism to expose WIS DAR metadata to commercial search engine - [18/1-9] provide suitable sitemaps on Members’ public web‎‎ and GISC Portals - status report to next TT-GISC 2019 |
| WP-3 | User Federation (TT-GISC2014) | JoseMauro(lead, br) Benjamin(fr), ZhuTing(cn), Kari(us), Mark(uk) | - [14/1-17] continue further investigation of EduGain - develop a reference guideline - status report to next TT-GISC 2019 |
| WP-4 | GISC Committee by ET-WISC2013 | All GISCs | - # Share experience of GISC operation - status report to next TT-GISC 2019 |
| WP-5 | Metadata Consistency (TT-GISC2017) | Benjamin(lead, fr) Kai(de), Abbas(ir), Shuichi(jp), WangPeng(cn), Darari(ma), Sungsoo(kr) | - Find solutions/options and investigate feasible way to make consistency (e.g. centralization) - [18/1-11] start a catalogue monitoring during GISC Watch duty. Evaluate efficiency of Full harvesting - status report to next TT-GISC 2019 |
| WP-6 | Next Step WIS Monitoring (TT-GISC2017) | Weiqing(lead, au) Mark(uk), WangPeng (cn) Takumu(jp), Benjamin(fr) Leonardo(br), Jan(HMEI) Talal(sa), Leonid(ru) | - define DCPC/NCs' metrics and visualization method - improve JSON files quality (including ISO country code) - define standard procedure of GISC Watch based on feedback of 1st round of the roster - status report to next TT-GISC 2019 |
| WP-7 | Capacity Development (TT-GISC2017) | Sungsoo(lead, kr) SL.Singh(in), LiXiang(cn), Mark(uk), Talal(sa) | - [18/1-12] Develop a common training materials to know fundamentals of WIS - collect training materials and establish a web page - status report to next TT-GISC 2019 |
| WP-8 | Technical Regulation updating (TT-GISC2018) | Weiqing(lead, au) : Mark(uk), Benjamin(fr), Jan(HMEI), Kai(de), LiXiang(cn), Shuichi(jp) | - Draft recommendations (amendments) of Technical Regulations - submit draft recommendations to ET-WISC (March 2019) - status report to next TT-GISC 2019 |

--------------------