Status report of WIS-UNASSOCIATED dataset on GISC Tokyo

Background

What’s WIS-UNASSOCIATED dataset

WIS metadata is indispensable to data management of the WIS. Each GISC has responsibility to manage WIS metadata in its area of responsibility (AoR), and provide an OAI-PMH provider to share metadata among GISCs. GISC Tokyo is currently providing WIS-UNASSOCIATED dataset for NCs/DCPCs who have not decided their principal GISC, and whose GISC have not started metadata management for its AoR at the moment. GISCs can harvest WIS-UNASSOCIATED metadata from GISC Tokyo’s OAI-PMH provider.

The history of WIS-UNASSOCIATED

The baseline WIS metadata was created from Pub No.9 Volume C1 to help NCs/DCPCs, and then some NCs/DCPCs uploaded the metadata to its principal GISC. However, at that time, some GISCs didn’t start WIS operation and some NCs/DCPCs didn’t decide its principal GISC. According to the agreement of TT-GISC in Toulouse 2014, Tokyo started providing the “WIS-UNASSOCIATED” as the authoritative source.

Final report TT-GISC-2014 (http://wis.wmo.int/file=759)

49: To maintain the availability and consistency of remaining WMO baseline metadata, GISC Tokyo agreed to provide its "WIS-UNASSOCIATED" set as the authoritative source and invited all GISCs to synchronize the set.

Current status of WIS-UNASSOCIATED

GISC Tokyo holds WIS-ASSOCIATED (total: 2,441 records), the details are given in List_of_records_in_WIS-UNASSOCIATED.xlsx.

New Delhi’s AoR: 118 records

Pretoria’s AoR: 220 records

Washington’s AoR: 2,060 records

NCs/DCPCs who have not principal GISC: 28 records

Exeter’s AoR: 7 records

Brasília’s AoR: 8 records

Recent metadata migration

TT-GISC2018 requested involved GISCs to migrate remaining metadata records from UN-ASSICIATED to principal GISCs.  [TT-GISC: Action Item 18/1-5]

GISC Casablanca and Tokyo migrated Casablanca AoR metadata records from WIS-UNASSOCIATED to WIS-GISC-CASABLANCA, in accordance with the procedure, which was published on TT-GISC-ops[2], in last December.

Plan of metadata migration

- GISC New Delhi: planning

- GISC Pretoria: planning

- GISC Washington: planning (Washington’s metadata is being managed by GISC Brasilia?)

Remaining metadata of operational GISC

GISC Tokyo has still some metadata records which belong to operational GISC.

Exeter: 7 records

Brasilia: 8 records

Action Item

[TT-GISC: Action Item 18/1-6] TT-GISC2018 requested to make available the metadata migration procedure including necessary actions at all GISCs.  It’s available at GISC-Ops web page with support from WMO secretariat.

[URL] https://wiswiki.wmo.int/tiki-index.php?page=TT-GISC-ops&pagenum=11

References

[1] Guide to the WMO Information System: http://www.wmo.int/pages/prog/www/WIS/documents/Guide-to-WIS-en.pdf

[2] TT-GISC-ops: https://wiswiki.wmo.int/tiki-index.php?page=TT-GISC-ops&pagenum=11#Metadata_Migration_Procedure_GISC_A_to_GISC_B

Recommended Text

The meeting reviewed the status WIS-UNASSOCIATED dataset, and confirmed that it was necessary to move forward with metadata migration from WIS-UNASSOCIATED promptly.

The meeting also requested involved GISCs to migrate remaining metadata in WIS-UNASSOCIATED to principal GISCs, and GISC Tokyo to continue providing WIMMS for a while (until the migration be completed).

--------------------