WIS MONITORING

IMPLEMENTATION

Items

- CBS demo

- Time lines

  - ET-WISC, TT-OM and TT-DC

    - (offline review - continuous)

    - Start End of next week

  - TT-GISC Feb

    - (Noting GISC key role should heavily review workshop output and agree on way forward)

    - Decide on what GISCs are willing to support and to provide

    - Consider distributed tasks of GISCs (ie centres of excellence eg Presently two Discovery metadata monitoring systems)

    - Agree on deliverable and reality check

    - CBS - Demonstrate MD synchronization dashboard (pilots)

  - ET-CTS March

    - Network monitoring (what and how)

    - Send ET-CTS the docs from this workshop as soon as available requesting input for ET-CTS

    - Reality check (trim requirements or put in phase

    - Implementation guidance (May)

  - TT-CAC March

    - (auditing and review process requirements of monitoring)

  - IPET-MDRD – March

    - Review plan and metadata aspects of monitoring

    - CBS - Demonstrate quality of metadata (demo model)

    - (Note TDCF migration is out of scope for steady state monitoring)

  - ICT-ISS May

  - CBS September

  - EC-LXVI (June 2015) & Cg XVII

  - MoW published late 2015

- Issues

  - Requirements for monitoring and reporting (doing now)

    - Requirements analysis and gap analysis

  - Design a solution

    - Investigate available solutions

  - Implementation plan/strategy

  - Resolve metrics and presentation formats

      - (expect homogenous solution)

    - Agree on solution for monitoring aspects

    - Agree on solution for reporting aspects

    - Agree on initial summary statistics

    - Agree on format and interfaces for exchange of data for monitoring

  - Test – pilot rollout

  - Rollout Gantt Chart

- Risk analysis (opportunities such as WWW monitoring revamp using GDPFS )

  - Training, guidance, publicity, etc

  - Critical success indexes (Completeness of Stage markers )