WORLD METEOROLOGICAL ORGANIZATION

REGIONAL Association II (Asia)

WIS Implementation Plan

DRAFT

(Version 1.10 1st December 2015)

Table of Contents

1. Executive Summary

2. Introduction

3. Scope and purpose of the RA II WIS Implementation Plan

4. Description of WIS

4.1 WIS Services

4.2 The structure of WIS

4.3 WIS Centres

4.4 WIS data networks

4.5 Benefits of WIS

4.6 WMO information sources and regulations on WIS

5. WIS in Region II (Asia)

5.1 Current status of RA II telecommunication

5.2 WIS centres in RA II

5.2.1 GISCs

5.2.2 DCPCs

5.2.3 NCs

6. WIS planning and implementation by RA II Members

6.1 Pre-requisites for use of WIS by an NMHS

6.1.1 WIS Focal Points

6.1.2 Principle GISC

6.1.3 Backup and Associate GISCs

6.1.4 Connectivity

6.1.5 Bandwidth

6.1.6 Metadata

6.1.7 Access to metadata editor

6.1.8 Demonstration of compliance with WIS requirements

6.2 Pre-requisites for use of WIS by other centres

6.2.1 DCPC

6.2.2 NC

7. Risks associated with WIS implementation

7.1 General WIS acceptance

7.2 Lack of staff resources for operational WIS centre

7.3 Metadata knowledge

7.4 Insufficient bandwidth of communication links

8. RA II WIS Implementation Plan – execution and timeline

8.1 Regional coordination and monitoring

8.2 RA II WIS Implementation Focal Point

8.3 National Implementation Plans

8.4 RA II WIS country database

8.5 Capacity building – training courses and WIS users’ meeting

8.6 Goals and timeline

8.7 Performance Monitoring

Appendices:

Appendix I: WIS Implementation Plan for NMHS with RMTN Connection in RA II (NC)

Appendix II: WIS Implementation Plan for DCPC in RA II

Appendix III: Sample letters

Appendix IV: WIS Test Cases for NCs

Appendix V: List of acronyms

# 1.	Executive summary

The XV Session of RA II (Doha, 2012) was pleased with the progress of WIS Implementation in the Region noting that GISCs Beijing and Tokyo have been operational since August 2011. It noted that GISC Seoul had also been successfully audited by CBS and that it will become operational in early 2013. GISCs Jeddah, Moscow, and Tehran are preparing for their audits with an aim to beginning operations in 2013. Seven GISCs are expected to be directly supporting RA II by the end of 2013. The Association expressed its appreciation to GISCs Beijing and Tokyo for providing WMO Interim Metadata Management Services (WIMMS,) to support those WIS centres that do not yet have access to an operational GISC.  It further noted that GISC Seoul will be able to provide WIMMS starting from early 2013. The Association noted the important role of GISCs in ensuring effective exchange of information between Members, and encouraged Members to work with GISCs on network and data management issues and to participate in the WIS Application Pilot Project in Regions II and V (former WIS VPN Pilot Project) focusing on pragmatic applications providing benefits from GISC services via internet.

Since the beginning of the year 2012, the RA II WIS Implementation Plan has been developed and discussed in meetings with the relevant bodies in RA II. In addition, the WMO Secretariat was involved in many aspects of the evolving plan.

The plan is based on WMO regulatory material, in particular the WMO Technical Regulation, Volume I, Section A3 (WMO No. 49), the Manual on the WIS (WMO No. 1060) and the Guide to the WIS (WMO No. 1061). The plan focuses on the Members of RA II to set up National Centres (NC) connected to one of the seven designated Global Information System Centres (GISC) in the Region. Plans of RA II Members to establish Data Collection or Production Centres (DCPC) are presented briefly. Their implementation is not covered in detail by this document, because implementation procedures for DCPCs are covered by the Manual on WIS and WIS Demonstration Process “Procedures and Guidelines,”

After describing the features of WIS and highlighting the benefits for Members to be connected to WIS, the current status of WIS in RA II and the telecommunication network used for meteorological data and products are delineated. The role of WIS core network, which is implemented via RA-VI RMDCN (Regional Meteorological Data Communications Network ), is highlighted, in particular in view of its ability to support WIS structures by allowing any-to-any connectivity. The list of countries in RA II together with their principal GISC (arranged in 15th session of RA-II, Qatar Doha, December 2012) provides an overview of the structure of WIS after its regional implementation. The steps an NMHS has to take to become a WIS NC are described in detail. The initial steps to establish a DCPC are mentioned as well, in particular, for the existing RTHs, which as components of the GTS still have crucial roles to play, including providing GTS connectivity to centres not on the RMDCN. Sample step-by-step implementation approaches for these two cases are provided in the Appendices.

Furthermore, risks for the success of the plan are assessed together with possible remedies. The future activities to implement the plan are listed with the goal that most of the RA II Members will be WIS enabled by the end of 2013 to 2014.

Finally, the responsibilities of the GISCs and DCPCs in the WIS implementation monitoring are described with their importance for the successful implementation of the plan. The participation and cooperation of the national WIS Focal Points is stressed.

# 2. 	Introduction

The Fourteenth World Meteorological Congress (Cg-14) in 2003 noted that the current WMO information systems had been developed to meet a diverse set of requirements. The principal system was the GTS along with the related data management functions that had been developed to serve the WWW for the exchange of real-time high priority data. Other information systems had been developed to meet the needs of other programmes and commissions. Congress recognized that the multiplicity of systems operated for different programmes had, however, resulted in incompatibilities, inefficiencies, duplication of effort and higher overall costs for members. A further uncoordinated development would exacerbate those problems and would isolate the WMO programmes from the wider environmental community.

Congress supported the views and conclusions of CBS that an overarching approach was required a single coordinated global infrastructure. The solution was called Future WMO information system (FWIS) with the following features:

•	FWIS would be used for the collection and sharing of information for all WMO and related international programmes.

•	The information and communication responsibilities of existing WWW and other WMO Programme Centres could be mapped into the corresponding functions within the FWIS.

•	FWIS would provide a flexible and extensible structure that would allow the participating centres to enhance their capabilities as their national and international responsibilities grew.

•	The implementation of FWIS should build upon the most successful components of existing WMO information systems in an evolutionary process.

•	FWIS should pay special attention to a smooth and coordinated transition.

•	FWIS would build upon the GTS with respect to the requirements for highly reliable delivery of time-critical data and products, taking into account that information systems technology was evolving rapidly, and strengthening further the current trend of the current GTS development.

•	FWIS should utilize international industry standards for protocols, hardware and software to allow exploitation of the wide range of modern data communication services, including the ubiquitous Internet and Web services.

The Fifteenth World Meteorological Congress (Cg-15) in 2007 recalled the Fourteenth Congress decision to establish an overarching WMO Information System (WIS) that would be used for the collection and sharing of information for all WMO and related international programmes. The name, Future WMO information system (FWIS), was transformed to WMO information system (WIS). Congress recognized the good progress that has been made in demonstrating the technological solutions for WIS through pilots and prototypes projects, but noted that much work remained to be done before an operational version of WIS could be realized.

Congress agreed that the WMO Information System should provide three fundamental types of services to meet the different requirements, as follows:

(a) Routine collection and dissemination service for time-critical and operation-critical data and products: The service was based on real-time “push” mechanism including multicast and broadcast; it would be implemented essentially through dedicated telecommunication means providing a guaranteed quality of service.

(b) Data discovery, access and retrieval service: The service was based on request/reply “pull” mechanism with relevant data management functions; it would be implemented essentially through the Internet.

(c) Timely delivery service for data and products: The service was based on delayed mode “push” mechanism; it would be implemented through a combination of dedicated telecommunication means and of public data-communication networks, especially the Internet.

Congress emphasized that the WIS implementation should build upon existing WMO information systems in a smooth and evolutionary process. It agreed that the WIS implementation plan had two parts that would be developed in parallel:

(a) Part A: the continued consolidation and further improvements of the GTS for time critical and operation-critical data, including its extension to meet operational requirements of WMO Programmes in addition to the World Weather Watch (including improved management of services);

(b) Part B: an extension of the information services through flexible data discovery, access and retrieval services to authorized users, as well as flexible timely delivery services.

The Sixteenth World Meteorological Congress (Cg-16) in 2011 noted with appreciation that the regional WIS training workshops successfully hosted by Japan and China provided practical information on the new information system to many Asian countries. Congress stressed the necessity of more capacity development projects for WIS National Centres in developing countries, and the promotion of the use of WIS, together with WIGOS. Congress felt that the area of responsibility of each RA II GISC should be officially agreed upon at the next session of RA II in 2012. However, to allow the Members of RA II to benefit from the new system before this, Congress encouraged RA II to initiate the coordination and consultations as a tentative solution so that each National Centre should be linked to a principal GISC and to a secondary GISC, taking into account the efficiency of options, the cost effectiveness for both NCs and GISCs, data distribution capacity of the GISCs, and the current structure of the GTS.

Congress noted that WIS has moved from a development stage into an operational stage and WIS activities in 2012–2015 should be:

(1)	Complete WIS implementation across all WMO Centres.

Congress noted and supported the following major activities and implementation target dates, and urged all Members and the Secretary-General to identify the necessary resources for reaching the objectives:

(a) Improving the knowledge and capabilities of Members to benefit from WIS functionality, in particular least developed countries, developing countries and small island states through regional workshops and information sessions: 2012–2013.

(b) Implementation of WIS at all NMHS national centres (NCs): 2012–2015.

(c) Implementation of remaining candidate GISCs: 2012–2013.

(d) Implementation of more DCPCs, i.e. WIS interfaces at WMO Programmes’ centres: 2012–2015.

(e) Amendments to the Manual on WIS for enhanced operational arrangements of WIS centres, especially GISCs: 2014.

Congress noted that the structure of GTS is evolving to a two-level network architecture, invited the regional associations to coordinate the definition of area of responsibility for each GISC, in particular their Area Meteorological Data Communication Network (AMDCN), taking advantage of the improved performance of data exchange enabled by new technologies. Regional associations should consult with CBS when reviewing AMDCNs, being mindful of potential cost impacts on the remainder of WIS.

(2) Capacity-building to ensure support of all WMO Members.

(3) Leverage WIS advantages for all WMO Programmes.

(4) Take advantage of WIS in all WMO Data Management.

The Fifteenth Session of Regional Association II (RA II: Asia) in December 2012 recalled that Cg-16 stated that WIS has moved from a development stage into an operational stage and that WIS activities in 2012–2015 should be. The Association noted that capacity-building has been given an effective start through the contributions of China, Japan and the Republic of Korea by running international workshops on WIS, and through the successful incorporation of WIS into telecommunication-related training workshops undertaken by Regional Training Centres in the Islamic Republic of Iran and Turkey. The Association noted that a training workshop on the BUFR and WIS matters was held (26–30 November 2012, Moscow) for Russian speaking countries. It emphasized that all Regional Training Centres should consider ways to incorporate WIS, to improve current training programmes, improve the trainers’ understanding of WIS, and to ensure that the principles of WIS data management are taken up in other WMO Programme activities. The Association noted the initiatives of CBS for developing training strategies and encouraged Members to monitor this activity and to take advantage of CBS guidance and initiatives on capacity-building.

The Association recognized substantial improvement in upgrading GTS links and progress on WIS implementation through operational services of GISCs Beijing and Tokyo and trial operations at four conditionally-designated GISCs in Seoul, New Delhi, Tehran and Jeddah, as well as the development of a WIS Implementation Plan for RA II by the Coordinator of the Sub Group on WIS from Japan and two dedicated (Local Secondment) experts from China and Republic of Korea.

The Association reviewed the draft RA II Regional WIS Implementation Plan and expressed its appreciation to China, Japan and the Republic of Korea for their contributions to development of the plan. It agreed that fully implementing WIS in the Region was an essential step toward the efficient implementation of WIGOS, GFCS and other priority areas. The Association noted the effectiveness of having a virtual WIS Implementation Project Office, utilizing local secondments in Beijing and Seoul. It encouraged other centres, especially GISCs, to provide similar resources towards completing the implementation of WIS in all centres in the Region. The Association noted the draft plan and agreed that the virtual WIS Implementation Project Office should continue to refine the plan and assist the RA II Management Group to guide Members through the implementation process. It agreed that the aim was to have WIS implemented in all RA II Members’ centres by the Seventeenth World Meteorological Congress (Cg-17) in 2015 and that it was important to regularly review the progress of WIS implementation, with a major review in mid-2014 with an aim to accelerating WIS implementation for those centres which are not likely to meet the 2015 target.

In accordance with the agreement and user reviews of initial draft, a new Task Team on developing RA-II WIS Implementation Plan (R2-WIS-IP) was established. The members of Task Team were nominated by the WIS focal points from each GISC/GISC candidate and some DCPCs/NCs in RA II. Coordinating by the RA-II co-coordinators of Expert Group on WIS, the Task Team is comprised of eleven nominations from GISC/GISC candidate Beijing, Jeddah, New Delhi, Seoul, Tehran, Tokyo and DCPC/NC Bangkok, Doha and Karachi.

In addition to capacity-building activities in RA-II, this RA-II WIS Implementation Plan (R2-WIS-IP) incorporating with Manual on WIS and WIS Demonstration Guidelines is a set of reference documents for RA II members at national and regional level to follow in order to achieve all objectives and requirements of WMO information system (WIS).

# 3. 	Scope and purpose of the RA II WIS Implementation Plan

For the effective and efficient WIS system, the WIS implementation has three layers/criteria of scope: global, regional, national. The global WIS Project and Implementation Plan have been developed by WMO secretariat and provided task area or activities in global aspect. This plan is available online (WIS Project and Implementation Plan v1.2.1, August 2010 .  The national plans will be focused on the identification and registration of relevant centres by each Member and partner international organizations, as well as on the capacity development for meeting the WIS requirements, defined in the related WMO technical regulations, and for making the full use of the WIS functionalities.

The regional plan ensures a harmonized and synchronous implementation by all regional members as well as inter-regional project. The RA II WIS implementation plan is based on guidelines, requirements and tasks. In particular, this plan includes:

•	Functional Architecture;

•	Status of WIS in RA II;

•	Technical compliance Specification of the GISC, DCPC and NC;

•	Governance Procedures for implement of WIS centres;

•	Execution and timelines.

The purpose of the RII WIS Implementation Plan is to provide:

a)	RA II members with overall technical guidance, assistance and support for the implementation of the WIS, which would coordinate the implementation of WIS including further improvement of GTS and optimize and achieve maximum compliance. In view of the foregoing, the RA II WIS Implementation Plan is aimed at assisting RA II Members to implement WIS functionality in their identified centres and become effective WIS users in a timely and harmonized manner. Therefore, it concentrates on the access to WIS by NMHSs as National Centres (NC). The requirements and procedures for other types of centres, like Global Information System Centres (GISC) or Data Production or Collection Centres (DCPC), are described in detail in the Manual on WIS (Manual on the WMO Information System [WMO-No. 1060]) and WIS Demonstration Guidelines, and therefore only briefly mentioned in this paper. However, in implementing and supporting WIS in RA II and monitoring its performance, GISCs will have to take on certain responsibilities described below. Information about the implementation of GISCs and DCPCs by RA II Members and international organizations is included in the Plan monitoring process in order to provide “one stop shop” with regard to the overall WIS implementation in Region II (Asia).

b)	Strategic approaches to effective and efficient capacity building highlight some key issues on technical implementation and designation requirement for WIS centres. The Plan also provides practical guidance and a step-by-step approach towards the WIS implementation by Members in their National Centres. A primary task for the NMHSs is ensuring compliance with the WIS requirements established by the WMO regulatory material WMO Technical Regulations, Volume I (WNO-No. 49) and its Annex VII, Manual on the WMO Information System (WMO-No. 1060). In order to facilitate the implementation process, the GISCs should establish close contacts with the NCs in their areas of responsibility and act as “help desks” when assistance is needed. In particular, GISCs should plan for providing assistance to build the capacity of the NCs to handle the required discovery metadata.

# 4. 	Description of WIS

WIS (WMO Information System) is the global infrastructure for data management and making it available to access weather, water and climate information. WIS provides an integrated approach to meet the requirements for routine collection and automated dissemination of observed data and products, as well as data discovery, access and retrieval services for all weather, climate, water and related data produced by centres and member countries in the framework of any WMO programme.

## 4.1 WIS Services

Since the WMO was founded, timely data exchange has been crucial. Like early telegraph and telephone systems, operators would route data messages over dedicated lines using systems dedicated to WMO. This is the WMO Global Telecommunication System (GTS). Now WMO is taking a step beyond managing data messages. WIS builds on and extends the GTS, and it is also a new approach to data discovery and data provision in the meteorological community. WIS goes far beyond providing telecommunication services, and offers new and modern data management services to its users. These are essentially the possibility to discover all data and products of the wider WMO community, as well as the means and information on how to obtain the data. For this purpose, all information within WIS is described by discovery metadata in accordance to the WMO Metadata Core Profile as described in Part V of the Manual on the WIS and its associated Appendix C. It is assumed that WIS by including the GTS and the Internet will have sufficient bandwidth/link capacity available to fulfil future user needs. To this end, in 2007, the WMO Congress stated that WIS is to provide three types of services:

•	Routine collection and dissemination service: for time-critical and operation-critical data and products based on real-time “push” via dedicated telecommunication

•	Data Discovery, Access and Retrieval service: based on request/reply “pull” via Internet

•	Timely delivery service for data and products: based on delayed mode “push” via combination of dedicated and public networks

## 4.2 The structure of WIS

WMO Member countries will implement and operate WIS, using existing centres with some additional or modified capabilities. In operational terms, WIS encompasses three types of centres as well as the WIS data communication network.

•	Global Information System Centres (GISCs),

•	Data Collection or Production Centres (DCPCs) and

•	National Centre (NCs)

•	Data networks

## 4.3 WIS Centres

GISCs collect and distribute information for routine global dissemination, such as GTS data. GISCs hold and distribute copies of at least 24 hours of WMO data and products intended for global distribution. They serve as collection and distribution centres in their areas of responsibility and they provide access points for any request for data held within the WIS. A WIS user accessing the web portal of any GISC will be able to browse any data catalogue of information available in WIS.

DCPCs collect, disseminate, add value to, and archive regional or programme-specific data and products. DCPCs maintain catalogues of their holdings and services, and appropriate parts of these catalogues update a comprehensive catalogue of WIS holdings, hosted by the GISCs.

NCs collect and distribute data on a national basis and coordinate or authorize the use of the WIS by national users, normally under a policy established by the respective Permanent Representative with WMO.

## 4.4 WIS data networks

The WIS network structure consists of a WIS Core Network connecting all GISCs to each other. The WIS real-time network would be composed of a number of Area Meteorological Data Communication Networks (AMDCNs) and a WIS core network interconnecting the GISCs and AMDCNs together. An NC or DCPC may be in multiple AMDCNs. The AMDCNs incorporate GTS infrastructure and may involve single, partial or multiple regional meteorological telecommunication networks.

The data communication networks that can be used in WIS include:

•	The GTS Main Telecommunications Network (MTN) was significantly modified by the Improved MTN (IMTN) project that started at ET-IMTN meeting in Sep/Oct 1999.  Its implementation has progressed in technical evolution process as the configuration of two clouds (i.e. Network I & Network II) until Sep 2009. By the end of 2009, all links via Network I have migrated to via Network II.  CBS noted the completion of the IMTN Project at its 2010 Extraordinary Session in Namibia with the MTN operating on a single coordinated MPLS cloud based on the RMDCN.

•	GISCs are also connected by the Internet, which presently is being used for discovery metadata synchronization.

•	The GTS (MTN and RMTN) provides the dedicated network component of the AMDCNs, especially for meeting real-time exchange requirements and the all hazards network. Note that the GTS includes extensive use of Internet through Virtual Private Networks (VPN) in many areas where no alternatives exist.

•	Satellite distribution and collection systems such as those described by the Integrated Global Data Dissemination Service (IGDDS) form an essential part of the GTS and therefore the WIS, especially for the support of remote areas where terrestrial communication systems do not effectively meet the need. This includes data collection systems for remote platforms as well as for distribution of data and products related to the WMO Space Programme.

•	Terrestrial links or managed data network services.

•	The Internet, either open or utilizing VPN, which will be used in the AMDCNs to increase bandwidth capacity to many centres as well as providing connectivity for non-GTS centres and for individual users accessing WIS.

## 4.5 Benefits of WIS:

As an integral part of WIS from the World Weather Watch Programme (WWW), the aim of the GTS is to ensure delivery of time-critical and operation-critical data, products and services for all WMO Programmes, including warnings to and from NMHSs. GTS realizes this through the "Routine collection and dissemination service for time-critical and operation-critical data and products".

Some benefits of WIS are as follows:

•	WIS enhances the collection of critical data needed to monitor and predict aspects of the environment, including hazards;

•	WIS catalogs the full range of data and products, simplifying search and assuring equitable access per WMO policies;

•	WIS enhances the availability of time-critical data and products at centres in all nations, ensuring the effective provision of services to their populations and economies;

•	WIS opens up WMO's private network (the GTS) to other types of environmental data so that all programmes have stronger infrastructure support; and

WIS exploits opportunities as they become available with technology innovation.

Existing centres within WMO Member States that comply with the required WIS functions and technical specifications will be designated as one of the three types of WIS centre. While Members can chose to apply for a type of centre matching their level of responsibilities and commitment, the expected mapping of current WWW centres into WIS centres remains to be:

| WWW Centre | WIS Centre |
| --- | --- |
| NMC | NC |
| RSMC | DCPC |
| WMC | DCPC and/or GISC |
| RTH | DCPC |
| RTH on MTN | DCPC and/or GISC |
| Others | NC and/or DCPC |

## 4.6 WMO information sources and regulations on WIS

Information on all aspects of WIS is available on the WMO website at: http://www.wmo.int/wis.

The implementation of the WIS is coordinated through a Global Project and Implementation Plan available at: http://www.wmo.int/pages/prog/www/WIS/documents/WIS-ProjectPlan-v1-2-1.doc.

The technical regulations related to WIS are published in the WMO Technical Regulations (WMO-No.49), Volume 1, General Meteorological Standards and Recommended Practices, Part A3, and in Annex VII, Manual on WIS (WMO-No.1060). Practical guidance on the implementation of the technical regulations is provided in the Guide to WIS (WMO-No. 1061).

# 5. 	WIS in Region II (Asia)

## 5.1 Current status of RA II telecommunication

The Regional Meteorological Telecommunication Network (RMTN) is the communications and data management component that operates through the collection and distribution of the information critical to NMHSs operations. RMTN is also accompanied by very developed data management practices. These facilitate the orderly and efficient overall management of meteorological data and products of the World Weather Watch programme.

In the operation of WIS, the communication links enable the routine collection and dissemination of time-critical and operation-critical data and products. These, and the timely delivery of all other data and products, are the lifeblood of WMO activities. Communications links of WIS will be a core network connecting GISCs, (the GTS Main Telecommunication Network (MTN)) plus a number of communication networks connecting the various GISCs to DCPCs and NCs within each GISC’s area of responsibility. This Area Meteorological Data Networks (AMDCN) will include technologies such as the GTS, Internet and satellite broadcast systems.

An overview of RMTN is given below.

Analysis of implementation status of RMTN depicts that

More than 90% circuits (bandwidth guarantee: total 60 links in 2015) are running at speed ≥ 64 kbps. For effective implementation of WIS, it was recommended in the Meeting of WMO RA II Working Group on WMO Integrated Observing System and WMO Information System (WG-IOS/WIS), Seoul, Republic of Korea, 30 November - 7 December 2011 that the circuits may be upgraded to 512 kbps because new sets of data like satellite and NWP products have significant contribution for operation critical activities and 512 kbps would help timely delivery of various sets of data to end users in minimal time.

However, at present only 40% of total circuits (bandwidth guarantee: total 60 links in 2015) operate at speed ≥ 512 kbps. Therefore there is a need to push NMHSs for upgrade of circuits. The number of circuits at each speed as of Oct 2015 (Revised categories since 2011)

Moreover, certain RMTN circuits like Karachi - Tashkent and Kabul -Tashkent are not logical networks and there is no chance of their revival in coming time. It would be appropriate to remind concerned NMHSs to either revive the linkages, implement Internet links or opt for their deletion from the network list. Pictorial representation of RMTN for RA II is appended above.

## 5.2 WIS centres in RA II

The procedures for the designation of the GISC, DCPC and NC of WIS centres are provided in the Manual on WIS (WMO No. 1060), Part II. After successful completion of the designation procedure, the centre is included in Appendix B to the Manual, Approved WMO Information System Centres.

Note: Information on the current status of the designation of centres by Members is available on: http://www.wmo.int/pages/prog/www/WIS/centres/index_en.php.

At present, there are the three GISCs (Beijing, Tokyo, Seoul) in RA-II which are endorsed and are operational. The other three GISCs in RA II have been successfully audited by CBS are New Delhi, Tehran and Jeddah. GISC Moscow also services RA II. All are expected to become fully operational in near future.

| Member | Centre type | GTS Function | Principal GISC | Const. Body | Endorsement CBS | Congress/EC |
| --- | --- | --- | --- | --- | --- | --- |
| China | GISC | RTH | Beijing | CBS | Endorsed by CBS | 2011/6/1 |
| India | GISC | RTH | New Delhi | CBS | Endorsed by CBS | 2011/6/1 |
| Iran, Islamic Republic of | GISC | RTH | Tehran | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | GISC | RTH | Tokyo | CBS | Endorsed by CBS | 2011/6/1 |
| Republic of Korea | GISC | NMC | Seoul | CBS | Endorsed by CBS | 2011/6/1 |
| Saudi Arabia | GISC | RTH | Jeddah | CBS | Endorsed by CBS | 2011/6/1 |
| Russian Federation | GISC | WMC | Moscow | CBS | Endorsed by CBS | 2011/6/1 |

A list of links to the GISCs in RA II as follows:

• GISC Beijing : http://wisportal.cma.gov.cn/wis/

• GISC Tokyo : http://www.wis-jma.go.jp/

• GISC Seoul : http://gisc.kma.go.kr/

• GISC New Delhi : http://wis.imd.gov.in/MessirWIS/

• GISC Tehran : http://gisc.irimo.ir/

• GISC Jeddah : http://84.235.53.3:8080/MessirWIS

• GISC Moscow : http://portal.gisc-msk.wis.mecom.ru/

### 5.2.2 DCPCs

The table below provides information on the DCPCs that have been designated by the RA II Members with their planned functions.

| Member | Centre type | GTS Function | Principal GISC | WIMMS | Const. Body | Endorsement CBS | Congress/EC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| China | DCPC | RTH | Beijing |  | CBS | Endorsed by CBS | 2011/6/1 |
| China | DCPC | RSMC-Geographical (NMC) | Beijing |  | CBS | Endorsed by CBS | 2011/6/1 |
| China | DCPC | RSMC-Activity-ATM (NMC) | Beijing |  | CBS | Endorsed by CBS | 2011/6/1 |
| China | DCPC | RCC (Beijing NCC, - RA II) | Beijing |  | CCl | Endorsed by CBS | 2011/6/1 |
| China | DCPC | NSMC | Beijing |  | CBS | Endorsed by CBS | 2011/6/1 |
| Hong Kong, China | DCPC | WWIS | Beijing | Beijing | CBS | Endorsed by CBS | 2011/6/1 |
| India | DCPC | RTH | New Delhi | Tokyo | CBS | Under review by ET-GDDP | 2011/6/1 |
| India | DCPC | RSMC-Activity-TC | New Delhi | Tokyo | CBS | Under review by ET-GDDP | 2011/6/1 |
| Iran, Islamic Republic of | DCPC | RTH | Tehran |  | CBS | Under review by ET-GDDP | 2011/6/1 |
| Japan | DCPC | WDC-GHG | Tokyo |  | CAS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | Satellite Centre | Tokyo |  | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | RTH | Tokyo |  | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | RSMC-Geographical | Tokyo |  | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | RSMC-Activity-TC | Tokyo |  | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | RSMC-Activity-ATM | Tokyo |  | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | RCC (Tokyo NCC, RA II) | Tokyo |  | CCl | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | GPC/LRF | Tokyo |  | CBS | Endorsed by CBS | 2011/6/1 |
| Japan | DCPC | NICT (Space Weather) | Tokyo |  | ICT-SW, (CAeM, CBS) | Endorsed by CBS | 2015/6/3 |
| Qatar | DCPC | Marine Meteorological Centre (MMC) | Jeddah | Tokyo | JCOMM | Endorsed by CBS | 2015/6/3 |
| Republic of Korea | DCPC | WAMIS | Seoul |  | CAgM | Endorsed by CBS | 2011/6/1 |
| Republic of Korea | DCPC | NMSC | Seoul |  | CBS | Endorsed by CBS | 2011/6/1 |
| Republic of Korea | DCPC | GPC / LC-LRFMME | Seoul |  | CBS | Endorsed by CBS | 2011/6/1 |
| Russian Federation | DCPC | RTH/RSMC-Geographical (Novosibirsk) | Moscow |  | CBS | Not submitted to ET-GDDP | 2011/6/1 |
| Russian Federation | DCPC | RTH/RSMC-Geographical (Khabarovsk) | Moscow |  | CBS | Not submitted to ET-GDDP | 2011/6/1 |
| Saudi Arabia | DCPC | RTH | Jeddah |  | CBS | Under review by ET-GDDP | 2011/6/1 |
| Saudi Arabia | DCPC | RSMC-Geographical (Jeddah) | Jeddah |  | CBS | Not submitted to ET-GDDP |  |
| Saudi Arabia | DCPC | RDMEC (Drought) | Jeddah |  | CHy | Not submitted to ET-GDDP |  |
| Thailand | DCPC | RTH | Tokyo |  | CBS | Endorsed by CBS | 2015/6/3 |
| Uzbekistan | DCPC | RTH | Seoul |  | CBS | Not submitted to ET-GDDP |  |

### 5.2.3 NCs

In accordance with the Manual on WIS (WMO No. 1060), each WMO Member shall notify WMO of the name and location of its centre(s) that are to be designated as NC(s). It is therefore expected that each Member will have at least one NC in WIS (and for most of the Members, it is likely that one NC would be sufficient),

In February 2012, WMO circulated a letter to all Members inquiring information from the Permanent Representatives regarding: 1) nomination of a principle GISC which will be associated with the WIS centre(s) of the Member; and, 2) nomination of a focal point for WIS/GTS related matters).

The table below presents the current status of the designation of NCs in RA II with their principal GISC, WIMMS and Focal Point.

Note: The current status is based on the Resolution 5 of the Fifteenth session of Regional Association II (ASIA), Qatar Doha, December 2012.

| Member | NC | GTS Function | Principal GISC | WIMMS | Focal Point |
| --- | --- | --- | --- | --- | --- |
| Afghanistan | Kabul | NMC | Tehran |  | Mr Mohammad Nasim Muradi Afghan Meteorological Authority Khwaga Rawash P.O. Box 425 KABUL the Interim Administration of Afghanistan Tel: 0093 (0) 700180705 Email: raket_nasim@yahoo.com |
| Bahrain | Manama | NMC | Jeddah | Beijing | Mr Nader Ahmed Abdulla Bahrain Meteorological Service P.O. Box 586 BAHRAIN Bahrain Tel: +973 17321163 Fax: +973 17320630 Email: nader@caa.gov.bh |
| Bangladesh | Dhaka | NMC | New Delhi | Tokyo | Mr Abdul Matin Bangladesh Meteorological Department Meteorological Complex Abhawa Bhaban Agargaon 1207 DHAKA Bangladesh Tel: +880-2-8116634 Fax: +880-2-9103908 Email: info@bmd.gov.bd ; amatin2004@yahoo.com |
| Bhutan | Thimphu | NMC | New Delhi |  | Mr Chimi Wangda Council for Renewable Natural Resources Research, Ministry of Economic Affairs, Thimphu Bhutan Tel: 02 323703 Fax: 02 324 999 Email: chimwangs10@gmail.com |
| Cambodia | Phnom Penh | NMC | Tokyo | Tokyo | Ms Peou Phalla Department of Meteorology 364, Preah Monivong Blvd, Chamkarmon PHNOM PENH Cambodia Tel: +855-16-616-927 Fax: +855-23-213-490 Email: phallapeou1@gmail.com |
| China | Beijing | NMC | Beijing |  | Ms Xiang Li China Meteorological Administration 46 Zhongguancun Nandajie BEIJING 100081 China Tel: +86 10 6840 6275 Fax: +86 10 6218 6241 Email: lixiang@cma.gov.cn |
| Democratic People's Republic of Korea | Pyŏngyang | NMC | Beijing |  | State Hydrometeorological Administration |
| Hong Kong, China | Hong Kong | NMC | Beijing | Beijing | Mr Lee Lap Shun Hong Kong Observatory 134A Nathan Road KOWLOON Hong Kong, China Tel: +852 2926 8416 Fax: +852 2311 9448 Email: lslee@hko.gov.hk |
| India | New Delhi | NMC | New Delhi | Tokyo | Dr L. R. Meena India Meteorological Department Mausam Bhavan Lodi Road NEW DELHI 110003 India Tel: 011 -2461 6051 Fax: 011- 2469 9216 Mobile: 91 - 98105 56531 Email: lr.meena@imd.gov.in; lrmeena@gmail.com |
| Iran, Islamic Republic of | Tehran | NMC | Tehran | Tokyo | Ms Farah Mohammadi Islamic Republic of Iran Meteorological Organization P.O. Box 13185-461 TEHRAN the Islamic Republic of Iran Tel: +989123842058 Fax: +982166070077 Mobile: +989123842058 Email: farahmohamadi@yahoo.com |
| Iraq | Baghdad | NMC | Tehran |  | Mr Sallam S. Nadhim Iraqi Meteorological Organization Almansoor P.O. Box 6078 BAGHDAD Iraq Tel: +964 7702766948 Email: sallam_omery@yahoo.com |
| Japan | Tokyo | NMC | Tokyo |  | Mr Kenji Tsunoda Japan Meteorological Agency Otemachi 1-3-4, Chiyoda-ku TOKYO 100-8122 Japan Tel: +81-3 3212 8341 Fax: +81-3 3211 8404 Email: tsunoda@met.kishou.go.jp |
| Kazakhstan | Almaty | NMC | Moscow |  | B. S RAPIKOV Kazhydromet ul. Orynbor 11/1 010000 Astana Kazakhstan Tel: +8-7172-798399 Email: rapikov_b@kazhydromet.kz; rapikov@gmail.com |
| Kuwait | Kuwait City | NMC | Jeddah | Tokyo | Mr Fahad Alnajadah Department of Meteorology P.O. Box 17 SAFAT 13001 Kuwait Tel: +965 66808266 Fax: +965 24727326 Email: f.alnajadah@met.gov.kw |
| Kyrgyzstan | Bishkek | NMC | Moscow |  | Dr Tatiana KOZHEVNIKOVA (Ms) Main Hydrometeorological Administration 1, Karasuiskaya Street GSP 720017 BISHKEK Kyrgyz Republic Tel: +(996 312) 314 605 Fax: +(996 312) 314 663 Email: usi@meteo.ktnet.kg |
| Lao People's Democratic Republic | Vientiane | NMC | Tokyo | Tokyo | Mr Singthong Pathoummady Department of Meteorology and Hydrology P.O. Box 811 VIENTIANE Lao People's Democratic Republic Tel: (+856) 21 21 5010 Fax: +856 21 223446 Mobile: (+856) 20 538 9651 Email: singthong_dmh@etllao.com; p.singthong@yahoo.com |
| Macao, China | Macau | WSO | Beijing |  | Mr Ian Vai Kei, Brian Meteorological and Geophysical Bureau Rampa do Observatório Taipa Grande Caixa postal No.93 MACAU Macao, China Tel: +853 88986260 Fax: +853 28850557 Email: brianian@smg.gov.mo |
| Maldives | Malé | NMC | New Delhi | Tokyo | Mr Ali Shareef Department of Meteorology Orchid Building Orchid Magu MALE 20-05 Maldives Tel: +960 332 6200 Fax: +960 3320021 Mobile: +960 7771828 Email: admin@meteorology.gov.mv |
| Mongolia | Ulaanbaatar | NMC | Beijing |  | Ms Davaasuren Tungalag National Agency for Meteorology, Hydrology and Environment Monitoring Khudaldaany Gudamj-5 ULAANBAATAR 46 Mongolia Tel: +976-11-328 035 Fax: +976 11 329968 Email: tungalag@icc.mn/ tungalag@yahoo.com |
| Myanmar | Yangon | NMC | Tokyo |  | Dr Hrin Nei Thiam Department of Meteorology and Hydrology Mayangon P.O. 11061 YANGON Myanmar Tel: 00 95 67 411031 Fax: 00 95 67 411449 Email: dg.dmh@mptmail.net.mm |
| Nepal | Kathmandu | NMC | Beijing |  | Mr Kamal Prakash Budhathori Department of Hydrology and Meteorology G.P.O. Box 406 Babar Mahal KATHMANDU Nepal Tel: +977 1 4255920 Fax: +977 1 4262348/ +977 1 4254890 Email: kp_budhathoki@yahoo.com |
| Oman | Muscat | NMC | Jeddah | Tokyo | Mr Ahmed H. Al Harthy Department of Meteorology P.O. Box 1, Code: 111 & P.O. Box 204, Code: 113 Muscat Oman Tel: +968-24-519360 Fax: +968-24-518360 Email: a.alharthy@met.gov.om |
| Pakistan | Karachi | NMC | Beijing | Beijing | Mr Azmat Hayat Khan Pakistan Meteorological Department Sector: H-8/2 P.O. Box 1214 ISLAMABAD Pakistan Tel: +92-51-9250598 Fax: +92-51-9250368 Email: dirndmc@gmail.com; pakmet_islamabad@yahoo.com; director@pmd.gov.pk |
| Qatar | Doha | NMC | Jeddah | Tokyo | Mr R. Monikumar Qatar Meteorology Department PostBoxNo.3000, Doha,Qatar Tel: 0097466812409 moni.kumar@caa.gov.qa monikumar.r@gmail.com |
| Qatar | Doha | Aviation Centre | Jeddah | Tokyo | Mr R. Monikumar Qatar Meteorology Department PostBoxNo.3000, Doha,Qatar Tel: 0097466812409 moni.kumar@caa.gov.qa monikumar.r@gmail.com |
| Republic of Korea | Seoul | NMC | Seoul |  | Mr Sunghoi Huh Korea Meteorological Administration 460-18, Shindaebang-dong Dongjak-gu SEOUL 156-720 Republic of Korea Tel: +82 2 2181 0416 Fax: +82 2 2181 0449 Mobile: +82-10-4559-7256 Email: shhuh@korea.kr |
| Russian Federation | Novosibirsk | WSO (Novosibirsk) | Moscow |  | Mr Alexander Karpenko Russian Federal Service for Hydrometeorology and Environmental Monitoring (Novosibirsk) Novosibirsk,Sovetskayastr,30,Russia Tel:+73832224388 Fax:+73832222555 karp@meteo-nso.ru aspd@meteo-nso.ru |
| Russian Federation | Khabarovsk | WSO (Khabarovsk) | Moscow |  | Mr Anatoly Nagorsky Russian Federal Service for Hydrometeorology and Environmental Monitoring (Khabarovsk) Khabarovsk,Leninstr,18Russia Tel:+74212233064 Fax:+74212214248 aspd@hbrv.mecom.ru |
| Saudi Arabia | Jeddah | NMC | Jeddah |  | Dr Saad Almajnooni Presidency of Meteorology and Environment P.O. Box 1358 JEDDAH 21431 Saudi Arabia Tel: +966 546467695 Fax: +966 26572931 Email: saad_J2001@hotmail.com |
| Sri Lanka | Colombo | NMC | New Delhi |  | Mr S. R. Jayasekara Department of Meteorology 383,BauddhalokaMawatha,Colombo07 Tel:+94112691443 Fax:+94112698311 siriranjith@gmail.com |
| Tajikistan | Dushanbe | NMC | Moscow |  | Mr Suhrob Olimov Main Administration of Hydrometeorology and Monitoring of the Environment DUSHANBE 734025 Tajikistan Tel: +99244625848 Mobile: +992918297570 Email: olimovsa@gmail.com |
| Thailand | Bangkok | NMC | Tokyo |  | Dr Wanchalearm Petsuwan Thai Meteorological Department 4353 Sukhumvit, Bangna 10260 BANGKOK Thailand Tel: +662 399-4596 Fax: +662 398-9861 Email: wpetsuwan@hotmail.com; gtsbkk@metnet.tmd.go.th |
| Turkmenistan | Ashgabat | NMC | Moscow | Seoul | Mr Hallyyev Batyr Jumamuradovich Administration of Hydrometeorology 28, Azadi Avenue ASHGABAT 744000 Turkmenistan Tel: +993 12 93 81 58 Fax: +993 12 93 56 86 Email: meteo@online.tm |
| United Arab Emirates | Abu Dhabi | NMC | Jeddah |  | Mr Jassim Almarzouqi National Center of Meteorology and Seismology P.O. Box 4815 ABU DHABI United Arab Emirates Tel: +971 2222 7771 Fax: +971 26661575 Email: jalmarzouqi@ncms.ae |
| Uzbekistan | Tashkent | NMC | Seoul |  | Mr Bakhtier Makhmudov Uzhydromet 72, 1st Bodomzor yuli str. TASHKENT 100052 Uzbekistan Tel: +998 711 508 635, 237 35 11 Fax: +998 712332025 Email: uzhymet@meteo.uz, mtb@meteo.uz |
| Viet Nam | Hanoi | NMC | Tokyo |  | Mr Nguyen Nam Thanh Hydrometeorological Service No. 4, Dang Thai Than Str. Hoan Kiem HANOI the Socialist Republic of Viet Nam Tel: +844 3 824 4120, +844 3 824 4187 Fax: +844 3 826 0779, +844 3 825 7740 Email: hoahtqt@gmail.com, daikhanh@kttv.gov.vn |
| Yemen | Sana'a | NMC | Jeddah |  | Mr Tareg S. Alhamady Yemen Meteorological Service Haddah Post Office P.O. Box 7145 SANA'A Republic of Yemen Tel: + 967 1 419774 ext 215 Fax: +967 1 419771 Email: fore@yms.gov.ye |

# 6. 	WIS planning and implementation by RA II Members

EC-65 confirmed all NMHS’s National Meteorological Centres under the World Weather Watch as National Centres. See Resolution 13 (EC-65). In planning the WIS implementation at national level, Members should strive to comply with the relevant WMO technical regulations, that include procedures, specifications and functional requirements, provided in the WMO Technical Regulations (WMO-No. 49), Volume I, Part A3, and the Manual on WIS, (WMO-No. 1060). The Guide to WIS (WMO-No. 1061) complements the technical regulations with additional description and explanation of the WIS, which would assist Members in their implementation actions.

## 6.1 Pre-requisites for use of WIS by an NMHS

Each WMO RA II Member must implement at least one NC; NMHS shall bring about an internal decision to join WIS in RA II. For an NMHS, there are several requirements to be met by a current GTS centre before it can start using WIS and thus become a compliant NC. They are mostly concerned with administrative issues and less with technical matters.

### 6.1.1 WIS Focal Points

When a centre plans to use WIS, the PR of the country should nominate a “WIS Focal Point”. The WIS Focal Point should be a member of staff who is familiar with the service, in particular the current GTS support. The person will receive all WIS related information with regard to the country on one hand, but is expected on the other hand to inform WMO and its relevant bodies about any progress or problems encountered when using WIS. He/she will attend training courses organized by WMO or WIS centres and serve as the national distributor of WIS knowledge, in particular metadata concepts. It is envisaged that the WIS Focal Point will provide the necessary monitoring information.

Since the structure of WIS assumes that an NC is connected to a GISC for its WIS functions and thus participates in the AMDCN organized by that GISC, it is necessary to set up the required administrative links with the GISC. In principle, an NC may belong to the users of any GISC, unless the network connectivity only allows one choice. In any case, an agreement should be reached between the NC and the GISC about their relationship, including identifying their “Principal GISC” for the purposes of managing discovery metadata, of which the WMO should be notified together with the nomination of the WIS Focal Point (see Appendix III).

### 6.1.2 Principle GISC

Records of the list of NCs and their Principal GISC are maintained in Annex B Table 3 of the Manual on the WIS (WMO No 1060). The principal GISC will ensure within its AMDCN that all connected centres will receive all the data meant for them, be it globally distributed, additional or addressed data. It will also receive the data sent by them and distribute it in accordance with the distribution lists in either GTS or other formats, using the WIS data transfer options. It will maintain the WIS comprehensive metadata catalogue and provide means for its AMDCN centres to update those parts of the discovery metadata catalogue describing their data and products, possibly via Internet access.

The principal GISC is the organization to be contacted first by any of its connected centres about any issue related to WIS. It will organize regular meetings with the WIS Focal Points of the centres belonging to its AMDCN and provide training material and courses as required. It will support the metadata activities in its area of responsibility in a suitable manner and provide data for the regional WIS monitoring.

Besides the principal, associated backup GISC is required for operational continuity in case the principal GISC is not available for some reason. Each GISC shall identify a back up GISC for supporting centres in its AMDCN. The GISC will maintain business continuity plans and handover arrangements to ensure continued service to centres, especially for the collection and distribution of data and products.

### 6.1.3 Backup and Associated GISCs

To guarantee at least the dissemination and collection of the globally distributed GTS data set, a communication connection has to be established with back-up GISC(s),. It should be chosen in collaboration with the principal GISC. Agreement needs to be reached on the network specific details. Regular tests should be carried out to ensure the availability of the back-up when suddenly required. Details of further back-up arrangements to be provided still need further work by the relevant CBS WIS expert teams. The choice of the principal, backup and associated GISC(s) may be influenced by the network “connectivity”.

Although a centre can have only one GISC (and its backup) for the purposes of metadata management, any centre can have multiple associations with other GISCs for access to their services. Records of associated GISCs are maintained by the secretariat and available online at http://www.wmo.int/pages/prog/www/WIS/centres/index_en.php.

### 6.1.4 Connectivity

All the operational GISCs should establish their AMDCN (Area Meteorological Data Communication Networks) using the current RMTN connections as soon as they can. Taking into account the current structure of the RMTN, all the GISCs in RA-II should support at least four communication infrastructures, which are “dedicated leased line”, “MPLS VPN”, “satellite broadcast systems” and “Internet”. This will be a fast way to establish an AMDCN and accelerate WIS implementation. In RA II, NMHS should set up a communication link to the principle GISC via AMDCN. Most NMHSs are connected to the Internet and can use this medium for less critical interactive access and file transfers. Although the Manual on WIS allows any country to any GISC regardless of Region, for RA II, if a country belongs to the RMDCN cloud, it may choose any RA II GISC or Moscow as its principal GISC, because all the GISCs in RA II would be connected to the RMDCN and this network allows any-to-any connectivity. If, however, only a dedicated link to an adjacent centre exists, a GTS RTH scenario, then the principal GISCs of these two centres should be the same to avoid unnecessary complications in traffic routing. The RTH in this context will act as a gateway between the principal GISC and the NC. Similarly, an NC or DCPC in a Member that is not the NMHS and not connected to the RMTN, can use its NMHS NC as the connection to the RMTN, or use the Internet to connect to the GISC.

### 6.1.5 Bandwidth

In contrast to the GTS where the dedicated network bandwidth between adjacent centres was limited and thus the traffic between any two centres had to be prioritized in advance, the WIS approach allows for the use of the Internet and allows for the combined the bandwidth of the Internet, satellite broadcast systems and dedicated network to be sufficient to support the intended data exchange between the GISC and the NC. As long as the data to be transmitted consists of only the globally distributed and additional data sets, a dedicated bandwidth of 64 kbps seems to be the minimum for RA II. If, however, specialized data sets like satellite or radar data are being considered, bandwidths in excess of 128 Kbps may have to be implemented. Depending on the local situation, it may be necessary to continue using GTS type dissemination until the network bandwidth, either RMDCN or Internet if appropriate, is sufficient for the intended use.

The major difference in the GTS before and after WIS is the need for discovery metadata records held by the GISCs for each data item being exchanged on the GTS. This is because WIS is an information based system and not only a communication system.

### 6.1.6 DAR Metadata

Whereas the GTS data is defined by its header or file name which is recorded in the relevant volumes, held by WMO, the data in WIS is described by a discovery metadata record in accordance to the WMO Metadata Core Profile and is stored in a metadata catalogue for each GISC and shared amongst all GISCs at regular intervals. It is the responsibility of the data owner to generate the corresponding discovery metadata record and to maintain it. However, in order to facilitate the initial deployment of WIS, Météo France generated metadata records for all data currently exchanged via the GTS. In the longer term though, these initial records have to be taken over by the relevant data owners and updated as required. In addition, if any new data is being considered for exchange, a corresponding discovery metadata record has to be generated and sent to the principal GISC in advance of the data. If the data is to circulate on the GTS, relevant WMO publications (WMO No 9, Volume C1) also need to be updated by the receiving RTH or principal GISC if not coming through an RTH.

Each NC, therefore, requires personnel with metadata knowledge and responsibility. To train the staff of NCs in discovery metadata handling, their principal GISC will offer regular training courses in addition to WMO sponsored training events like the WMO WIS Centre Jump-Start Offer (WIS Jump Start [http://www.wmo.int/pages/prog/www/WIS/documents/JumpStartFlyer.doc]). Each NC should make sure that at least two staff are knowledgeable about the WMO Metadata Core Profile and are able to update its metadata records. RTH staff also need to be trained in metadata requirements and management.

### 6.1.7 Access to metadata editor

Each NC should decide whether the metadata editor should be supported locally or remotely by the GISC (WIMMS at the early stage). In view of this decision, the necessary software environment should be set up: either by installing the editor on a local server or by setting up an Internet connection to the GISC for the editing. Each NC should make registration and apply for the metadata management authorization to its principal GISC. Verify the metadata information from the URLs and update then appropriate in cooperation with its principal GISC. If an NC is willing to maintain its own metadata, it could have its own system installed for metadata functions. If the metadata is maintained in the GISC or DCPC (RTH), this can be arranged by creating a user registration at the GISC or DCPC and by maintaining the NCs metadata there.

### 6.1.8 Designation of National Centres

Each RA II member shall notify WMO of the current name and location of each of its centres that is to be designated as a National Centre in WIS. The NCs designated by members will then be registered in the WIS section of the WMO Country Profile Data Base (see 8.5). Compliance with WIS will be demonstrated by the successful completion of the test cases provided in Attachment IV of this document.

## 6.2 Pre-requisites for use of WIS by other centres

There may be other WIS centres besides the NC of an NMHS within a country. For example, the NMHS might also operate one or more DCPCs for specialized data or there may be multiple NCs run by different organizations like hydrology and oceanographic centres.

### 6.2.1 DCPC

As stated earlier, a DCPC provides Programme-specific data for WIS, e.g. GTS data as an RTH. Therefore, it has to be sponsored by a WMO Programme and connected to a GISC in the region with sufficient bandwidth. In addition, special software to support the planned operation of a DCPC has to be installed at the centre. Once this has been achieved, the relevant PR or Director of the Organization may submit a proposal to WMO for the DCPC to be accepted, nominating a staff member responsible and stating the commitment to operate the DCPC after its validation.

In accordance with the Manual on WIS, a number of certifications and tests will subsequently be carried out by WMO and, in particular, the CBS expert team designated for this role. When all operational and administrative requirements have been met successfully, CBS will propose to the EC that the DCPC becomes part of WIS. Of course, the staff of the DCPC will in the meantime have gained sufficient knowledge of the special software and the WMO Metadata Core Profile to support the activities of the centre’s new WIS functionality.

### 6.2.2 NC

Any NC additional to that of the NMHS will have to adhere to the same procedures as stated above. Its WIS centre Focal point should work closely with the national WIS Focal point of the NMHS who will be the main WIS interface of the country or area.

# 7. 	Risks associated with WIS implementation

## 7.1 General WIS acceptance

The main objectives of WIS are:

•	To enhance GTS services by making it available to wide range of users through public domain (internet),

•	To add new products and make them available to users through the public domain. According to these objectives WIS is expected to be used by three different groups of users:

•	WMO related programs' users ;

•	Operational data users ; and

•	Other users (researchers & industry)

A wide range of acceptance is necessary to achieve above objectives. All RA II GISCs should consider all kinds of users, encouraging them to make use of WIS effectively. Users of WMO related programs should also be encouraged to use WIS as their basic source of information. Each operational GISC should train WIS staff of their area of responsibility and urge them to participate in relevant WMO-sponsored courses. Operational GISCs should announce their available products and services to users. A need exists to frequently update regional researchers and industry users on data/products of their interest and encouraging them to use WIS as search engine for weather related products. A need exists to urge Data Collection or Production Centres (DCPCs) to generate user-tailored products for WIS.

## 7.2 Lack of staff resources for operational WIS centre

The implementation of WIS puts stress on established consultation and information processes. The success of the projects and tasks are expected to be at risk without the availability of WIS focal points or metadata knowledge. Lack of Members` understanding about WIS may also impacts on resources allocation or the giving of priority to WIS activities.

In general, staff knowledge and background criteria would differ between WIS Centres (GISC, DCPC, NC). GISC and DCPC staff should be educated enough about metadata, DAR and WIS related software.  NC's staff could manage WIS related activities. RA II GISCs and GISC candidates should enhance their staff training as well as the staff of their area of responsibility. They should ensure the availability of adequate communication systems and give the necessary consultation and cooperation with all Members, to improve their functions, including the establishment of routine RA II WIS long/short-term training programs capable of giving effective communications links.

## 7.3 Lack of DAR Metadata knowledge

Lack of DAR metadata knowledge poses a real risk to WIS success, in particular, at the beginning of its evolution. RA II should take proper measures to face DAR metadata knowledge risks on the basis of WMO requirements and plan to solve this problem through training at three different levels:

At Level 1:	Each GISC should take responsibility of training its staff and staff of area of responsibility on regular basis.

At Level 2:	RA II should arrange DAR metadata training courses for the region                       staff.

At Level 3:	WMO should have a leading role in tackling this risk by                      customizing training courses that addresses all WIS knowledge, especially DAR metadata issue.

Each WIS centre (GISC, DCPC, NC) should establish its own training plan and encourage its staff members to actively participate in different WIS related courses.

## 7.4 Insufficient bandwidth of communication links

Telecommunication links bandwidth of RA II region could pose a curb on WIS efficiency. In general, 80% of RA II links work at less than 1Mb/s (September 2012 status).   To overcome this risk, all GISCs in RA II should be invited to analyze their telecommunication links with their area of responsibility (AMDCN) in term of data volume exchange (currently and in the future) and compare it with the available bandwidth, making technical and financial plans  to smooth the  migration  from current GTS status  to WIS permanent .

The plan should address communication links redundancy as well, in order to avoid any service interruption.

# 8. 	RA II WIS Implementation Plan - Execution and Timeline

## 8.1 Regional coordination and monitoring

The regional coordination of the WIS implementation by the RA II Members was initiated at the workshop on WIS implementation in Tokyo, Japan (22-24 October 2012), reviewed the analysis of traffic volume of a 64 Kbps GTS circuit and the results of the survey over the current status at each centre. To meet the growing demand of data and product volume, including satellite products, the workshop recommended updating the minimum requirement for GTS links to be 128 Kbps. The workshop also reviewed the progress on management of discovery metadata in WIS. It noted that WIS metadata management has started in some DCPCs operated by JMA associated to GISC Tokyo. Participants noted with satisfaction that an Excel-based WIS metadata creation tool developed by JMA is proving to be a useful solution for collecting information needed for populating WIS discovery metadata. The workshop supported further refinement of this tool and requested that the development should be part of WIS Application Pilot Project. All comments and suggestions have been incorporated. CBS teams supported the use of the tool noting that it is important that such usage does not lose any modifications to existing metadata records that would have to be re-entered by the Member.

The workshop discussed a draft regional implementation plan that should allow all RA II Members to join WIS in a synchronous and harmonized manner. This includes different forms of assistance to those Members that will need to build their capacity for becoming WIS users. An important aspect of the regional approach is the monitoring of the implementation actions that would allow quick identification and response to observed problems and deficiencies. Without monitoring, there is a high risk that the implementation of WIS in some parts of Region II would be delayed. The monitoring procedures will be defined to include regular information flow between RA II WIS Focal Points and the Secretariat. GISCs and DCPCs will play an important role in the GISC performance monitoring as described in 8.8 below.

## 8.2 RA II WIS Implementation Focal Point

To assist in monitoring the WIS implementation a major component of the RA II WIS Implementation by the RA II Members will be to ensure training for all RA II Members in the use of WIS, with a priority being the use and management of DAR Metadata. GISCs Tokyo, Beijing and Seoul have already held International Workshops for RA II Members in 2010, 2011 and 2012 respectively demonstrating the important role of GISCs in capacity building activities. GISC Tehran utilized the Regional Training Centre Iran in collaboration with the WIS Jump Start offer to develop a training course on WIS in 2011 and will be working with other Regional Training Centres to share their experience. Regional Training Centre Turkey, which supports some RA II Members, incorporated training on WIS to its 2010 and 2012 International Workshops on Meteorological Telecommunications and METCAP Software. GISC New Delhi had also planned a workshop for 2012 but this had to be postponed until 2013. The CBS Expert Team on WIS Centres is developing a training strategy that will also be usable by Regional Associations (See Report on ET-WISC 5th session, paragraphs 4.4 and 4.5 and Document 4.3 of ET-WISC). Training and implementation of WIS has included many WIS Jump Starts being provided by the Secretariat. Experts from WIS centres are encouraged to participate in the WIS Jump Start initiative supporting other centres in their Region.

## 8.3 National implementation plans

Members are expected to develop their own national WIS Implementation Plans by end of 2013. The national WIS Focal point should communicate to the Secretariat and to the RA II WIS Implementation Focal Point (see paragraph 8.3) the target dates for the planned WIS centres to become operational (this information will be registered in the WIS section of the WMO Country Profile Data Base to allow measuring of progress). The national plans should be coordinated with the principal GISC and should be in agreement with the RA II WIS Implementation Timeline.

## 8.4 RA II WIS member database

The principal source of information on the WIS implementation by Members should be the WMO Country Profile Data Base (CPDB), maintained by the WMO Secretariat. The CPDB WIS section should contain (as a minimum) the following WIS-related information from Members:

• Contact information (national WIS Focal point(s))

• Network connection details and traffic patterns

• Local implementation plan details and results

• Specification of problem areas and failures

The data to be stored in the database is needed to monitor the proper implementation of the plan and to allow appropriate interventions and assistance to be provided to Members, as required. The WIS Focal points of the countries and the DCPCs will play crucial role in keeping the information up-to-date and to highlight any specific problems.

Note: Procedures for interacting with the CPDB, including login and inserting information by the WIS FPs will be provided in due course.

## 8.5 Capacity building – training courses and WIS users’ meeting

Starting at the latest in the 4th quarter of 2013, the GISCs in RA II should hold regular users’ meetings and organize metadata training courses for the members of their AMDCN. The frequency of these meetings should be agreed with the likely participants and be in accordance with the RA II Implementation timeline.

## 8.6 Goals and timeline

After laying the foundations for a successful implementation of the plan in 2013-2014, the main implementation effort should be carried out throughout 2013. The RA II Management Group meetings should review the progress. It will be essential to monitor for and identify Members that are falling behind the implementation schedule and to arrange suitable assistance from other Members as required.

## 8.7 Performance Monitoring

When looking at the monitoring of WIS, one has to distinguish between the network and the users. CBS-15 requested OPAG-ISS to prepare an effective plan for monitoring the WIS by October 2013, and to invite designated GISCs and DCPCs to participate in pre-operational implementation to test its effectiveness, and to report progress to CBS-Ext.(14).

It is highly recommended that the GISCs in RA II hold regular meetings, at least annually, to coordinate their work and to share experiences. These meetings could be held in conjunction with the global GISC meetings planned by CBS, including TT-GISC meeting.

# APPENDIX I

WIS Implementation Plan for NMHS with RMTN Connection in RA II (NC)

1. Bring about an internal decision to join WIS in RA II.

2. Choose a staff member to be nominated as the WIS Focal Point. The person should be knowledgeable about the current GTS transmissions.

3. Check the communication network connectivity, in particular the bandwidth to the current RTH and the Internet access.

4. Check the traffic pattern for the GTS data and ensure that the bandwidth is sufficient to send and receive all data without undue delays. If this is not the case, either plan an increase in bandwidth or stay with GTS data transmissions and have additional data via other means such as via the Internet.

5. Determine which GISC should become the principal GISC and communicate with the chosen GISC to gain its approval.

6. Inform WMO by letter from the PR about the decision to become an NC, the choice of the principal GISC and the nomination of the WIS Focal point.

7. Develop a national implementation plan in agreement with the principal GISC and report it to the Secretariat and RA II WIS Implementation Focal Point for inclusion in the WMO Country Profile Data Base.

8. Set up a communication link to the principal GISC via RMTN and create an user account at the GISC for administrative matters.

9. Decide whether the metadata editor should be supported locally or remotely by the GISC. In view of this decision, set up the necessary software environment: either by installing the editor on a local server or by setting-up a connection to the GISC for the editing.

10. Train a staff member and a back-up in the WMO metadata Core Profile by sending them to training courses organized by WMO or the GISC. It is also possible to ask for local support via the WMO Jumpstart Offer.

11. Take over responsibility for the metadata records describing the data submitted by the NMHS and modify if necessary the initial metadata records provided by GISC Tokyo JMA/ GISC Beijing CMA.

12. Start using the WIS functionality for sending and receiving data with their appropriate metadata descriptions.

13. Join the user group of the GISC by attending meetings and other organised events.

14. Support the monitoring of the regional WIS by regularly updating the member’s records in the WMO Country Profile Data Base including availability of service, traffic figures, errors and other comments.

# APPENDIX II

WIS Implementation Plan for DCPC in RA II

1. Bring about an internal decision of the organization to join WIS in RA II as a DCPC.

2. Choose a staff member to become the WIS Focal point. The person should be knowledgeable about communications protocols and the WMO Metadata Core Profile.

3. Gain the support of a WMO Programme for the special data to be made available as a DCPC. In case of a current RTH who wishes to become a DCPC, the NCs to be connected to the new DCPC for data collection and distribution services should be contacted for support, expressed by the relevant PR’s.

4. Determine which GISC in the region should become the principal GISC and communicate with the chosen GISC to gain its approval.

5. Check the communication network connectivity, in particular the bandwidth to the chosen GISC and the interactive access.

6. Check the planned traffic pattern for the data and the interactive load, assuming full DCPC operations. Ensure that the bandwidth is sufficient to send and receive all data without undue delays. If this were not the case, make sure that an upgrade of the communication network is planned prior to starting operations as a DCPC.

7. In accordance with the mandatory services to be provided by a DCPC as described in the Manual on WIS, select the necessary special software and install it locally. Make sure that it passes all the tests for DCPCs which have been published by WMO.

8. Inform WMO, in particular CBS, by letter from the Director of the Organization about the wish to become a DCPC, the supporting WMO Programme, the choice of the principal GISC and the nomination of the WIS Focal point.

9. In accordance with the Manual on WIS, collaborate with the relevant CBS ET’s to pass all the necessary tests for a DCPC.

10. Once the tests have been passed successfully and the centre has been endorsed by WMO Congress / EC, set up operations as a DCPC.

11. Join the user group of the GISC by attending meetings and other organised events.

12. Support the monitoring of the regional WIS by regularly updating the organization’s records in the WMO Country Profile Data Base including availability of service, traffic figures, errors and other comments.

# APPENDIX III

Sample Letter

To: the Secretary-General

Subject: Proposal for designation of National Centre

Dear Secretary-General

According to the Manual on the WMO Information System (WMO-No. 1060) I have the pleasure in requesting that the NC [city] is designated as a part of the WIS centre of [name of NMHS]. I believe that NC [city] will be continuously complied with WIS requirements and harmonized with WIS implementation. I would like to inform you that the principal Global Information System Centre (GISC) associated to NC [city] should be [GISC name] and secondary GISC be [GISC name]. For coordinating WIS activities, I hereby nominate Mr/Ms [name, position, email, address] as the national WIS Focal Point.

Yours sincerely,

Permanent Representative of [NMHS]

# APPENDIX IV

WIS Test Cases for NCs

| Test Case Name: NC Demonstration Test Case 1 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Uploading of Discovery Metadata for Data and Products into DAR catalogue |  |  |  |  |  |
| Test Case ID | NC-TC1 |  |  |  |  |
| Component | Metadata Management |  |  |  |  |
| Purpose of test |  |  |  |  |  |
| Validate the function of adding, updating and deleting metadata records from NC to the Principal GISC. All metadata records must be checked against the relevant schemas. (e.g. The record should be rejected if not fitting the schema) Note 1: The term “upload” refers to the movement of metadata records between a National Centre that provides the metadata and the Principal GISC that manages the DAR catalogue. It can actually be implemented as a “pull” initiated from the DAR catalogue site, or as a “push” initiated by the metadata provider. Note 2: this functionalities can be implemented as: - A web interface allowing registered users to manage their metadata interactively - A machine-to-machine interface allowing automated batch processing of metadata. All GISCs support both methods (GISC Beijing, Tokyo and Seoul provide WIMMS). The NC may choose one or both methods. |  |  |  |  |  |
| Relevant technical specifications |  |  |  |  |  |
| - Tech specs 1 (Uploading of metadata) - Tech specs 8 (DAR Catalogue Search and Retrieval) |  |  |  |  |  |
| Precondition |  |  |  |  |  |
| - Have network connection (dedicated and/or public connection) exists between the NC and Principal GISC - The Principal GISC has a file upload facility for collecting metadata from NCs - The Principal GISC has a fully functional DAR catalogue - The Principal GISC has a registered user/process that is authorized to manage metadata of a given NC - The Principal GISC has a web interface to the DAR catalogue that allow searches (see WIS-TC6 -> http://www-db.wmo.int/WIS/centres/guidance.doc) |  |  |  |  |  |
| Test Steps |  |  |  |  |  |
| Description; Expected Results; Actual Results. 1; A user/process adds a new valid metadata record to the DAR catalogue; The metadata record must be found when browsing/searching the DAR catalogue. 2; A user/process modifies an existed record from the DAR catalogue,; The modification should be immediately visible when browsing/searching the DAR catalogue. 3; A user/process deletes an existed record from the DAR catalogue,; The deleted record should not be found when browsing/searching the DAR catalogue. …; An authorized user/process attempts to upload an invalid metadata record; The user/process must be notified of the fact that the metadata record is invalid. The addition/update operation is aborted. The DAR catalogue is unchanged.. …; An authorized user/process attempts to upload a record with a unique identifier that is already in the DAR catalogue; The DAR catalogue should not contain record with duplicate identifiers. Either: 1. The new metadata record replaces the old metadata record. The old metadata record should not be present in the catalogue. The new metadata record must be found when browsing/searching the catalogue 2. The user/process must be notified of the fact that the record is a duplicate. The addition/update operation is aborted. The DAR catalogue is unchanged. Note: it is essential to ensure an update is an edit and not an accidental duplication. …; Access control - No unauthorized addition 1; A non-authorized user/process should not be able to add a metadata record to the DAR catalogue. …; Access control - No unauthorized addition 2; A user/process should not be able to add a metadata record to the DAR catalogue representing data from another WIS centre. …; Access control - No unauthorized modification 1; A non-authorized user/process should not be able to modify a metadata record from the DAR catalogue. …; Access control - No unauthorized modification 2; A user/process should not be able to modify a metadata record from the DAR catalogue that belongs to another WIS centre. …; Access control - No unauthorized deletion 1; A non-authorized user/process should not be able to delete a metadata record to the DAR catalogue. …; Access control - No unauthorized deletion 2; A user/process should not be able to delete a metadata record from the DAR catalogue that belongs to another WIS centre. |
| Centre |  | Organization |  | Country |  |
| Test Date |  |  |  |  |  |

| Test Case Name: NC Demonstration Test Case 2 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Uploading and downloading of data between NC and other WIS Centres |  |  |  |  |  |
| Test Case ID | NC-TC2 |  |  |  |  |
| Component |  |  |  |  |  |
| Purpose of test |  |  |  |  |  |
| Validate the upload and download of data and products and association with metadata |  |  |  |  |  |
| Requirements Covered |  |  |  |  |  |
| - Tech specs 2 (Uploading of data and products) - Tech specs 10 (Downloading file via dedicated network) - Tech specs 11 (Downloading file via non-dedicated network) - Tech specs 12 (Downloading file via other methods) |  |  |  |  |  |
| Precondition |  |  |  |  |  |
| - Have network connection (dedicated and/or public connection) between the NC and other WIS centre (Principal GISC) (includes via RTH where relevant) - Have file upload and download facilities (FTP/SMTP/HTTP client…) - Have data available for upload or download - Have DAR facilities available at GISC. |  |  |  |  |  |
| Test Steps |  |  |  |  |  |
| Description; Expected Results; Actual Results. 1; a. upload a file which is associated with a metadata record in the DAR catalogue of the NC to a GISC centre b. use DAR facilities to search the metadata then retrieve the file, using any download facilities; a. The uploaded file has been delivered to the GISC and match with the corresponding metadata b. The file can be downloaded. |
| Centre |  | Organization |  | Country |  |
| Test Date |  |  |  |  |  |

| Test Case Name: NC Demonstration Test Case 3 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Maintenance of users, roles, authorization and authentication |  |  |  |  |  |
| Test Case ID | NC-TC3 |  |  |  |  |
| Component | Management of users and access |  |  |  |  |
| Purpose of test |  |  |  |  |  |
| Create and exercise a variety of user types Note: A centre may utilize GISC user control interface |  |  |  |  |  |
| Relevant Technical Specifications |  |  |  |  |  |
| - Tech specs 4 (Maintenance of User Identification and Role Information) - Tech specs 6 (Authentication of a User) - Tech specs 7 (Authorization of a User Role) - Tech specs 13 (Maintenance of Dissemination Metadata) |  |  |  |  |  |
| Precondition |  |  |  |  |  |
| - The Centre has authority to provide access to user (ie PR approval from users country) - A process is in place between the NC and the Principal GISC to authorize its users to use the GISC with appropriate access levels. - The user interface is via the internet (i.e. web page) |  |  |  |  |  |
| Test Steps |  |  |  |  |  |
| Description; Expected Results; Actual Results. 1; Provide access for an external user to search metadata; Temporary user can search metadata, but not access data from the GISC or cache, or subscribe to data.. - User goes to search web page - User makes metadata search - Tries to access data; - User has access to search page - User finds metadata - User tries to access data and is referred to authorization page at data source. Cannot access data without validating in an authorized user role. 2; Create accounts with access to WIS metadata and data for a WMO centre authorized user; Two users are created. One with access to metadata only, the other with the ability to access the Centre subscription service or ad hoc request from the cache. - User goes to registered user web page - User is required to login or create account - User registers account and selects role of valid WMO member with authority to access WIS data (eg is from WMO NC) - User enters login details - User makes metadata search - Tries to access WMO globally available data from the centre - User tries to access additional data at centre that he is not authorized to access - Tries to access data or product at another site - User subscribes to data for future delivery from centre - User returns on another session and reuses login to search or subscribe - User edits subscription details - User cancels a subscription - User logs out or leaves centre’s site and tries to return to a bookmarked page at a later date and access data; - User has access to login page - New user, so has to create an account - User account is validated as a WMO NC member and account is created. The user receives a user login (eg code via email or encrypted symbol) - User is logged in. As user us validated as WMO NC member, he is allocated access to search and access to download data from cache and to subscription services - User finds metadata - User successfully accesses data from centre - User receives advice that he is not authorized to access this data and referred to access page where he can request change in user role or re-login as another user - User is referred to authorization page at other site. - User receives scheduled data via agreed method at agreed time - User maintains successful access with same access rights - Users subscription details are updated and reflected in subsequent deliveries - Users subscription details are updated and receives no further deliveries - Attempting to use a bookmarked page from earlier session to access data, directs the user to the registered user login page.. 3; User checks status of account and subscriptions; User can view his account and subscription details, including historic and future transactions, and the status of current transactions. …. |
| Centre |  | Organization |  | Country |  |
| Test Date |  |  |  |  |  |

# APPENDIX V

List of acronyms

| AMDCN | Area Meteorological Data Communication Network |
| --- | --- |
| CBS | Commission for Basic Systems |
| DAR | Discovery, Access and Retrieval |
| DCPC | Data Collection or Production centre; Part of the WIS |
| GISC | Global Information System Centre; Part of the WIS |
| GTS | Global Telecommunication System |
| IMTN | Improved Main Telecommunication Network |
| MG | Management Group of RA II |
| MPLS | Multiprotocol Label Switching |
| MTN | Main Telecommunication Network (of the GTS) |
| NC | National Centre; Part of the WIS |
| NMC | National Meteorological Centre |
| NMHS | National Meteorological and Hydrological Service |
| R2-WIS-IP | Regional Association II WIS Implementation Plan |
| RMTN | Regional Main Telecommunication Network |
| RSMC | Regional Specialized Meteorological Centres |
| RTH | Regional Telecommunication Hub |
| TCP/IP | Transmission Control Protocol / Internet Protocol |
| VPN | Virtual Private Network |
| WIMMS | WIS Interim Metadata Management Services |
| WIS | WMO Information System |
| WMC | World Meteorological Centre |
| WMO | World Meteorological Organization |
| WWW | World Weather Watch |

GISC Beijing WIMMS http://wisportal.cma.gov.cn/wis/jsp/UserGuide/downloadFile.jsp?file=WIMMS_Service_in_GISC_Beijing.pdf

GISC Tokyo WIMMS http://www.wis-jma.go.jp/cms/help-desk/user-guide/guide-to-maintenance-of-gts-metadata-at-giscwimms-tokyo/

WMO-No. 49 Volume 1 - http://library.wmo.int/opac/index.php?lvl=notice_display&id=14073

WMO-No. 1060 Manual on the WIS - http://library.wmo.int/opac/index.php?lvl=notice_display&id=9254

WMO-No. 1061 Guide to the WIS - http://library.wmo.int/opac/index.php?lvl=notice_display&id=6856

WIS Demonstration Process Guidelines - http://www-db.wmo.int/WIS/centres/guidance.doc

Regional Meteorological Data Communications Network - http://www.ecmwf.int/services/computing/rmdcn/

WIS Project and Implementation Plan (2010) - http://www.wmo.int/pages/prog/www/WIS/documents/WIS-ProjectPlan-v1-2-1.doc

WMO No. 49 Volume 1 - http://library.wmo.int/opac/index.php?lvl=notice_display&id=14073

WMO No 1060 Manual on the WIS - http://library.wmo.int/opac/index.php?lvl=notice_display&id=9254

WMO No 1061 Guide to the WIS - http://library.wmo.int/opac/index.php?lvl=notice_display&id=6856

http://www.wmo.int/pages/prog/www/ISS/Meetings/ET-WISC_Melbourne2012/FReport-ET-WISC2012.doc

http://www.wmo.int/pages/prog/www/WIS/wiswiki/tiki-download_wiki_attachment.php?attId=869

WMO Country Profile Database - http://www.wmo.int/cpdb