| World Meteorological Organization COMMISSION FOR BASIC SYSTEMS Task Team on Aviation XML TT-AvXML-6 Hong Kong, China, 13-15 October 2017 | TT-AvAML-6/Doc 6/1 |
| --- | --- |
|  | Submitted by: Secretariat 10.OCT.2017 |

# Timetable for Developing IWXXM 3 and beyond

## Draft time table for IWXXM 3.1 and associated work plan

| Date | Event | Work packages/owners |
| --- | --- | --- |
| September 2017 | Last opportunity for changes in requirements | WG-MIE |
| June 2018 | Test version (IWXXM 3.0 RC1) available for testing |  |
| …feedback from users |  |  |
| September 2018: | IWXXM 3.0RCn schema available for draft amendments to Manual on Codes |  |
| ….feedback from users |  |  |
| December 2018 | Formal approval procedure initiated for IWXXM 3.1 RCn. |  |
| ….intergovernmental feedback |  |  |
| March 2019 | Conclusion of formal approval procedure and (subject to the approval). Final IWXXM 3.1 schemas available on the web with draft documentation |  |
| May 2019 | IWXXM 3.1 “operational” |  |

## Outline time table for releases IWXXM 3.2 and later Becoming Operational

| Date | Driver | Release |
| --- | --- | --- |
| Nov 2019 | Amd 78 | IWXXM 3.1 |
| Nov 2021 | And 79 | IWXXM 4.1 (or IWXXM 3.2 if IWXXM 3.1 is redesigned to allow loose typing) |
| Nov 2023 | Amd 80 | IWXXM 4.2 (or IWXXM 3.3 if IWXXM 3.1 is redesigned to allow loose typing) |
| Nov 2025 | Amd 81 | IWXXM 5.1 (compatible with SWIM “data centricity” requirements). |