## Slide 1
WIS IMPLEMENTATION STATUS RA1
Peter Mutai
Agenda item 7.2
Expert Team on Communication Techniques and Systems
ET-WISC2017
13-17 November 2017, Geneva

## Slide 2: Summary of The Status of WIS implementation in RA1
RA 1 WIP has been developed and was approved at the sixteenth RA 1 association meeting held in Praia from 3 to 9 February 2015 ;
Part of implementation plan actions have been fulfilled with some actions still outstanding;

## Slide 3: Some of the achievements –October 2017
Casablanca and Pretoria Giscs are operational
Nairobi DCPC and Pretoria DCPC have been certified and now operational –approved by EC in June 2016
RA 1 Implementation Ad hoc meeting was held from 22 to 26 September 2014 in Pretoria. South Africa
Two Regional workshops were held with the support of WMO in Casablanca –September 2014, Nairobi – November 2014
NC have developed Implementation plans
PRs have nominated NMHSs focal points
Formation of RA1 WIS Task Team was approved and members nominated by the PRs has been initiated;

## Slide 4: Outstanding issues
Most of the NCs have not submitted notification letters from PRs to WMO of their Principal GISC together with the agreement of that GISC;
Most of the centres nominated for DCPCs have not notified TT-CAC for audit or provided targets dates as per WMO database - ACMAD, Algeria, Congo, *Morocco (RSMC & RIC), Senegal (Dakar RTH, RSMC & ASECNA Aviation Centre), Egypt (Cairo RTH, RSCM.RTC &RIC). *However, Casablanca DCPC has reported that its DCPC has been implemented are is the process of audit & certification;
Training of trainers on Metadata management
Focal Points have not informed RA1 TT-WIS of target operational national WIS centres;

## Slide 5: WIS DCPC Implementation in Nairobi
Primary GISC – Offenbach Backup: Moscow & Tokyo
WIS DCPC software is based on OpenWIS that was implemented through a contract with Meteo France International.
Also implemented Two new Automatic Message Switch systems for the RTH and National responsibilities;
10 Nodes (240 cores) Linux cluster for running Limited Area NWP models & Central information Processing system;
Upgrade of Internet Bandwidth to 20Mbps
Within the framework of WIS and WIGOS implementation, two stakeholders sensitization workshops were held in Kenya in the period 2016-2017. Kisumu Workshop – March 2017, Mombasa workshop- September 2016

## Slide 6: RTH GTS Implementation –New Issues
Uganda and Addis NMCs have now procured new MSS that are BUFR compliant;
Somalia SYNOPS & METARS are now received at RTH Nairobi;
Bilateral Discussion/Tests with Nigeria Met Service to exchange data through Nairobi RTH
Burundi and Southern Sudan data exchange has deteriorated due to current security situation in those countries
KMD currently implementing AMDAR project with Kenya Airways with support from WMO & UK DFID under WISER project. Data will be available on GTS in Q4 2018

## Slide 7: Challenges
General WIS acceptance. Many of the NMHSs are still in the process learning and understanding the WIS;
Lack of adequate skilled staff to manage operations at WIS centres;
Lack of relevant metadata knowledge in most NCs;
Slow adoption of new technologies at national level especially in the transmission of observational data due to financial and human resources constraints.

## Slide 8
Thank you
Merci
Asante sana