Strategy/Plan on Monitoring on (GISC Watch)

Refining/modify document on monitoring of TT-GISC 2016

- Creation of JSON and sharing of these files. Share these JSON via http URL for WCD. Use current JSON specification, demonstrate to CBS it is working and then next making live. JSON specification to include more information if required. Send information to JMA and CMA on JSON files.

- Suggested that GISC’s use WCD otherwise way of reading or processing of JSON file.

- Scope of monitoring:

  - Monitor (GISC Response) OAI PMH, SRU and HTTP portal accessible daily basis. History required for more than month.

  - Looking at METADATA, should be similar to each other and no sudden big changes

  - Take action on any faults or problems by sending of email to relevant GISC.

    - Defining of faults or problems that needs to actioned.

  - Use REDMINE to manage and report the incidents on the actions above. (Brasilia will host and operate the REDMINE software)

    - Action and escalation procedures

  - Reporting on the 14 days monitored by the GISC - define template for reporting and handover.