| World Meteorological Organization COMMISSION FOR BASIC SYSTEMS Task Team GISC 13-17 November 2017, Geneva | TT-GISC2017/Doc-7.1(1) |
| --- | --- |
|  | Submitted by: Secretariat 14.AUG.2017 |

# Problem management for upper air BUFR reports

## Background

In 2015 CBS Management Group initiated the Task Team on Upper Air BUFR (TT-UABUFR) to resolve issues associated with migration of upper air reports to BUFR. NWP centres risked a loss of upper air information because observation providers were replicating the four parts of the  traditional alphanumeric reports (TAC) with four independent BUFR reports that lacked the metadata to enable them to be recombined into a single report, and because of the large number of errors in encoding of reports in BUFR.

CBS and EC have since confirmed the recommendation of TT-UABFR that the B/C regulations were clear, requiring that upper air reports in BUFR should contain only full ascent information (that is, most stations should provide two reports: one containing all the information from the surface to 100hPa issues as soon as the information became available, and the second containing the full set of information from the surface to when the balloon burst).

TT-UABFR has identified that there are several types of systematic problem with upper air reports in BUFR (see Annex section 2.1) that are sufficiently prevalent to require a systematic approach to managing their resolution. The Annex states the approach recommended by TT-UABFR. That approach identified the need for an operational body to assess reported issues to identify persistent problems with upper air BUFR reports and to liaise with Member to facilitate resolution of those problems.

A telephone conference on 27 July 2017 between representatives of TT-UABUFR, the chair of OPAG IOS, Chair IPET-CM, Chair ET-SBO and the secretariat considered the proposal of TT-UABUFR. It was clear that the procedure proposed by TT-UABUFR was fundamentally the same as that being considered for the WIGOS Data Quality Management System (WDQMS). The telephone conference made three recommendations:

  - Problem resolution for upper air BUFR reports should be a pilot project for the WDQMS;

  - In the longer term WIGOS regional centres should take on the responsibilities of the operational body recommended by the TT-UABUFR report.

  - In the shorter term GISCs should take on the role of assessing problems and liaising with Members for those reports originating within their AMDCN.

## Implications for GISCs

Resolving problems with upper air reports in BUFR is not within the current scope of the obligations on GISCs, and is not necessarily within the skills sets of the teams currently operating the GISCs. GISCs are, however, operated by organizations that run upper air observation systems and NWP data assimilation systems, so that the required skills are available to those organizations. In addition, the GISCs have mature incident and problem management procedures that could be used to manage resolution of BUFR issues.

To meet the role proposed by TT-UABUFR, GISCs would need to commit to suitable experienced staff participating in a monthly review of quality issues with upper air BUFR reports originating in their AMDCN and to liaising with Members to resolve those issues. TT-UABFR estimated that the review would take 1-2 person days a month at each GISC. The time taken to liaise with Members would depend critically on the number of problems encountered and the ability of the Member originating reports with problems to resolve the problems.

Members of TT-GISC need to consult with the management of their organizations to confirm that the organization would be prepared to take on the additional responsibility of leading resolution of problems related to upper air BUFR reports originating within their AMDCN until the WIGOS regional centres are able to take on the task.

## Decision requested

TT-GISC is requested to:

  - Confirm that the GISCs would be prepared to take on responsibility for managing the resolution of problems with upper air reports in BUFR originating in their AMDCN;

  - Provide a point of contact at each GISC with whom the WDQMS team and participating NWP centres can liaise in order to make the resolution process operational.

--------------------

## Annex: Reporting procedure to allow issues with BUFR reports to be recorded and to provide a work flow to allow their resolution

- Introduction

The migration from Traditional Alphanumeric Codes (TAC) to Table Driven Code Forms (TDCF), e.g. BUFR, has not been completed so far. Where data is available in BUFR format it nevertheless may happen that data is not fully correct encoded.

Note: In the document different kind of ‘issues’ are addressed. The document speaks of:

- “Errors” if the actual physical measurement of certain parameter is apparently wrong (however, this is not the primary type of irregularities the proposed reporting procedure shall help to solve) or if meta data is apparently wrong or not precise enough.

- “Issues” if data is missing or if deviations from coding rules are observed.

In some cases the word “issue” is used in an abstract sense, i.e. standing for both the aforementioned “errors” and more specific “issues”.

- Description of reporting procedure

The overall task of improving the availability of observation data in BUFR format, i.e. the process of finishing the migration from Traditional Alphanumeric Codes (TAC) to Table Driven Code Forms (TDCF), e.g. BUFR, can be separated into three different tasks:

- Monitor availability and identify issues with observations in BUFR format

- Check the validity of identified issues with observations in BUFR format

- Notify data providers about issues and follow-up on progress

In the following the three different tasks are described in more detail. It is proposed to attribute the three different tasks to different groups. However, when it comes to implementing the proposed method it might well happen that synergies can be found. For instance, it might be possible that the same group is responsible for tasks 1 (identification of issues) and 2 (check of validity of reported issues) by mutually identifying and confirming issues.

  - Monitor availability and identify issues with observations in BUFR format

Maintain one global central catalogue per observing system in one place (possibly ECMWF can host this catalogue) which lists all reported issues. It is proposed that a number of persons from identified NWP modelling centres get editing permissions for the catalogue. If possible at least one global modelling centre per WMO Regional Association should be identified.

Remarks: The wider community of all users of observations in NMHS of one RA is encouraged to report identified issues to the identified corresponding RA lead global modelling centre(s). RA may decide individually to assign the task of identification of issues also to non-NMHS in their Region, e.g. to research institutes or NWP modelling centres in other ministries. The aforementioned identified persons are asked to put the issues into the catalogue.

The tasks of the ‘issue identification’ group are:

- To regularly (once per month at least) monitor and check the availability and quality of BUFR encoded upper-air data

- In case of identification of a potential issue, to inform a colleague or several colleagues from the ‘check validity of identified issues’ group about the identified issue and to seek their confirmation.

- In case of confirmation of issue to create a corresponding entry in the catalogue of issues

- To monitor the catalogue of issues and to verify solutions which were communicated by the ‘problem solving’ group

It is assumed that the work load will be 1-2 working days per month per person if a group of 10 persons works on this task globally.

In order to properly check availability and quality of observations and their metadata as well as the coding of the corresponding messages, the following ‘monitoring’ tasks have to be conducted on a regular basis.

| Category of issue | Monitoring tasks – aspects to be checked |
| --- | --- |
| Missing | Comparison against bulletins received the previous month, Comparison against TAC reports whilst they are still sent |
| Meta | Locations/elevations compared against local station lists and against OSCAR/Surface in future |
| Obs | Ongoing systematic errors in observations |
| Coding | Ongoing systematic errors in how the data are placed in BUFR; bulletins rejected by well validated BUFR decoders |
| Structure | Stations reporting reformatted BUFR, BUFR by parts, etc. |

Many of these tasks can be automated, but errors in observations can often only be found by manually examining output from data quality control programs, comparisons against model background values, or comparisons between BUFR and TAC versions of the same data.  Different centres will have different assessment tools at their disposal and so will uncover different issues or errors.

  - Check the validity of identified issues with observations in BUFR format

A second group of people/organisations is required to check the validity of reported issues. Listing issues which are just local (e.g. because of local transmissions or decoding problems) should be avoided.

The tasks of the ‘check validity of identified issues’ group are:

- To respond as-soon-as-possible to the enquiries from the ‘issue identification’ group and to check the reported issues and confirm whether these are truly general, i.e. non-local problems.

  - Notify data providers about issues and follow-up on progress

Another group of identified persons –one per Regional Association- is asked to regularly, at least once per month, check the catalogue. The identified persons should have background in either monitoring routinely operating upper-air observing systems or in observation data encoding. Those having experience in one of the two fields should have the possibility of discussing issues of the other type with a suitably skilled person in their own NMHS.

The tasks of this ‘problem solving’ group are:

- Check the catalogue of issues at least once per month

- Notify the responsible  WMO Members/ NMHS about the  newly identified issues

  - Propose solution

  - Ask the NMHS by when the issue will be solved

  - Feedback the response of NMHS into catalogue

  - Encourage the NMHS that has been notified of an issue to provide updates to the catalogue-of-issues as soon as possible, and regularly while the issue is being worked upon. This should be done in such a way that others that are faced with similar issues can cooperate, work together, and benefit from each other's investigations and developed fixes.

Remark: For this part it is of vital importance that the group performing this task has access to up-to-date contact lists, especially lists of observation and data coding experts. See chapter 2.4 “General considerations” for more details.

- Follow-up issues

  - Remind NMHS after one month when nothing happened

  - When still nothing happens, after another month  escalate problem to respective WIGOS National Focal Point and copy in WMO Secretariat (XXX Department/ person)

  - When NMHS reports about solution of problem, put this information into catalogue

It is assumed that the work load will be 2-1 working days per month and per person if a group of 6-12 persons (1 or 2 per RA) work on this task globally.

  - General considerations

It is recommended that the method by which NWP centres report every issue they find in BUFR messages as described in this document will be supervised by the WMO CBS XXX.

It is recommended that WMO Secretariat maintains lists of point of contact in the relevant fields: observations and data coding.

It is recommended that the catalogue of issues is web-based and publicly accessible.

It is recommended that different surface-based observation BUFR issue catalogues are maintained for the following different observing systems:

- Radiosondes (incl. pilot-balloons)

- Wind profilers

- Weather Radar Wind Profiles

- “SYNOP” stations

- Ships and buoys (ocean surface data and UUV (Unmanned Underwater Vehicles))

- Aircraft (incl. UAS (Unmanned Aircraft Systems))

It is recommend that the method by which NWP centres report every issue they find in BUFR messages, as described in this document, gets implemented as soon as possible

- Template for catalogue of issues

| Number | RA where issue occurs | Country | Affected observing site(s) (enter IDs, single ones, several or even ranges of IDs within one NMHS) | Priority (low, medium, high) | Category of issue | Description of issue | Issue identified by? | Issue identified when? | Issue reported to data provider by? | Issue reported to data provider when? | Data provider who has received the “issue” report (name of person or organisational unit) | Data provider expects to solve issue by? | Data provider has reported solution when? | Solution confirmed by? | Solution confirmed when? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | VI | Germany | XXXXX | Low | Missing | No data from site since 10 days |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  | Coding | Only reformatted BUFR available |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  | Meta | Apparently wrong position data |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  | Obs | Apparently faulty relative humidity observations |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Structure |  |  |  |  |  |  |  |  |  |  |

It is proposed to use two priority levels (low or high).

It is proposed to sort the issues into five different general categories: missing data (completely missing), errors in meta data, error in observation data, data encoding issues and structure issues.

| Category | Catalogue entry | Issues which belong into this category |
| --- | --- | --- |
| Missing data, i.e. completely missing radiosonde report | Missing | Apparent outage of station (possible other reason: data transmission interrupted, bulletin name change) |
| Error in meta data | Meta | For example, - The latitude or longitude of the launch point has a sign error, - The barometer height is given as a difference between the height of the barometer and the release height rather than the height above mean sea level, - The latitude, longitude, and elevation are not for the current release location either because of station moves, imprecise locations, or just plain errors (all of which are significant problems for reformatted BUFR), - The latitude and longitude were incorrectly converted from degrees-minutes-seconds, - An incorrect radiosonde type is provided, - The WMO block number is incorrectly specified. |
| Error in observation data | Obs | These are systematic errors that occur on an ongoing basis rather than one-time errors. For example, - The dewpoint temperature encoded in BUFR was computed incorrectly from dewpoint depression, - The pressures for levels above 100 hPa are divided by 10 in the TAC message and encoded that way in the reformatted BUFR, - Different units are used for mandatory and significant level winds, - A negative 1000 hPa height is incorrectly decoded from TAC and placed in BUFR as 500 plus the absolute value of the height, the way that negative heights are encoded in TAC. |
| Encoding/decoding issue | Coding | Native BUFR available but location/time information per single level observation missing The BUFR message has a fundamental problem that prevents the decoder from running successfully. For example, - The actual bit count of the message disagrees with the bit count in Section 0, - An old version of BUFR was used to encode the message. |
| Structure issues | Structure | For example, - The “IUS” message contains only the data above 100 hPa rather than the whole sounding, - The BUFR messages are converted from TAC messages with a separate message for each TEMP/PILOT part (“BUFR by parts”), - The “IUK” message is reformatted from TAC and the “IUS” message is native BUFR, - The significant levels in reformatted BUFR are truncated relative to the significant levels in TAC, - The significant level winds are not included at all in the IUK/IUS messages but are instead encoded in the pibal IUW/IUJ messages. |

This task doesn’t have to start from scratch! There are several monitoring activities already in place, some of them since several years. The WIGOS quality monitoring activities provide a basis for this reporting procedure.

Experts of the CBS MG TT on UAB are concerned about the accuracy of the OSCAR/Surface metadata, since that is supposed to be the definitive station list and since it (or more likely the legacy file generated from OSCAR/Surface) is used to update local station lists.  This might be beyond the scope of the Task Team (and this document), but there should also be a means of documenting and tracking errors in OSCAR/Surface.