| World Meteorological Organization COMMISSION FOR BASIC SYSTEMS Expert Team WISC 13-17 November 2017, Geneva | ET-WISC2017/Doc -9(1) |
| --- | --- |
|  | Submitted by: ET-WISC chair, co-chairs 15.11.2017 |

ET-WISC Work plan

- The document presents the ET-WISC work plan, which is currenly included in the OPAG-ISS Work Plans for 2017-2020.

| No. | Task | Deliverable/Activity | Due | Responsible |
| --- | --- | --- | --- | --- |
| ET-WISC01 | Review, further develop and oversee routine WIS monitoring activities | Implementation of WIS monitoring in the operational WIS centres. Proposals on monitoring the time of transmission of emergency messages (Tsunami) through WIS. | Q4 2017 | ET-WISC |
| ET-WISC02 | Harmonization of user interface. | Proposals on the harmonization of user interface functionality to help user find data from any GISCs and improve user experience | Q2 2018 | ET-WISC |
| ET-WISC03 | Improvement of metadata catalogue consistency | Procedure to ensure the consistency and completeness of Metadata catalogue at each GISC | Q4 2018 | ET-WISC |
| ET-WISC04 | Improvement of 24h cache completeness | Mechanism to ensure that GISC cache contain all global data exchanged during the past 24h | Q2 2018 | ET-WISC |
| ET-WISC05 | Implementation of data policies management | Recommendation for Data policies management | Q2 2018 | ET-WISC |
| ET-WISC06 | Harmonization of user registration parameters | Standard WIS authentication and authorization design and candidate implementation solutions. | Q4 2017 | ET-WISC |
| ET-WISC07 | Operational GISCs communication. | Procedures for intra-GISCs communication in case of events such as: scheduled updates, maintenance work, changes in the set WIS-GISC-XXX if members/ organization are added or removed | Q4 2017 | ET-WISC |
| ET-WISC08 | GISC backup procedures | Recommended GISC-GISC backup procedures | Q4 2017 | ET-WISC |
| ET-WISC09 | Review and develop the Manual on WIS (WMO-No 1060), the Guide to WIS (WMO No 1061) and associated informal guidance to better meet the needs of Members, | Proposals on the amendments for the Manual on WIS (WMO-No 1060), the Guide to WIS (WMO No 1061) and associated informal guidance. | Ad hoc | ET-WISC |
| ET-WISC10 | Review WIS competencies related to WIS centre operations and associated training and learning guides, | Proposals on the amendments for WIS competencies. | Ad hoc | ET-WISC |

References

- [1] CBS-MG-17/Doc. Proposed membership of the OPAG-ISS teams and their work plans

- [2] ToRs of ET-WISC: https://www.wmo.int/pages/prog/www/CBS/Lists_WorkGroups/CBS/opag%20iss/et-wisc/tors

Recommended Text

- The meeting noted the current ET-WISC work plan included in the proposed OPAG-ISS Work Plans for 2017-2020, and ask ET-WISC review its work plan and summit the updates to ICT-ISS in January, 2018.

____________