## Slide 1
TT-AvXML key issues

## Slide 2: IWXXM 2.1.1
Patch release
Fast track started 15 Dec 207, ends 15 Feb 2018
Correct validation issues that cause valid messages to fail validation
  TAF: rules for CAVOK and cloud inconsistent
  SIGMET: validation of TOP and ABV
Add internally-referencing code table entries
XML remains unchanged

## Slide 3: Time table for iwxxm 3.0
Date | Event
Early December 2017 | Issue document describing intended contents of 3.0 (waiting for input from ICAO)
mid-December 2017 | First draft Amd 78 received (waiting for input from ICAO)
March 2018 | Approval of IWXXM 2.1.1 by President WMO
1 April 2018 | Test version (IWXXM 3.0 RC1) available for testing
May 2018 | IWXXM 2.1.1 becomes “operational”
1st September 2018 (optional release) | IWXXM 3.0RC2 schema
1st December 2018 | Approval procedure initiated for IWXXM 3.0 RC3.
March 2019 | Final IWXXM 3.0 schemas available on the web with draft documentation
May 2019 | IWXXM 3.0 released
Nov 2019 | IWXXM 3.0 operational

## Slide 4: Outline time table for iwxxm 3.1+
Date | Driver | Release
Nov 2019 | Amd 78 | IWXXM 3.0
Nov 2021 | Amd 79 | IWXXM 4.0 (or IWXXM 3.1 if IWXXM 3.0 permits backwards compatibility of releases) Initial support for SWIM environment.
Nov 2023 | Amd 80 | IWXXM 4.1 (or IWXXM 3.2 if IWXXM 3.0 permits backwards compatibility of releases)
Nov 2025 | Amd 81 | IWXXM 5.0 (or 4.0). Compatible with SWIM “data centricity” requirements.

## Slide 5: Contents of IWXXM 3.0
ICAO Amendment 78
  Space Weather
  Changes to OPMET
  Need a copy of first draft to allow work to start
SIGWX charts (need to know map projections)
Generalize COLLECT
Remove ambiguity in “cancel” messages

## Slide 6: Contents of IWXXM 3.0 (ctd)
Combine METAR and SPECI
Improve time support in TAF (esp BECMG)
Simplified iwxxm structure?
Allow “missing” indicators for observed quantities
SIGMET areas as intersection of geometries
  “inside the FIR” and “within 100km of 30° S 50° E”

## Slide 7
Thank you
Merci