# Key elements of the implementation plan 2019-2025

... what will happen, what will we show

- When will new services be available into WIS 2.0

  - Examples include …

* Copernicus DIAS

* Copernicus C3S

- Core services

* Cache in the Cloud initial (operational 2019 & 2022) and evolution phase (2022 onward … all WIS Centres, new protocols) … SUBSCRIPTION: file distribution

* Portal / catalogue

* registration process

* notification … assume that this is included in the evolution phase of CitC????

* monitoring

* GEOSS-EVOLVE? … there may be elements from these projects to include

* NextGEOSS … ditto

* Core Services - need to show when these

* Phased migration of MSS to ‘real-time file distribute

* Communications plan! Out reach! Engagement! >> Regional Association … how to engage, what are your key issues to resolve

* Pilot projects

* GDPFS ... check with Michel Jean; timescale & scope ... also ref. discussion between MDA and Baudouin and running a LAM in the cloud

- Shared technical roadmap with GEOSS

- GEO Plenary? Decision points?

- Cloud implementation projects from NMHS, e.g. Met Office, NOAA big data project (NEXRAD and models), south-east Europe DRR project “SEEMHEWS” (will use cloud tech, talk to Milan at Secretariat – MDA has a document)

- GMAS !?!?!?! … link with other flagship WMO projects too

- Provision of catalogue of services (linked with GEOSS catalogue)

- When will WIS 2.0 be ready for organisations to register their services into the catalogue

- Policy landscape defined

- Guidance on financial models for delivery of share (cloud-based) services

- MSS turned off! Start decommissioning in 2025 … replacement services need to be available before that – see CitC evolution phase

- Capacity building activities for LDCs

- Michel Jean wants “some kind of processing capability” to be available to Members in the Cloud … which WMO programme will sponsor? Steve: “MJ said that he would like to see a demonstration of some processing ‘near’ the data – piggy backing the CitC service”

- NMHS’s services visible through commercial search … at the end-points or via the catalogue? Or both. … this is a rapidly changing environment, how do we keep member’s skills up to speed? Put this into the tools that members use

!!! Dependency on CitC approval … need to ensure that this dependency is made clear to the decision makers “if you don’t approve the CitC project, then we might as well stop WIS 2.0 now … or put the timeline back a decade or more”