ET-CTS 2012/Doc.2(x) p.1

	WORLD METEOROLOGICAL ORGANIZATION

_________________________

CBS Expert Team on WIS-GTS Communication Techniques and Structure (ET-CTS)
Geneva 30 April – 3 May 2012 
	
	ET-CTS 2012/Doc 2.4
(30 April 2012)
____________

Agenda item 2

ENGLISH only


STATUS OF IMPLEMENTATION AT NMC-RSMC MONTREAL
(Submitted by Jean-François Gagnon (Canada))
	Summary and purpose of document

This document outlines the status of implementation of TCP/IP procedures and applications at NMC-RSMC Montréal


GTS Connections

	LINK
	SPEED
	TYPE
	PROTOCOL
	AUTOMATIC BACKUP
	COMMENTS

	Washington


	1.544Mbps
	Direct
	TCP sockets
	Internet
	Link upgrade process underway.  Planned at 45Mbps, direct.
US/NWS is reviewing the Request For Proposal (RFP).

	Reading (non-official)

	128 Kbps
	Frame Relay
	FTP
	None
	Link upgrade process underway.   Planned 2Mbps via RMDCN.  Administrative contract discussions with OBS underway.



Status of migration to TCP/IP

· Montreal-Washington link

· Completely TCP/IP in and outbound
· Montreal-Reading link

· Completely TCP/IP in and outbound.

Status of usage of FTP procedures
· In use extensively

· With RTH Washington

· Over GTS link and Internet

· With USA-NCEP (North American Ensemble Forecast)

· Over Internet

· With USA-NESDIS (satellite imagery)

· Over Internet

· Direct 1.544 Mbits/sec link was removed
Status of usage of Email procedures
· Receiving some AMDAR aircraft observations via email

· No WMO exchanges
Status of usage of Internet (includes usage of VPN over Internet for GTS for main or backup)
· Internet used as GTS backup as described above
WIS Implementation
· Canada plans to be a NC and a DCPC
· Implementation in progress, demonstration imminent.  Using Geonetwork (opensource).  Preliminary metadata prepared.  Harvesting procedures in progress.  Commitment was made to connect to German GISC at last CBS.
