Progress on the Development of IQWMA

# 1. Background

In accordance with the plan for monitoring the operation of the WWW, WMO Secretariat takes the responsibility to coordinate the monitoring exercises which includes the Annual Global Monitoring (AGM), the Special MTN Monitoring (SMM) and the Special Antarctic Monitoring (SAM), and to carry out the necessary analyses of the non-real-time monitoring reports from WWW centres and make the results of the analyses available to the centres concerned.

From 1990, WMO Secretariat was keeping developing a series of programs to accomplish this task year by year, which costs large amount of man power and time. In 2007, CBS-EXT(06) decided to start the trial run of IWM (Integrated WWW Monitoring). After IWM is officially launched, it still takes a great time to work by the analyze requirement of 4 times a year. Therefore, an integrated quantity monitoring application software, which is IQWMA (Integrated Quantity WWW Monitoring Application), is needed to make more efficient the tasks of WMO Secretariat for the analysis of the monitoring exercises coordinated by WMO Secretariat. Meanwhile, IQWMA could also be provided to NMHSs for individual monitoring and analysis task.

As a contribution to the quantity monitoring activities, China Meteorological Administration (CMA) started assisting WMO Secretariat in the development of IQWMA since 2010.

# 2. Monitoring tasks of WMO Secretariat

The responsibilities for carrying out the monitoring tasks are shared between the WMO Members and the Secretariat as given in Table A. 18.	WMO Secretariat is responsible for the tasks T1 and T7. For each monitoring exercise, the Secretariat:

  - Prepares the reference data sets and posts them on the WMO server (task T1),

  - Collects the monitoring reports, processes them, makes the analysis of the monitoring results, prepares analysis reports and posts them on the WMO server  (task T7).

Table 1 – Monitoring tasks T1 to T7

| Tasks | Description | Responsibility taken by: |
| --- | --- | --- |
| T1 | Preparation of reference data sets | Secretariat |
| T2 | Preparation of AGM or IWM reports | NMCs |
| T3 | Preparation of IWM RTH summary reports | RTH |
| T4 | Preparation of IWM RTH/MTN reports | RTH/MTN |
| T5 | Preparation of SMM raw data | RTH/MTN |
| T6 | Preparation of SMM pre-analysis files | RTH/MTN |
| T7 | Preparation of the analysis | Secretariat |

The objectives of the analysis of the monitoring reports are:

  - To provide reports on the availability of observational data at WWW centres to be submitted to sessions of Congress, Executive Council, Technical Commissions and Regional Associations, as well as to meetings of expert teams;

  - To compare the availability of observational data between GTS centres, in particular between the NMCs, their associated RTHs and the MTN centres, identifying possible shortcomings in the exchange of data;

  - To compare the bulletins notified in the Volume C1 of WMO Publication No. 9 (catalogue of meteorological bulletins) and the RTH routeing catalogues to the list of bulletins received during monitoring exercises, identifying possible shortcomings In the updating of the Volume C1 and the RTH routeing catalogues.

The analysis of the monitoring results is used to prepare documents for sessions of expert teams of the OPAG-ISS, regional working groups on Planning and Implementation of the WWW, CBS, EC and Congress. The analysis of the monitoring results is also used to prepare reports such as the status on the implementation of the WWW. Specific requests for monitoring reports are received from WMO staff/consultants.

The analysis reports include:

  - Charts showing  the percentage of reports received by the monitoring centres at each station in comparison with the reports expected from the RBSN/RBCN stations;

  - Charts showing the reports not received by a WWW centre:

  - Tables providing information on the number of reports received from each RBSN/ RBCN station by each monitoring centre;

  - Tables showing the silent stations for each monitoring centre and the bulletins comprising reports from these silent stations received by other centres;

  - Tables providing information on the abbreviated headings of the bulletins into which at least one report from a RBSN/ RBCN station was compiled.

# 3. Development progress of IQWMA

IQWMA is being developed to prepare the reference data sets, analyze the monitoring reports and make analysis reports for AGM, IWM, SAM and SMM. CMA released the first version in 2010.05, the second version in 2011.10.

Currently, the available functionalities of IQWMA are as below.

  - Preparation of reference files for Metdata Monitoring application

  - Preparation of reference data sets for AGM/IWM/SMM/SAM

  - Conversion of AGM formats to IWM formats

  - Analysis for IWM/SMM/SAM

  - Monitoring of the migration to TDCF

The progress on the development and testing of IQWMA are detailed in Table 2.

Table 2 – Implementation status of IQWMA

| Function modules |  | Code | Test |
| --- | --- | --- | --- |
| T1. Preparation of reference data sets |  |  |  |
| T1.1 | Preparation of reference files for Metdata Monitoring application (see Diagram 1) | Finished | Finished |
| T1.2 | Preparation of reference data sets for AGM/IWM (see Diagram 1) | Finished | Finished |
| T1.3 | Preparation of reference data sets for SMM (see Diagram 5) | Finished | Finished |
| T1.4 | Preparation of reference data sets for SAM (see Diagram 11) | Finished | Finished |
| T7. Preparation of the IWM/SMM/SAM analysis |  |  |  |
| T7.1 | Conversion of AGM formats to IWM formats (see Diagram 2) | Finished | Finished |
| T7.2 | IWM Global analysis: availability of data at MTN centres (see Diagram 2) | Finished | Finished |
| T7.3 | IWM Global analysis: Comparison of the availability of data between MTN centres (see Diagram 3) | Finished | Finished |
| T7.4 | IWM Regional analysis: availability of data at MTN, RTHs and NMCs (see Diagram 4) | Finished | Not Finished |
| T7.5 | SMM analysis: availability of SYNOP, TEMP and CLIMAT reports and bulletins at MTN centres (see Diagram 6) | Finished | Not Finished |
| T7.6 | SMM analysis: comparison of availability of SYNOP, TEMP and CLIMAT reports and bulletins data between SMM centres (see Diagram 7) | Finished | Not Finished |
| T7.7 | SMM analysis for reports from mobile stations (see Diagram 8) | Finished | Not Finished |
| T7.8 | Monitoring of the migration to TDCF for surface and upper-air RBSN stations (see Diagram 9) | Not Finished | Not Finished |
| T7.9 | Comparison between the abbreviated headings in Volume C1, in the RTH routeing catalogues and in the SMM monitoring results (see Diagram 10) | Finished | Not Finished |
| T7.10 | SAM analysis: availability of SYNOP, TEMP and CLIMAT reports and bulletins at MTN centres (see Diagram 12) | Finished | Not Finished |

# Diagram 1 – Tasks T1.1 and T1.2 - Preparation of the AGM/IWM reference data sets

Volumes A and C1, RBSCNs

Preparation of reference files for Metdata Monitoring application

T1.1

Zones of responsibility of MTN centres and RTHs

Preparation of reference data sets for AGM/IWM

T1.2

Reference files for Metdata monitoring application:

GLO (Geographical Location Code) 
[.xml / xsd] [.txt] [.xls] [.dbf] [.mdb]

Volume A (extract) 
[.xml / xsd]  [.txt]  [.xls]

Volume C1 (extract) 
[.xml / xsd]  [.txt]  [.xls]

Stations included in the RBSN/RBCN

SYNOP [.xml / xsd]  [.txt]  [.dbf]  [.xls] TEMP [.xml / xsd]  [.txt]  [.dbf]  [.xls] PILOT [.xml / xsd]  [.txt]  [.dbf]  [.xls]

CLIMAT [.xml / xsd]  [.txt]  [.dbf]  [.xls] CLIMAT TEMP [.xml / xsd]  [.txt]  [.dbf]  [.xls] [.mdb]

Bulletins (mobile stations)

AIREP [.xml / xsd]  [.txt]  [.dbf]  [.xls]  AMDAR [.xml / xsd]  [.txt]  [.dbf]  [.xls]  BATHY [.xml / xsd]  [.txt]  [.dbf]  [.xls]  BUOYS [.xml / xsd]  [.txt]  [.dbf]  [.xls]  PILOT SHIP-A [.xml / xsd]  [.txt]  [.dbf]  [.xls]  PILOT SHIP-B [.xml / xsd]  [.txt]  [.dbf]  [.xls]  SHIP [.xml / xsd]  [.txt]  [.dbf]  [.xls]  TEMP SHIP-A [.xml / xsd]  [.txt]  [.dbf]  [.xls]  TEMP SHIP-B [.xml / xsd]  [.txt]  [.dbf]  [.xls]

[.mdb]

# Diagram 2 – Tasks T7.1 and T7.2 - IWM global analysis for SYNOP, TEMP and CLIMAT reports

Zones of responsibility of MTN centres and RTHs

IWM Global analysis: availability of data at MTN centres

T7.2

AGM monitoring reports of MTN centres (see ftp://...)

AGM/IWM monitoring data sets (see Task T1)

Reports received - Table by stations 
List of reports received by all MTN centres  - .txt files

Filtering extreme monitoring results - reports available at 1 or 2 MTN centres compared to reports received by all 18 MTN centres

| number of stations from the RBSNs/RBCNs | SYNOP | TEMP | CLIMAT |
| --- | --- | --- | --- |
| percentage of reports made according to Vol.A | SYNOP | TEMP | CLIMAT |
| percentage of reports received | SYNOP | TEMP | CLIMAT |
| plotting of reports received | SYNOP | TEMP | CLIMAT |
| timeliness of reception of reports | SYNOP | TEMP |  |
| reports received compared to AGM 2007 | SYNOP | TEMP | CLIMAT |
| reports received compared to AGM 2006 | SYNOP | TEMP | CLIMAT |
| total RBSN/RBCN silent stations by RA | SYNOP | TEMP | CLIMAT |

| KML maps - file structure and legend - downloading .kml files | SYNOP | TEMP | CLIMAT |
| --- | --- | --- | --- |

Conversion of AGM formats to IWM formats:

T7.1

IWM monitoring reports of MTN centres (see ftp://...)

# Diagram 3 – Task T7.3 – IWM Comparison of the availability of SYNOP, TEMP and CLIMAT reports between MTN centres

Reports received - Summary
Percentage of reports received - by each MTN compared to the overall number of reports received 
during the AGM exercise - bar chart

IWM Global analysis: Comparison of the availability of data between MTN centres

T7.3

Reports received - Table by countries 
Differences in percentage between reports received at each MTN and 
maximum reports received amongst all MTN centres - table

Reports not received - Summary 
Daily average availability of RBSN/RBCN reports at each MTN centre - bar chart

Reports not received - maps 
Percentage of reports received by each MTN  - individual plotted maps for each MTN centre

Lists of silent stations 
- .txt individual files for each MTN centre

Reports received - Table by stations 
List of reports received by all MTN centres  - .txt files

(see Task T7.2)

# Diagram 4 – Task T7.4 – IWM regional analysis for SYNOP, TEMP and CLIMAT reports

Zones of responsibility of MTN centres and RTHs

IWM Regional analysis: availability of data at MTN, RTHs and NMCs

T7.4

AGM/IWM monitoring data sets (see Task T1)

Reports received - Table by stations 
List of reports received by all MTN centres  - .txt files (see Task T7.2) – current and two previous years

| From monitoring reports of MTN centres | From monitoring reports of MTN centres, RTHS and NMCs |
| --- | --- |
| RBSN | Availability of reports |
| Implementation of observing programmes | Silent stations |
| Reports received | Stations for which reports were received although not mentioned as prepared in Volume A |
| Comparison with penultimate year |  |
| Comparison with previous year |  |
| Plotting Reports received |  |

AGM monitoring reports of RTHs or NMCs when not available in IWM formats (see ftp://...)

Conversion of AGM formats to IWM formats:

T7.1

IWM monitoring reports of RTHs or NMCs normally in RTH summary reports (see ftp://...)

# Diagram 5 – Task T1.3 - Preparation of SMM reference data sets

RBSCNs, Volume A

Preparation of SMM reference data sets

T1.3

Stations included in the RBSN/RBCN:

SYNOP

TEMP

PILOT

CLIMAT

CLIMAT TEMP

(see  dbf  files in ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm09401.015/ANALYSIS/

# Diagram 6 – Task T7.5 – SMM analysis for SYNOP, TEMP and CLIMAT reports and bulletins

SMM analysis: availability of SYNOP, TEMP and CLIMAT reports and bulletins at MTN centres

T7.5

SMM pre-analysis files (see ftp://...)

SMM monitoring data sets (see Task T1.4)

Reports received – Table by station

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RSY077F.TXT

Bulletins received – Table of bulletins ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/BSY077F.TXT

Abbreviated headings of the bulletins in which reports were received

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RBSY077F.TXT

| Global analysis | Plotting maps of reports received by the SMM centres as a whole ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/CHARTS/synop.pdf and [.kml] files |
| --- | --- |
| Regional analysis (see also http://www.wmo.int/pages/prog/www/ois/monitor/smm/RAsMonitoringAnalysis.html) | Reports received by countries of a Region |
|  | Reports received by stations of a Region |
|  | silent stations by countries of a Region |

Summary in a paper format  that should be presented in an electronic format:

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm09401.015/ANALYSIS/SYNOP/sm094SYsummary.pdf

Note: The information related to “expected reports or bulletins“ could be deleted from this report.

# Diagram 7 – Task T7.6 – SMM comparison of the availability of SYNOP, TEMP and CLIMAT reports and bulletins between MTN centres

SMM analysis: comparison of availability of SYNOP, TEMP and CLIMAT reports and bulletins data between SMM centres

T7.6

Reports received – Table by station

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RSY077F.TXT (see Task T7.5)

Bulletins received – Table of bulletins ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/BSY077F.TXT (see Task T7.5)

Abbreviated headings of the bulletins in which reports were received

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RBSY077F.TXT (see Task T7.5)

| Reports received | Summary |
| --- | --- |
| Reports not received | Summary |
|  | Charts |
|  | Tables |

# Diagram 8 – Task T7.7 – SMM analysis for reports from mobile stations

SMM analysis: availability of reports and bulletins at MTN centres

T7.7

SMM pre-analysis files (see ftp://...)

Reports received ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SHIP/RSH077F.TXT

Bulletins received ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SHIP/BSH077F.TXT

Plotting maps of reports received by the SMM centres as a whole ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/CHARTS/ship.gif

Summary in a paper format  that should be presented in an electronic format:

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SHIP/sm077SHsummary.pdf

# Diagram 9 – Task T7.8 - Monitoring of the Migration to TDCF for surface and upper-air RBSN stations

Monitoring of the migration to TDCF for surface and upper-air RBSN stations

T7.8

Report on the migration (see http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/MonitoringMigration08C.doc)

including

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/SUMISM08C.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/SUMIUK08C.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/SUMIUS08C.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/BULBUFRISM08C.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/BULBUFRIUK08C.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/BULBUFRIUS08C.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/RECBUFRSYB200810.xls

http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/08C/RECBUFRTTB200810.xls

Note : the new reports on the migration should include information on the TDCF reports and bulletins received during SMM

AGM/IWM monitoring TDCF surface and upper-air reports of MTN centres  (see ftp://...)

Conversion of AGM formats to IWM formats:

T7.1

TAC Reports received - Table by stations 
List of reports received by all MTN centres  - .txt files

(see Task T7.1)

SMM analysis: availability of SYNOP, TEMP and CLIMAT reports and bulletins at MTN centres

T7.5

SMM pre-analysis files for TDCF surface and upper-air reports (see ftp://...)

AGM/IWM monitoring data sets (see Task T1)

# Diagram 10 –Task T.7.9 - Comparison between the abbreviated headings in Volume C1, in the RTH routeing catalogues and in the SMM monitoring results

Comparison between the abbreviated headings in Volume C1, in the RTH routeing catalogues and in the SMM monitoring results

T7.9

Volume C1 (see http://www.wmo.int/pages/prog/www/ois/Operational_Information/VolC1_en.html

RTH routeing catalogues (see http://www.wmo.int/pages/prog/www/ois/Operational_Information/RtngCat_en.html)

Abbreviated headings of the bulletins in which reports were received

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RBSY077F.TXT (see Task T7.5)

Analysis of Bulletin Headers and Contents of Bulletins (see http://www.wmo.int/pages/prog/www/ois/Operational_Information/AHLcomparisons_en.html)

Bulletins received – Table of bulletins ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/BSY077F.TXT (see Task T7.5)

# Diagram 11 – Task T1.4 – Preparation of SAM reference data sets

RBSCNs, Volume A

Preparation of SAM reference data sets

T1.4

| SYNOP | [.txt] [.dbf] |
| --- | --- |
| TEMP | [.txt] [.dbf] |
| CLIMAT | [.txt] [.dbf] |
| CLIMAT TEMP | [.txt] [.dbf] |

# Diagram 12 – Task T.7.10 – SAM analysis for SYNOP, TEMP and CLIMAT

SAM analysis: availability of SYNOP, TEMP and CLIMAT reports and bulletins at MTN centres

T7.10

SAM monitoring reports (see ftp://...)

SAM monitoring data sets (see Task T1.4)

Summary of the Antarctic collection system ftp://ftp.wmo.int/GTS_monitoring/SAM/From_WMO/200701/table-1.pdf

Volumes A, C1

Zones of responsibility of collecting centres - Means used to transmit data to collecting centres

Reports received by SMM centres  -Table by station ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RSY077F.TXT (see task T7.5)

Abbreviated headings of the bulletins in which reports were received

ftp://ftp.wmo.int/GTS_monitoring/SMM/From_WMO/sm07701.015/ANALYSIS/SYNOP/RBSY077F.TXT (see Task T7.5)

| Availability of data: | SYNOP |
| --- | --- |
|  | TEMP Part A |
|  | CLIMAT |
| Comparison of the availability of data between centres | SYNOP |
|  | TEMP Part A |
|  | TEMP Part B |
|  | TEMP Part C |
|  | TEMP Part D |
|  | CLIMAT |