# Report on the Status of WIS Centres (Wellington)

## Purpose of the document and summary

This document outlines the current status and progress of WIS development activities at DCPC Wellington. WIS implementation commenced in 2012 and is currently ongoing.  Wellington has yet to undertake the audit of its systems, but expects to do this prior to the end of 2013.

### Current Status

Within its RTH function, Wellington has set up a metadata generation system and is currently synchronizing metadata for its area of responsibility with GISC Melbourne.

The selection and deployment of a web portal is awaiting internal approval. We will then recruit an implementation partner for a WIS solution following a tender process.

### Future Activities

### Wellington plans to operate a DCPC with the following three functions:

|  | DCPC Wellington | Purpose |
| --- | --- | --- |
| 1 | RTH | To collect, distribute, and exchange data and products on GTS |
| 2 | VAAC | To provide warnings and advice for Volcanic Ash within area of responsibility |
| 3 | RSMC | To produce regional analyses and short-term marine forecasts and warnings. To provide backup to RSMC Fiji for Tropical Cyclone forecasting |

The following activities are planned for the coming year:

- September 2013: Software installed and internal tests completed.

- November 2013: Request an audit of the DCPC  by TT-CAC

- December 2013: Audit completed;

- February 2014: Declare DCPC Wellington Operational.

### Capacity Building

Mr. Wim van Dijk attended the WMO RA V Workshop on the Implementation of the WMO Information System (WlS), held in Melbourne, Australia in April 2013.

Wellington is liaising with the following RA V national centres for WIS, providing advice on metadata and WIS activities:

- Fiji, Niue, Cook Islands, Samoa, Tonga, Tuvalu, Kiribati, Tokelau

### Recommended Text

Mr. Kevin Alder reported the status of WIS activities in New Zealand. He noted that Wellington intended to seek endorsement in 2014 following an audit in late 2013.

--------------------