
	WORLD METEOROLOGICAL ORGANIZATION

_________________________

 COMMISSION FOR BASIC SYSTEMS

OPAG ON INFORMATION SYSTEMS & SERVICES

Implementation-coordination Team on INFORMATION SYSTEMS & SERVICES 
geneva, 27 - 30 Sep 2010
	
	ICT-ISS 2010/Doc. 3.x
 (27.IX.2010)

____________

ITEM  3.2
ENGLISH only


Status of implementation and operation of the WIS/GTS in RA II
(Submitted by Hiroyuki ICHIJO)

	Summary and Purpose of Document

This document provides information on status of the GTS and WIS progress in Region II.




Appendix A : 
 Detailed report on Regional Meteorological Telecommunication Network (RMTN) in Region II
Appendix B : 
 WIS VPN Pilot Project in RAs II and V
1.  Working Structure on WIS/GTS
Regional Association II (RA II) established Working Group on Integrated Observing System and WMO Information System (WG-IOS/WIS), with Sub-group on Integrated Observing System (SG-IOS) and Sub-group on WIS (SG-WIS) at its fourteenth session (Tashkent, Uzbekistan, 5 to 11 Dec 2008).

One of terms of reference of the SG-WIS is to keep under constant review the Regional Meteorological Telecommunication Network (RMTN) and its implementation, as the WIS component for time-critical and operation-critical exchange, identify shortcomings and recommend appropriate measures for remedial action in the Region.  In this context, the SG-WIS surveys the implementation status of the RMTN periodically. 

The SG-WIS is comprised of a Coordinator and six Theme Leaders as follows: 

Mr Hiroyuki ICHIJO [Japan]  (RAII Coordinator of SG-WIS)

Mr Azmat Hayat KHAN [Pakistan]
(Theme Leader in Data Communication Techniques and Structure),
Mr Akira NAKAMORI [Japan]
(Theme Leader in Data Representation and Metadata),

Mr Naresh Kumar PANGASA [India]
(Theme Leader in WIS-GTS Operations, including Early Warning),

Dr Vladislav SHAYMARDANOV [Russian Federation]
(Theme Leader in Climate Data Management/Data Rescue),

Mr Ran Mao-Nong [China]
(Theme Leader in the Integrated Global Data Dissemination System (IGDDS))
Ms LI Xiang [China]
(Theme Leader in Regional WIS requirements)
2.  Status on Regional Meteorological Telecommunication Network (RMTN)
· 80 of 91 circuits in RMTN plan are in operation, namely the latest implementation rate is 88 percent;
· NMCs Baghdad, Kabul and Thimpu are isolated from the GTS;

· In recent years, registration as an additional circuit on bilateral agreement has increased;
· Remarkable improvement in circuit speed has been progressed in a last few years with the background of renewal of telecom carrier services, only 4 links does not meet the requirements; 
· All circuits in operation but 5 are running on pure TCP/IP, namely the achievement rate is about 94 percent;
· Since 2006 Frame Relay links have been migrating to more cost-effective links on IP-VPN with MPLS;
· The number of Internet based circuits is currently 22 and is expected to increase further, regrettably most of them do not use any VPN techniques;
· There are various satellite broadcasting systems available for complements to the GTS, backup sources and cost-effective alternatives to HF radio broadcasts;

· RTHs Bangkok, Teheran and Tokyo still continue their HF radio broadcasts for mainly ship users.
3.  WIS progress
According to the identification as of the end of November 2009, there are six candidate GISCs and 15 candidate DCPCs in RA II.   A few Members aiming GISC or DCPC have been actively preparing for the demonstration process by using their operation oriented systems.   On the other hand, most of Members have just started their study on WIS project. 
The WIS VPN Pilot Project facilitates good collaboration between RAs II and V, and provides participants with an opportunity to step into WIS implementation.  Currently seventeen NMHSs are participating in the Project and a few NMHSs are considering to participation. The Project is expected to contribute to the WIS implementation through the following activities:

· Technical consulting body on VPN

· Prototype mechanisms at WIS application level

· Capacity building for participants in WIS semi-operation

NMHSs in developing countries are expecting various activity for capacity building on WIS.  In this context, an international workshop "Towards the successful implementation of the WMO Information System in Asia" was held in Tokyo on 9 -11 March 2010, inviting 15 experts from Asian NMHSs.  
Appendix A
Detailed report on Regional Meteorological Telecommunication Network (RMTN) in Region II
1.  Strategy to improve the RMTN

At its fourteenth session (Tashkent, 5–11 December 2008), RA II agreed that improvement of the WIS/GTS communication infrastructure, and especially the RMTN should be continued in compliance with the following implementation strategies:

(a)  Acceleration of TCP/IP migration as a first priority;
(b)  Studying and promoting administrative arrangements in a collaborative framework to use new communication network services, taking into consideration respective national policies;
(c)  Selecting an appropriate network service with a possible framework such as bilateral and multilateral collaboration schemes;
(d)  Promoting the use of cost-effective network services such as IP-VPN (Virtual Private Network) with MPLS (Multi Protocol Label Switching);
(e)  Actual data communication speed more than 9.6kbps (preferably over 64kbps) to meet regional WWW requirements;
(f) Use of the Internet for a GTS circuit as the very end solution, while using VPN techniques for secure data communication;
(g) Supporting the modernization of national data-collection of NMCs and RTHs systems in developing countries.
In line with the strategies, improvement of the RMTN has been proceeding to meet WWW requirements in the Region.
2.  Status of the RMTN (point-to-point circuits)
The SG-WIS surveys implementation status of the RMTN as the WIS component for time-critical and operation-critical exchange every year. This part shows the outcome of the survey in 3Q/2010.

2.1  Implementation of circuits 

As of 25 October 2010, the RMTN in RA II includes eighty operational circuits (i.e. 9 MTN, 46 regional, 13 inter-regional and 12 additional circuits).   On the other hand, eleven circuits in the Regional configuration plan are not in operation.  Especially NMCs Baghdad (ought to have 2 regional circuits), Kabul (3) and Thimpu (1) are isolated from the GTS.  In spite of difficult situations, efforts to establish the circuits will be continued in cooperation with RTHs concerned. 
In recent years, registration as an additional circuit has increased.  The additional circuits based on bilateral agreement are to meet ad-hoc requirements such as exchange of specific data/products and establishing a backup route.   Easy implementation of additional links through the Internet and cloud network services may facilitate establishment of the additional circuits.

Table 1   Transition of the number of RMTN circuits in RA II

	
	Feb 1997
	Aug 1999
	Sep 2000
	Jan 2002
	Aug 2003
	Sep 2004
	Sep 2006
	Aug 2007
	Oct 2008
	Sep 2009
	Aug 2010

	The number of the circuits
in operation 
	MTN
	8
	8
	8
	8
	8
	8
	8
	8
	8
	8
	9

	
	Regional
	42
	42
	42
	42
	42
	42
	46
	47
	45
	46
	46

	
	Interregional
	11
	10
	10
	12
	12
	12
	12
	12
	12
	13
	13

	
	Additional
	2
	1
	1
	3
	5
	5
	4
	10
	10
	11
	12

	
	Total
	63
	61
	61
	65
	67
	67
	70
	77
	75
	78
	80

	The number of the circuits
not in operation
	MTN
	0
	0
	0
	0
	0
	0
	0
	0
	0
	0
	0

	
	Regional
	10
	10
	10
	9
	9
	9
	9
	8
	10
	9
	9

	
	Interregional
	0
	2
	2
	1
	1
	1
	1
	1
	1
	0
	0

	
	Additional
	1
	1
	1
	0
	1
	1
	2
	2
	2
	2
	2

	
	Total
	11
	13
	13
	10
	11
	11
	12
	11
	13
	11
	11

	
	

	The number of the circuits in Regional configuration plan
	MTN
	8
	8
	8
	8
	8
	8
	8
	8
	8
	8
	9

	
	Regional
	52
	52
	52
	51
	51
	51
	55
	55
	55
	55
	55

	
	Interregional
	11
	12
	12
	13
	13
	13
	13
	13
	13
	13
	13

	
	Additional
	3
	2
	2
	3
	6
	6
	6
	12
	12
	13
	14

	
	Total
	74
	74
	74
	75
	78
	78
	82
	88
	88
	89
	91


2.2  Improvement of circuit speed 

[image: image2.emf]38

33

32

32

28

20

18

15

8

2 2

22

18

18

13

9

8

2

3

3

2 2

3

10

11

18

25

33

41

45

48

52

54

0%

25%

50%

75%

100%

Feb 

1997

Aug 

1999

Sep 

2000

Jan 

2002

Aug 

2003

Sep 

2004

Sep 

2006

Aug 

2007

Oct 

2008

Sep 

2009

Aug 

2010

More than 

9600bps

2400 to 9600 

(inclusive)

less than 

2400bps

Formerly it was a crucial problem that quite a few circuits were operating at a considerable low speed.  A speed more than 9.6kbps at least could be required in consideration of requirements of the improved RMTN such as dissemination of observation data within 15 minutes, distribution of processed information of a large volume and handling various data types (e.g. binary, charts and files).  As shown in Figure 1, striking improvement in circuit speed has been progressed in a last few years with the background of renewal of telecom carrier services (e.g. discontinuation of low speed dedicated services, and introduction of cost-effective cloud based services).   

2.3  Migration to TCP/IP 

The migration towards TCP/IP on GTS circuits has been progressing considerably since beginning of the 21 century in the Region.  All circuits in operation but five are running on pure TCP/IP as of August 2010.   The achievement rate is about 94 percent.  
[image: image3.png]Prototype application GISC/DCPC
+ Software update [ Application portal
«Gathering data Internet Data portal Updated softvare

VPN tunnel

NWP products
“Satelite data

atelite data
~Reference information





2.4  Use of cloud based services (Frame Relay to IP-VPN with MPLS)

[image: image4.png]Reporting observational data

NC
(National Centre)
Deta n BUFR.

metadate creation



According to the Strategic Plan in RA II and IMTN implementation plan, migration from costly leased circuits to cost-effective circuits by using cloud based services has been promoted by each RTH.  As the result, there was steady progress in migration to Frame Relay circuits from 2000 to 2006.  Since 2006 GTS links on Frame Relay have been migrating to more cost-effective links on IP-VPN with MPLS, along change of technical and market trends in international telecom services.  Actually lots of international telecom suppliers already fulfilled or announced discontinuation of Frame Relay services, and led their customers to use of IP-VPN with MPLS instead.

[image: image5.emf]0

10

20

30

40

50

60

70

80

Feb 

1997

Aug 

1999

Sep 

2000

Jan 

2002

Aug 

2003

Sep 

2004

Sep 

2006

Aug 

2007

Oct 

2008

Sep 

2009

Aug 

2010

Additional circuits

Interregional circuits

Regional circuits

MTN circuits


2.5   Internet links

Expansion of the Internet use in recent years brought a possibility of a GTS link through the Internet.  Internet links have specific characteristics of no guarantee in transfer speed, delay time and security, and no responsible body in connectivity.  Especially security risks and hidden costs to mitigate them are seriously emerging year by year.  In spite of those negative characteristics, there are various opportunities for cost-saving (no charge except for the connection to ISP), vast transport capacity, flexible connectivity and introducing modernized technologies.  
Although use of the Internet for a GTS circuit should be the very end solution in RA II, the number of circuits is currently 22 and is expected to increase further.

[image: image6.png]O Beijing WIS Portal 2

Home Search Directory
Data Service. Meladata Upload _ Message board._ System Management . User Registry User Info

‘Welcome to the Befing WIS portal — Web Data Ingest

The Wb Data Ingest (WDI) supports for data collction via VPN over the Infornet, provides applications.
reporting obsorvationaldata and gathering uploadod dafa, rogarded a5 part of WIS VPN Pkt Project.

In current phase, the functions implemented include:

+ Providing gathering HTML form data and dounloading s genarated.
« Providing gathering upload fle data
« 1 both ways of collecton, offering BUFR encoding senvices

- Checking the WHO abbreviated heading and buletn text format.

« New user registration and administrator's confirmation
+ User's oparations logging and querying

Login

Login for registered users

Register

Enter to register a new user account

Web Data Ingest User Guide

“This document is ntended for those authorized VPN users using Web Data Ingest Project. It
addresses functonal issues found in each component and defails the usage of the oparations.

National Metoorological Information Cnter





Since most of the existing Internet circuits do not use any VPN techniques, insecurity factors lurk in them even if filtering of IP addresses and port numbers is implemented.  A risk of invasion attacks by address spoofing and pretense definitely exists.   It is recommended that VPN techniques, especially IPsec, should be introduced.  As of August 2010, only two Internet circuits introduce IPsec.
3.  Status of Multipoint telecommunication systems

3.1  Satellite broadcasting systems

Satellite broadcasting systems are used for complements to the GTS, backup sources and cost-effective alternatives to HF radio broadcasts.  

· A Ku-band satellite-based broadcasting system by China Meteorological Administration has been fully operating since January 1998.  It totally has a 2Mbps broadcasting rate and supports 256 logical channels. The typical channel rate is 64Kbps. It covers China and some neighbouring countries and is integrated into the RMTN. CMA-PCVSAT receivers installed in Dhaka, Hanoi, Ulaanbaatar, Yangon and Pyongyang are used for obtaining GTS data, CMA’s NWP products and CMA’s FY satellite data as complements of the low speed GTS circuits.  
· CMA is developing a new Ku-band satellite-based broadcasting system, DVB-S system, for replacing the current CMA-PCVSAT system. It supports both data broadcasting and multimedia program broadcasting, has been put into running since April, 2006. Comparing with the current PCVSAT system, the new system gains the main advantages of higher data rates and lower costs for remote stations due to using standard DVB (Digital Video Broadcasting) technology. Currently, the DVB-S system has a hub station and over 400 receiving stations, and its total broadcasting speed is 8.5Mbps.
· CMA also operates a C-band satellite-based broadcasting system – FENGYUNCast. It is CMA’s contribution to GEONETCast, and started operation since 2006. It covers Asia and Pacific Ocean with 2Mbps broadcasting rate, and has different kinds of satellites data distributed, including FY-2C, FY-2D, FY-1D, NOAA/AVHRR, MODIS (TERRA, AUQA), etc. Currently, FENGYUNCast receivers has been installed in Australia, Bangladesh, DPRK, Indonesia, Iran, Kyrghyz, Lao P.D.R, Malaysia, Mongolia, Myanmar, Nepal, Pakistan, Philippines, Sri Lanka, Tajikistan, Thailand, Uzbekistan, and Viet Nam.  
· Russian satellite broadcasting system (TV-Inform-Meteo) had provided fax charts and AN bulletins since 1995.  It was replaced by a new DVB satellite system named “Meteoinform”.  The Meteoinform provides multicast functions for meteorological data based on MITRA (Multi-address Information Transmission) technology.  The broadcasting at high-speed (up to 56 Mbps) is carried out in the C-band through 4 Russian satellites (Expres AM1, Expres AM3, Expres AM11 and Yamal-200) providing the coverage of the whole territory of the Russian Federation and a number of adjacent countries.  In the majority of towns, the subscribers can receive 2 or 3 satellites simultaneously.  More than 100 terminals including terminals in Kazakhstan, Kyrgyz, Tajikistan and Khabarovsk have already been connected to it. The rates in the channels of various satellites were chosen as required from 64 to 1024 kbps and can be used in the course of operation without changing the H/W and S/W. The programmes over various channels are also different and depend on the users’ requirements in the area of reception. 
· RTH New Delhi operates INSAT-DMDD. 37 DMDD receiving systems have been installed at various locations in India. DMDD receiving systems have been installed in NMCs Male, Kathmandu, Dhaka and Colombo which will be used for complements to GTS.

· RTH New Delhi switched their data serving for users including marine vessels from HF radio broadcasts to a satellite-based DAB (Digital Audio Broadcast) by World Space through Asia Star Satellite in August 2003.  This is a very cost-effective solution.  The approximate cost for distribution of 1 Mbytes through the satellite is US$ 12.  A user receives required data using a commercial radio receiver with a small L band antenna and a PC card adapter, which is manufactured by several companies at an approximate cost of US$150.  
· METEOSAT-MDD service has been discontinued as from 14 June 2006.   The MDD data stream itself is now embedded in the EUMETCast dissemination, and the same user-terminal can receive EUMETSAT images as well as MDD data and products.  Oman (C and Ku bands) and  Uzbekistan (Ku) already implemented EUMETCast receivers.

· WAFS (ISCS, SADIS) broadcasting is regularly used for operation in most of RTHs/NMCs. 

· Many RTHs already discontinued HF radio broadcasts because of its high recurrent  cost, its obsoleteness and emerging of standard satellite broadcast services.  Although RTHs Bangkok, Tehran and Tokyo are still operating HF broadcast, the day is not far distant when HF broadcasts will disappear in Region II. 
· RTH Jeddah discontinued HF broadcast in 2007. DVB system via Arabsat (Ku band) is operational as from 1 January 2008 and replaces the former HF broadcast by RTH Jeddah. The broadcasting coverage covers national stations as well as neighbouring countries. The data will mainly be GTS and forecast charts.
3.2  HF broadcasting systems

Three RTHs (Bangkok, Teheran and Tokyo) still continue their HF radio broadcasts for mainly ship users.
[image: image7.emf]0

2

4

6

8

10

12

14

16

18

Feb 

1997

Aug 

1999

Sep 

2000

Jan 

2002

Aug 

2003

Sep 

2004

Sep 

2006

Aug 

2007

Oct 

2008

Sep 

2009

Aug 

2010

Additional circuits

Interregional circuits

Regional circuits

MTN circuits


[image: image1.emf]Multipoint telecommunication systems in Region II

(as of 23 September 2010)

Bangkok

Jeddah

Tokyo

Khabarovsk

Beijing

New Delhi

Tehran

Tashkent

Novosibirsk

RTH

Fax,RTT

Fax

Fax

GMS/MTSATDCPs

multipointsystem

viasatellite

radiobroadcast

CMA-FENGYUNCast

(DVB, C-band)

EUMETCast

(DVB,C and Ku-bands)

Members equipped with CMA-PCVSAT receivers: Bangladesh, Democratic People’s Republic of Korea,

Mongolia,MyanmarandVietnam.

MembersequippedwithCMA-FENGYUNCastreceivers:Bangladesh,DPRK,Indonesia,Iran,Kyrghyz,Lao

P.D.R,Malaysia,Mongolia,Myanmar,Nepal,Pakistan,Peru,Philippines,SriLanka,Tajikistan,Thailand,

Uzbekistan,andVietNam.

MembersequippedwithINSAT-DMDD/VSATreceivers:Bangladesh,Maldives,NepalandSriLanka

INSAT-

DMDD

(DVB)

MembersequippedwithMeteoinform-receivers:

Kazakhstan,Kyrgyz,Tajikistan,Khabarovsk

Moscow

Meteoinform

(DVB)

Asia Star broadcast 

(DAB)

MembersequippedwithEUMETCast(incl.MDD)receivers:Oman(CandKubands),Uzbekistan

ARSAD-DVB

(Ku-band) 

CMA-PCVSAT

(Ku-band)


Appendix B
WIS VPN Pilot Project in RAs II and V

The WIS VPN Pilot Project in Regions II and V (Hereinafter referred to as Project) was launched in 2003 as one of the WIS related projects aiming at developing and evaluating technologies required by the WIS, in particular, evaluating accessibility and effectiveness of the Internet VPN.
The first phase of the Project, which specifically intends to evaluate the VPN technology itself, was successfully completed in September 2004.  The advanced (second) phase of the Project started in August 2005 to evaluate stability and availability of the VPN technology through application level tests assuming operational data exchange within WIS.
5.1  Current status 

5.1.1  Participants

  In 2009 Pakistan Meteorological Department became a new participant.  Seventeen NMHSs are participating in the Project at present as shown in Table 2.  The number of participants has been increasing steadily from 11 in the first phase with the support by WMO.
Table 2.  Participants in the advanced phase

	  Country, territory
	Organization
	Site

	Region II

	China
	China Meteorological Administration
	Beijing

	Hong Kong, China
	Hong Kong Observatory
	Hong Kong

	India
	India Meteorological Department
	New Delhi

	Islamic Republic of Iran
	Islamic Republic of Iran Meteorological Organization
	Teheran

	Japan
	Japan Meteorological Agency
	Tokyo

	Oman
	Meteorological Department
	Muscat

	Pakistan
	Pakistan Meteorological Department
	

	Republic of Korea
	Korea Meteorological Administration
	Seoul

	Saudi Arabia
	Presidency of Meteorology & Enviroment
	Jeddah

	Vietnam
	National Hydrometeorological Service
	Hanoi

	Region V

	Australia
	Bureau of Meteorology
	Melbourne

	Brunei Darussalam
	Brunei Meteorological Service
	Bandar Seri Begawan

	Fiji
	Fiji Meteorological Service
	Nadi

	Malaysia
	Malaysian Meteorological Service Department
	Kuala Lumpur

	New Caledonia
	Meteo-France, New Caledonia
	Noumea

	New Zealand
	MetService 
	Wellington

	Republic of Singapore
	National Environment Agency
	Singapore


5.1.2  Status of establishing VPN links

Almost all participants have permanent connections to the Internet at a speed over 512kbps as shown in Figure 10.
[image: image8.emf]1

4

9

12

17

9 9

3

1

10 10

16 20

0

5

10

15

20

25

Feb 

1997

Aug 

1999

Sep 

2000

Jan 

2002

Aug 

2003

Sep 

2004

Sep 

2006

Aug 

2007

Oct 

2008

Sep 

2009

Aug 

2010

MPLS

Frame Relay


5.2  Recent progress
Taking into account importance of the Project for evaluating WIS related developments and providing developing countries with an occasion to participate in WIS development, the Project needs to be continued, at least, until specifications of operational WIS are fixed.  In the advanced phase, it is planned to promote the thematic sub-phases. 
5.2.1  Prototype application software

The JMA started to provide prototype application software named SATAID and the data and products formatted for it in October 2006.  The SATAID is a sophisticated stand-alone program for visualization and manipulation of satellite imagery and NWP products.
[image: image9.emf]0

2

4

6

8

10

12

14

16

18

20

22

24

Feb 

1997

Aug 

1999

Sep 

2000

Jan 

2002

Aug 

2003

Sep 

2004

Sep 

2006

Aug 

2007

Oct 

2008

Sep 

2009

Aug 

2010

Additional circuits

Interregional circuits

Regional circuits

MTN circuits

[image: image10.emf]Vientiane

Baghdad

Doha

Kuwait

Bahrain

Dhaka

Yangon

Kabul

Karachi

Colombo

Male

Phnom Penh

PyongYang

Ashgabad

Macao

256K

Dushanbe

Almaty

NI

NI

NI

Seoul

NI

NI

128K

14.4-28.8K (V.34)

4M

64K

64K

1200

64K

64K

64k

Offenbach

Offenbach

Cairo

Algiers

Kuala Lumpur

Tashkent

Novosibirsk

Khabarovsk

Bangkok

Washington

NI

24-19.2K (V.34)

19.2-24K (V.34)

Regional Meteorological Telecommunication Network for Region II (Asia)

Current status as of 25August2010

Bishkek

64K

Singapore

RTHinRegionII

NMCinRegionII

Centreinotherregion

MTNcircuit

Regionalcircuit

Interregionalcircuit

Additionalcircuit

Non-IPlink

IPlink

InternetE-mailtransmission

NI Noimplementation

Tehran

Sanaa

Hong Kong

Moscow

NI

F/R CIR

<32/32K>

Manila

Internet

Jeddah

Muscat

64K

64K

64K

Washington

ISDN 

128K

14.4-28.8K (V.34)

via Moscow

64K

64K

Thimpu

New Delhi

NI

64K

2.4K

64K

128K

9.6K

Ulaanbaatar

Abu-Dhabi

1200

64K

Melbourne

Melbourne

IMTN

MPLS

3M

64K

512K

IMTN

MPLS

IMTN

MPLS

IMTN

MPLS

IMTN

MPLS

IMTN

MPLS

MPLS

Internet

Internet

128K

3M

3M

3M

128K

512K

2M

128K

512K

3M

MPLS

2M

128K

MPLS

3M

Internet

Internet

Internet

Internet

Internet

Internet

Internet

Internet

Internet

Internet

EUMETSAT

MPLS

2M

Toulouse

Internet

64K

64K

64K

NI

Internet

Kathmandu

Internet

Internet

64K

Internet

Hanoi

128K

2M

MPLS

2M

1M

MPLS

128K

2M

64K

MPLS

128K

MPLS

64K

64K

64K

64K

MPLS MPLS

Internet

8M

Toulouse

Beijing

Moscow

64K

64K

64K

Internet

Internet

Internet

2M

3M

3M

IMTN

MPLS

3M

1M

Tokyo

Exeter

IMTN

MPLS

3M

2M

IMTN

MPLS

3M

64K

3M

EUMETSAT

MPLS

2M

3M


The JMA has developed an upgraded-version of the SATAID software.  In June 2008, the upgraded-version was made available on the VPN server in addition to its old version.  A long-term evaluation test by participants is under progress.

5.2.2  Reporting observation data

China Meteorological Administration (CMA) has developed a Web Data Ingest (WDI) for reporting observation data through the Internet VPN setup in RA II and RA IV in 2008.  The WDI and its User Guide can be accessed via the URL of http://wisportal.cma.gov.cn/web_ingest.jsp. In current phase, the implemented functions include:
· Collecting GTS observations via HTML form and downloading the ingested data files;
· Collecting GTS data and products via file upload interface;
· Converting the ingested SYNOP, TEMP, CLIMAT, CLIMAT TEMP messages in A/N codes to BUFR messages;
· Checking the AHL and message format for the ingested observation data;
· User registration and management interface;
· Logging and querying user activities and data ingesting status.
 And, the metadata generation function is being developed.


5.3  Contribution of the project to WIS Implementation
The Project is expected to contribute to the WIS implementation through the following activities

 (1)  Technical consulting body on VPN

The Project will play the role of a technical consulting body on VPN data communications for WIS semi-operation components in all Regions.  The Project continues to provide empirical outcomes and technical tips to WIS community.

RA I (Africa), at its 14th session (Ouagadoudou, Burkina Faso, February 2007), approved establishment of RA I WIS pilot projects.  One of them is a VPN Pilot Project in RA I (RA I Project, hereinafter) coordinated by Mr William Nyakwada from Kenya (RA I WG-PIW Chair).  Participants of the Project agreed with pleasure that the Project would support technical aspects of the RA I Project. It is expected that core centers in RA I would acquire technical knowledge and capability to establish and manage their own RA-I Project through their participation in the VPN Pilot Project in RAs II and V.

(2) Prototype mechanisms at WIS application level

The Project will develop WIS prototype services at an application level and verify them through participants’ trial use.  Some of the WIS prototype services developed by this Project may be applied to services in other Regions.  The previously-mentioned recent progress in web input experiment for reporting observation data could be an example.

(3)  Capacity building for participants in WIS semi-operation

The Project will provide the participants with better environment so that they can gain experiences on use of VPN and WIS services on a trial basis, and consequently, it would contribute to the early migration to the operational WIS.































































































































































































































































































































































































































Figure 12	Outline of reporting observation data





Figure 11  Long-term evaluation test for a prototype application in advanced phase





512kbps





1Mbps





2Mbps





2Mbps





8Mbps





1Mbps





1Mbps





2Mbps











256Mbps (Min) –


440Mbps (Max)





4Mbps





2Mbps





10Mbps (Max)





100Mbps (Max)





100Mbps (Max)











Oman





 Figure 10  Internet connectivity for the WIS VPN Pilot Project





Internet





New Caledonia

















Fiji





100Mbps (Max)













































































number of circuits





Figure 5   Growth in GTS circuits through the Internet in RA II





number of circuits





Figure 4   Transition of use of cloud based services in RA II





number of circuits



















































































Figure 3   Transition of the number of Frame Relay circuits in RA II





number of circuits





Figure 2   Progress in migration to TCP/IP in RA II





The number


of circuits





Figure 1   Progress of improvement in circuit speed in RA II (except for Internet links)
















































































Singapore





Japan





China





New Zealand





Malaysia





Brunei





Australia





Vietnam





Saudi Arabia





Pakistan

















































































































Korea








Iran








India






































Hong Kong































































































































































































































































































