Progress on GISC Seoul Implementation (Short Report)

Meeting of the CBS Expert Team on WIS Centres(ET-WISC)

(Melbourne, 13-16 March 2012)

Author : Sunghoi HUH, KMA

Version : 0.1

Purpose of the document and summary

This document describes the progress and current status of GISC Seoul implementation as a short report. Until now, KMA has successfully launched GISC Seoul web portal restrictively with OpenWIS and will be ready for ET-GDDP audit by the early June this year, 2012.

WIS Centres Candidates in KMA (As of March 2011)

- GISC Seoul

- DCPC NMSC(National Meteorological Satellite Centre)

- DCPC WAMIS(World Agricultural Meteorological Information System)

- DCPC GPC-LRFMME(Lead Centre for Long-Range Forecast Multi-Model Ensemble)

Implementation Progress on GISC Seoul (As of March. 2012)

OpenWIS has been set-up successfully at KMA’s WIS DMZ Site, and WIS Compliance with the Demonstration Test Cases has been followed for ET-GDDP audit. Because the other WIS centre(s) are not connected yet with GISC Seoul, we set-up two virtual Centres of ‘GISC v1’ and ‘DCPC v1’ to verify the following test cases.

1. Uploadiing of Metadata for Data and Products into DAR Catalogue ⇒ Done ! 2. Synchronizing DAR Catalogue between GISC nodes ⇒ Done ! 3. Uploading and downloading of data between WIS centres ⇒ Done ! 4. Centralization of Globally Distributed Data ⇒ Done ! 5. Maintenance of users, roles, authorization and authentication ⇒ Done ! 6. DAR Catalogue Search and Retrieval ⇒ Done !

Time-line

- April 2012 : Synchronization Test with other GISC(s)

- June 2012 : ET-GDDP audit

- July 2012 : GISC Seoul Pre-operation(Normal Op. : Jan. 2013)

- Oct 2012 : DCPC NMSC Pre-operation(Normal Op. : Jan. 2013)

- Oct 2013 : DCPC WAMIS, LRFGPC Pre-operation(Normal Op. : Jan. 2014)

- Oct 2013 : DCPC and NC Tashkent, Karachi Pre-operation(Normal Op. : Jan. 2014)

Capacity Building and related activities in the Area of Responsibility

KMA had hosted the first WIS working group meeting with Uzbekistan in Oct. 2011, and some valuable outcomes came up with for bilateral WIS cooperation and the Area of Responsibility. GISC Seoul will organize the first WIS workshop in Seoul 2012 for capacity building in its area of responsibility and also to share the WIS experience with the WIS experts.